### Daily Scrum Meeting Minutes (2-11-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas | Present |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto | Present |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued work on ML application

  - Added more exclusion statements to Sysmon to filter out some of the noise

- What is planned to be done until the next scrum meeting?

  - Add more exclusion statements to Sysmon to filter out some of the noise

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched Local Outlier Factor algorithm examples for the project that parse data sets

- What is planned to be done until the next scrum meeting?

  - Work on AnomalyDetectionExample.py code

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Familiarization with anomaly detection formulas.

- What is planned to be done until the next scrum meeting?

  - More rough draft code for anomaly detection

- What are the hurdles?

  - Understanding what log events to pull for the Mac OS side of the project.

Sebastian Duenas:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned about parsing Sysmon files

- What is planned to be done until the next scrum meeting?

  - Code for anomaly detection

  - Python Programming

- What are the hurdles?

  - None

Alwahab Mohammad:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed  Sci-kit Learn through an Anaconda environment.

  - Reviewed some machine learning metrics to evaluate the algorithms.

- What is planned to be done until the next scrum meeting?

  - Review Sysmon ,and Sci-kit learn outlier analysis.

  - Continued Machine Learning course on LinkedIn.

- What are the hurdles?

  - 2

Blake Prieto:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Learned about parsing Sysmon files

- What is planned to be done until the next scrum meeting?

  - Continue reviewing Sci-kit learn outlier analysis

  - Study code in code base

  - Research parsing Sysmon using Python

- What are the hurdles?

  - None

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - I learned VBA for Excel

  - Looked into the Machine learning library

- What is planned to be done until the next scrum meeting?

  - Modify the GitHub code and try to implement them on the

- What are the hurdles?

  - Struggle in time management

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learning about  ML

- What is planned to be done until the next scrum meeting?

  - Review about sci-kit learn outliers analysis

  - Start linkedin ML course

- What are the hurdles?

  - None