### Daily Scrum Meeting Minutes (2-4-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas | Absent |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto | Present |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Read through resources given to us by product owner

  - Installed and ran standard configuration for Sysmon

- What is planned to be done until the next scrum meeting?

  - Start creating custom configuration for Sysmon

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Practiced machine learning and looked at sysmon to monitor event logs.

- What is planned to be done until the next scrum meeting?

  - Study more about sysmon

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched the usage of Sysmon application from the given resources from the Product Owner. Read through the Sysmon repository to try to understand its implementation to our project

- What is planned to be done until the next scrum meeting?

  - Create a baseline ML model that evaluates and trains a normal ransomware anomaly detection using sysmon running on my local machine

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research on data mining algorithms and data structures.

- What is planned to be done until the next scrum meeting?

  - Program a rough draft of data mining data structures and algorithms

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Python packages explored

- What is planned to be done until the next scrum meeting?

  - Machine Learning Coursera learning

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched ,and learned more about the principles of machine learning.

  - Reviewed more data mining algorithms.

- What is planned to be done until the next scrum meeting?

  - Review the sysmon application ,and mitre attack framework.

- What are the hurdles?

  - None

Blake Prieto:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned Git concepts in preparation for the project

- What is planned to be done until the next scrum meeting?

  - Learn how to use Sysmon in a Machine Learning context

  - Study typical attack vectors (MITRE attack framework)

- What are the hurdles?

  - Training the model without previous data

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Figured out how to use the Python to figure out the amount of events in a log  and loop through them

  - Looked into sysmon

- What is planned to be done until the next scrum meeting?

  - Figure out how sysmon outputs logs

  - Figure out how to parse the sysmon logs

- What are the hurdles?

  - Training a model on sysmon with a lack of sysmon history

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learning ML and Python

  - Catching up with the readings

- What is planned to be done until the next scrum meeting?

  - Learn more about Sysmon

  - Learn ML and Python

- What are the hurdles?

  - None