### Daily Scrum Meeting Minutes (2-8-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Absent |
| Sebastian Duenas | Present |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto | Present |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Created custom Sysmon configuration

  - Read through documentation for Scikit to determine type of learning model

- What is planned to be done until the next scrum meeting?

  - Upload instructions for Sysmon installation with configuration to repository

  - Discuss learning model with team to decide on one

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued practicing machine learning to be able to design the ransomware detection application.

- What is planned to be done until the next scrum meeting?

  - Keep on designing the machine learning application for ransomware detection as well as continuing research on machine learning to facilitate the development of the application.

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tried to implement and test Decision Tree Machine Learning algorithms for the project

- What is planned to be done until the next scrum meeting?

  - Research or try to implement other Machine Learning algorithms appropriate for the project

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Sebastian Duenas:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Machine and Python Learning

  - Github and model

- What is planned to be done until the next scrum meeting?

  - Machine and Python continuation

- What are the hurdles?

  - None

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - API introductory research

- What is planned to be done until the next scrum meeting?

  - Github push and pull

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched more supervised machine learning algorithms.

  - Reviewed the MITRE attack model again, in order to better understand it.

- What is planned to be done until the next scrum meeting?

  - Continue researching machine learning algorithms.

  - Continue taking the machine learning linkedin course.

- What are the hurdles?

  - None.

Blake Prieto:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tested GitHub access by cloning GitHub repository

- What is planned to be done until the next scrum meeting?

  - Continue to learn Python SciKit learn with Outlier analysis

- What are the hurdles?

  - None

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Better understood the logs to XML

  - Looked into CSV options for data storage

- What is planned to be done until the next scrum meeting?

  - Complete or at least work on Python code to pull logs and store as XML in memory

  - Explore other options on XML structure

- What are the hurdles?

  - Some bugs in the current Python code

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 1 hr

- What was done since the last scrum meeting?

  - Learning about sysmon

- What is planned to be done until the next scrum meeting?

  - Learn ML and Python

  - Catch up with the readings

- What are the hurdles?

  - None