### Daily Scrum Meeting Minutes (2-9-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas | Absent |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto | Present |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Create example program to basics of ML for anomaly detection

  - Ran through setup up of adding exclusions to Sysmon configuration

- What is planned to be done until the next scrum meeting?

  - Continued work on ML application

  - Add more exclusion statements to Sysmon to filter out some of the noise

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued doing research about machine learning

- What is planned to be done until the next scrum meeting?

  - Research about machine learning and practice developing a machine learning application for our project.

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched Decision Tree Learning algorithms. Tested Decision Tree Learning algorithms with the project code.

- What is planned to be done until the next scrum meeting?

  - Research Local Outlier Factor algorithm implementation for the project

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Rough draft code of data mining algorithms and data structures.

- What is planned to be done until the next scrum meeting?

  - Improve implementation of such data structures and algorithms.

- What are the hurdles?

  - None.

Sebastian Duenas:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - API research

- What is planned to be done until the next scrum meeting?

  - Run through linkedin learning for Python

  - Research UI

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued researching machine learning algorithms.

  - Continued taking the machine learning linkedin course.

  - Reviewed the structure and syntax of XML files.

- What is planned to be done until the next scrum meeting?

  - Continue researching machine learning algorithms.

  - Research other algorithms proposed by other team members.

- What are the hurdles?

  - None.

Blake Prieto:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned Python SciKit learn with Outlier analysis

  - Continued to learn ML

- What is planned to be done until the next scrum meeting?

  - Continue to learn ML

  - Demonstrate basic GitHub workflow

- What are the hurdles?

  - None

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed some machine learning requirements for data

- What is planned to be done until the next scrum meeting?

  - Look into sklearn

  - Look at the parsing of the logs to make it inputtable into the algorithm

- What are the hurdles?

  - Knowing NOTHING about machine learning

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 1 hr

- What was done since the last scrum meeting?

  - Started to research Supervised Learning Algorithms

- What is planned to be done until the next scrum meeting?

  - Research other algorithms in ML for SL

- What are the hurdles?

  - None