### Sprint Retrospective Meeting Minutes (2-11-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas | Present |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto | Present |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

What Worked:

- Dividing tasks has worked much better. Implementing a task list has helped to keep track of who’s working on which task.

- Meeting with the product owner was helpful

- Members are timely and consistent in joining Daily Standup meetings

- Collaborating over Zoom including sharing research, collaborating on solving problems

- Focusing on primary objectives for the Sprint over the course of many meetings

What Didn’t Work:

- Focusing too much on high-level concepts instead of focusing on practical

- Lack of focus for research (e.g. Learning Snort & Wireshark did not result in furthering the goals of the Sprint)

- Miscommunication with the Product Owner which resulted in a general lack of guidance (e.g. when we met with the PO, our focus was shifted in the right direction)

- Lack of accountability on user stories

- Attendance is good, but more often than not one person is not in attendance

What New Things Should We Start Doing:

- Meetings outside of Daily Standups for paired programming or practical problem solving

- Begin applying our knowledge together and start getting hands on

- Set up a spreadsheet (or use another tool) with individual availability to better gauge times to meet outside of Daily Standups

- Dedicated channel in the Discord for absences so that the channels can be more organized

- Implement realistic deadlines for user stories or activities necessary for product delivery