### Sprint Review Meeting Minutes (2-11-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas | Present |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto | Present |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Stories not reviewed by the product owner:

- As a developer I want to use Python and the Sci-Kit library to parse Sysmon files

- As a developer I want to identify parameters to train the model with

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

- As a developer I want to identify specific Windows security log entry types to determine which should be collected and analyzed to determine a baseline.

- As a developer I want to create a Windows Server Virtual machine as a test environment for researching event logs at a network share/domain level.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

●	As a developer I want to learn Machine Learning using Python to process the data.

- As a developer I want to more deeply understand how ingoing and outgoing traffic is viewed by a server and processed.

- As a developer I want to learn what kind of Learning system would be needed to process the data

- As a developer I want to learn what kind of API would be needed to learn to handle the machine