### Daily Scrum Meeting Minutes (2-14-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas | Absent |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto | Present |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added event ID counting to LogPull Application

  - Added print statement to show results of counting all event IDs

  - Minor changes to Sysmon configuration

- What is planned to be done until the next scrum meeting?

  - Create a plan for automatically filtering common applications in Sysmon to avoid excessive noise.

  - Start splitting data by date for training the model

- What are the hurdles?

  - The large amount of data that Sysmon creates is causing a lot of noise that either needs to be filtered out prior to training the model or refined in the Sysmon configuration.

  - May need to implement a separate learning machine for automatically filtering out common log entries

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Practiced developing a machine learning application and did research for machine learning.

- What is planned to be done until the next scrum meeting?

  - Start studying the local outlier factor algorithm to implement it in our application.

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on an implementation from a general Local Outlier Factor Algorithm Machine Learning code, tried to modify the code to a training set to train a .csv data set 6:3:1 training set, validation and testing ratio

- What is planned to be done until the next scrum meeting?

  - Figure out how the Local Outlier Factor Algorithm can be implemented to the project

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Some rough draft python code relating to anomaly detection.

- What is planned to be done until the next scrum meeting?

  - Begin implementation of one of the user stories.

- What are the hurdles?

  - No hurdles.

Sebastian Duenas:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - UI Research

- What is planned to be done until the next scrum meeting?

  - Continued UI research

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed the outlier machine learning algorithm.

  - Reviewed the code changes implemented by other team members.

- What is planned to be done until the next scrum meeting?

  - Review the new code changes on the repository.

  - Continue reviewing machine learning algorithms.

  - Start an advanced machine learning course.

- What are the hurdles?

  - None.

Blake Prieto:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed Sci-kit learn outlier analysis

  - Studied code in code base

  - Researched parsing Sysmon using Python

- What is planned to be done until the next scrum meeting?

  - Linkedin course on Python ML

  - Test code parameters

- What are the hurdles?

  - None

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked a little more at how the data model works for the AI

- What is planned to be done until the next scrum meeting?

  - Work on completing the conversion from logs to an inputtable array.

- What are the hurdles?

  - Lack of time

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 2 hrs

- What was done since the last scrum meeting?

  - Learning ML Algorithms

- What is planned to be done until the next scrum meeting?

  - Familiarize with Local Outlier Factor Detection Algorithm

  - Learn more ML Algorithms to find the best one for the project

- What are the hurdles?

  - None