### Daily Scrum Meeting Minutes (2-17-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas | Present |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto | Present |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked into automation using Github workflow for quality control

- What is planned to be done until the next scrum meeting?

  - Create user stories for next stage of the project

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Practiced and learned about advanced machine learning techniques.

- What is planned to be done until the next scrum meeting?

  - Assist group project programming meeting and continue working on machine learning application

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tested sigmoid and implemented a comparison of Local Outlier Factor to other python library numpy package machine learning prediction functions in python

- What is planned to be done until the next scrum meeting?

  - Continue to Create a Learning Machine model for the project

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Familiarization with files and directory search using python. Rough draft implementation of pulling logs in python.

- What is planned to be done until the next scrum meeting?

  - Further implementation of pulling logs and using ML to process data.

  - Research into smoothing-out data for our ML purposes.

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Python

  - Machine learning

- What is planned to be done until the next scrum meeting?

  - Learn advanced machine learning techniques

- What are the hurdles?

  - None

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Statistics research

- What is planned to be done until the next scrum meeting?

  - Identify machine learning tasks

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created a Jira account ,and reviewed the Jira board interface.

  - Reviewed the apriori data mining algorithm to get useful data.

- What is planned to be done until the next scrum meeting?

  - Continue reviewing advanced machine learning algorithms.

  - Assign myself a user story.

- What are the hurdles?

  - None

Blake Prieto:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed Jira board

- What is planned to be done until the next scrum meeting?

  - QC code that was committed this week

  - Assign a user story to myself

  - Machine Learning code development

- What are the hurdles?

  - None

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked through Jira and decided what I want to do

- What is planned to be done until the next scrum meeting?

  - Review some code, make sure it works, and label it as complete on Jira

- What are the hurdles?

  - Time

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 90 minutes

- What was done since the last scrum meeting?

  - Reviewing ML algorithms on Scikit Learn

- What is planned to be done until the next scrum meeting?

  - Meet with teammates to work on ML model for the project

- What are the hurdles?

  - None