### Daily Scrum Meeting Minutes (2-18-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad |  |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto | Present |
| Ivan Rosyaykin |  |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Completed task FS2CR-14

  - Worked on task FS2CR-4

  - Updated application with bug fixes

- What is planned to be done until the next scrum meeting?

  - Create Github workflow for QA

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Kept on developing machine learning application.

- What is planned to be done until the next scrum meeting?

  - Help with tasks FS2CR-1 and FS2CR-4 on Jira.

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tried to test an implementation for dataset to build a Learning Machine for logistic regression model in python included with Local Outlier Factor sklearn, tested loss function code in python to test performance of unsupervised learning model

- What is planned to be done until the next scrum meeting?

  - Continue building Learning Machine, work on tasks FS2CR-1, FS2CR-2, and FS2CR-4 on Jira board

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Practice with ML concepts using python libraries

- What is planned to be done until the next scrum meeting?

  - Practice, smoothing out data for algorithm usage

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alwahab Mohammad:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed the Jira board tasks.

  - Reviewed statistical measure, to evaluate the output of a machine learning algorithm.

- What is planned to be done until the next scrum meeting?

  - Assign myself to an activity in the Jira board.

  - Review more statistical measures.

- What are the hurdles?

  - None

Blake Prieto:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on QC for FS2CR-11

- What is planned to be done until the next scrum meeting?

  - Finish QC on FS2CR-11

  - Look at creating prediction model

- What are the hurdles?

  - None

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Learning ML(Collaborative Filtering)

- What is planned to be done until the next scrum meeting?

  - Continue reviewing ML algorithms

  - Study statistics

- What are the hurdles?

  - Couldn’t meet with teammates due to scheduling issues