### Daily Scrum Meeting Minutes (2-21-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin |  |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started Github workflow for QA

- What is planned to be done until the next scrum meeting?

  - Create Project Page on Jira project

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Kept on developing and researching ways to implement ransomware anomaly detection through machine learning.

- What is planned to be done until the next scrum meeting?

  - Keep on practicing and developing machine learning application to detect ransomware anomalies through logs.

- What are the hurdles?

  - None.

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implemented and tested mathematical validation functions in python with numpy library. Implemented and tested data analysis and manipulation functions to train Learning machine model using a random dataset of Event IDs.

- What is planned to be done until the next scrum meeting?

  - Continue on building validation functions to validate the Learning Machine model

- What are the hurdles?

None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Studied how to clean, integrate, and reduce data for our machine learning concepts.

- What is planned to be done until the next scrum meeting?

  - Work on user stories and verify that the oncoming PO’s list relates to our current and potential backlog.

- What are the hurdles?

  - none.

Sebastian Duenas:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got familiar with Jira board

  - Added myself to tasks on Jira board

- What is planned to be done until the next scrum meeting?

  - Identify subtasks for building the machine learning ‘machine’

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched more about the outlier machine learning algorithm.

  - Researched and got familiar with the Jira board.

- What is planned to be done until the next scrum meeting?

  - Add myself to a task into the Jira board.

  - Continue researching machine learning algorithms.

- What are the hurdles?

  - Won’t have a lot of time this week due to a personal event.

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Figured out how the old method for logging events works

  - Understood the original plan

- What is planned to be done until the next scrum meeting?

  - Learn more about the new plan

  - Figure out how granular data measurement can get

  - Understand how we plan to parse metadata

- What are the hurdles?

  - Time

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Studying and reviewing Python and ML

- What is planned to be done until the next scrum meeting?

  - Learn and understand more about ML algorithms

- What are the hurdles?

  - None