### Daily Scrum Meeting Minutes (2-22-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas | Present |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto | Present |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Updated code to access all attributes of the log events and save them in memory

  - Started confluence page

  - Created diagram for visual representation of an event log entry

  - Continued research of Mitre ATT&CK framework to look for Sysmon-EID-10 specific threat indicators

- What is planned to be done until the next scrum meeting?

  - Create Sprint 4 user stories based on feedback and input from product owner

  - Update Jira backlog and roadmap to reflect new user stories and direction

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Practiced creating LocalOutlierFactor model using sklearn.neighbors library on Python to try to fulfill the Jira FS2CR-1 task.

- What is planned to be done until the next scrum meeting?

  - Continue with the FS2CR-1 task on Jira.

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on and completed QA task (FS2CR Sprint 3) on Jira board. Researched LocalOutlierFactor.fit method for additional possible important acceptance criterias to solidify Quality Assurance testing. It was decided in the meeting that:

if we are looking into the metadata of the key attributes in evtx files to define for training the machine. We should look into a new model as our old model (Local Outlier Factor) model

- What is planned to be done until the next scrum meeting?

  - Look for a new Learning Machine model to process the attributes of evtx files as a constraint satisfaction problem

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Studied data cube technology as well as its operations. I have yet to research efficient algorithm use, in hopes of an already existing library to be utilized in the event that our data or metadata become multidimensional.

- What is planned to be done until the next scrum meeting?

  - Cooperate on stories, and research useful technologies.

- What are the hurdles?

  - Current ability to work on a Microsoft OS is difficult on Mac, however with sufficient time should be able to overcome. All I require is the proper downloads.

Sebastian Duenas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Review python and machine learning

- What is planned to be done until the next scrum meeting?

  - Continue machine learning and look at github

- What are the hurdles?

  - None

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Identified the task of analyzing a statistical model to find which regressors are significant for the machine to observe

- What is planned to be done until the next scrum meeting?

  - Identify more subtasks in supervised learning

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed the scipy python library.

  - Reviewed some statistics to determine the effectiveness of supervised and unsupervised algorithms.

- What is planned to be done until the next scrum meeting?

  - Assign myself to one task of the Jira board.

  - Work on the assigned task.

- What are the hurdles?

  - Not a lot of time this week to work due to a personal event.

Blake Prieto:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on assigned task

- What is planned to be done until the next scrum meeting?

  - QA parse logs

- What are the hurdles?

  - None

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Began looking into how we will work with the metadata of processes rather just the number of certain processes

- What is planned to be done until the next scrum meeting?

  - Look into how we will train multiple AI's, each dealing with individual processes

- What are the hurdles?

  - Tim

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 90 minutes

- What was done since the last scrum meeting?

  - Study ML (Coursera course)

- What is planned to be done until the next scrum meeting?

  - Review and understand Bryan’s GitHub Branch

  - Study ML algorithms

  - Study Python

- What are the hurdles?

  - None