### Daily Scrum Meeting Minutes (2-25-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research into Mitre ATT&CK framework

- What is planned to be done until the next scrum meeting?

  - Continued research

  - Write Sprint 4 user stories

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued working on FS2CR-1 task from Jira by using the sklearn.neighbors library from Python.

- What is planned to be done until the next scrum meeting?

  - Try to finish developing the FS2CR-1 Jira task.

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on FS2CR-1 (Create Learning Machine) task on Jira Board, Tested modified Nominal Attribute constraint satisfaction implementations using sklearn.neighbors python library functions

- What is planned to be done until the next scrum meeting?

  - Continue working on FS2CR-1 task on Jira Board

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Rough drafted the potential data structure to be used. Also tampered with Euclidean distance algorithm to handle the rough draft data structure.

- What is planned to be done until the next scrum meeting?

  - Try to make the data structure universal, in that certain attributes may be left blank upon initialization.

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - GUI research

- What is planned to be done until the next scrum meeting?

  - Make a bite size code of a GUI

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed the machine learning similarity metric,and prediction approaches in a testing environment.

  - Reviewed the specifics of the early stages of the MITRE attack again, to better understand the new model.

- What is planned to be done until the next scrum meeting?

  - Work on the nest activity on the Jira board.

- What are the hurdles?

  - None.l

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed Looking through links using python

  - Understood more about python environments

- What is planned to be done until the next scrum meeting?

  - Look through Jira and review some completed tasks

- What are the hurdles?

  - Time

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Studying ML

- What is planned to be done until the next scrum meeting?

  - Review Jira board

- What are the hurdles?

  - None