### Sprint Retrospective Meeting Minutes (2-25-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

What Worked:

- Good communication

- Good participation from team

- Adding Jira helped get everyone organized and started getting everyone on the same page

What Didn’t Work:

- Project direction still seems unclear

- Constantly pivoting whenever new information is brought has eroded a lot of time

What New Things Should We Start Doing:

- Create clear plan of what we need to accomplish by the end of the semester

- Create user stories based on end goals

- Split work between cap 2 and senior project students

- Make and complete smaller goals/tasks