### Sprint Review Meeting Minutes (2-25-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Stories not reviewed by the product owner:

- As a developer I want to create a base ML application using SCIKIT Novelty and Outlier Detection.

- As a developer I want to train the model using data pulled from the Sysmon logs.

- As a developer I want to organize the information pulled from the logs in a way that can be read into the training model.

- As a developer I want to generate a prediction from the training model to get an estimate of novelty within a specified degree of error.

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

- As a developer I want to fine tune the Sysmon configuration to filter out noise to make the machine learning predictions more accurate.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- As a user I want to easily setup, change and view the configuration of the application through a Graphical User Interface (GUI)