### Daily Scrum Meeting Minutes (3-10-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created data structure for the application with Brendan

  - Updated Jira board to reflect new data structure

  - Pushed changes to Github repository

- What is planned to be done until the next scrum meeting?

  - Begin research into the algorithm

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched ways in which our algorithm can implement different data structures.

- What is planned to be done until the next scrum meeting?

  - Continue working on Jira FS2CR-24.

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on FS2CR-26 user story by researching inclusion of all attributes in an Event log would affect the prediction of an anomaly using the LocalOutlierFactor algorithm, Researched into Constraint Satisfaction variables of inclusion of all metadata of an Event log. Worked on FS2CR-21 user story on Jira board by reviewing and researching into the MITRE Ransomware Anomaly framework for metadata/attributes that would define an asymmetric or symmetric binary similarity.

- What is planned to be done until the next scrum meeting?

  - Update the team of any possible leads for the project from attending the UPE Machine Learning workshop. Convert an Event Log to process the metadata into a csv file to test the learning machine model.

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Implementation of an adequate data structure to hold attributes of our data objects (logs). Research on dissimilarity of data objects with mixed type attributes.

- What is planned to be done until the next scrum meeting?

  - Research on Outlier Detection from the textbook resources, and possible implementation of said concepts.

- What are the hurdles?

  - none

Sebastian Duenas:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched statistical methods of outlier detection

- What is planned to be done until the next scrum meeting?

  - Study outlier detection using a statistical method

  - Study python/machine learning code for outlier detection

- What are the hurdles?

  - none

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched information about confusion matrix to understand the efficiency of the algorithm, for the user story FS2CR-21.

  - Reviewed the new anomaly.py uploaded by another team member in Github, in order to understand the implemented improvements.

- What is planned to be done until the next scrum meeting?

  - Continue reviewing the python file, and understand the changes made.

- What are the hurdles?

  - None

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked into the new data structure and how we would use it

- What is planned to be done until the next scrum meeting?

  - Look at Jira and QC some stories

  - Understand the new algorithm for the now list only formatting of attributes

- What are the hurdles?

  - Time

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended UPE Code: Learn Machine Learning with a team-mate

  - Study Python

- What is planned to be done until the next scrum meeting?

  - Review team-mates code

  - Study Data Structures in Python

- What are the hurdles?

  - None