### Daily Scrum Meeting Minutes (3-11-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad |  |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin |  |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created data structure for the application with Brendan

  - Updated Jira board to reflect new data structure

  - Pushed changes to Github repository

- What is planned to be done until the next scrum meeting?

  - Begin research into the algorithm

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched ways in which our algorithm can implement different data structures.

- What is planned to be done until the next scrum meeting?

  - Continue working on Jira FS2CR-24.

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on FS2CR-26 user story by modifying anomaly.py file in adding a loop to implement four scalar classifiers to improve the accuracy of prediction of the learning machine model. Ran sysmon application to generate event log data. Researched into ways of cleaning the testing data in .csv file. Worked on FS2CR-21 user story on Jira board by researching into Minkowski Distance implementations and examples

- What is planned to be done until the next scrum meeting?

  - Convert an Event Log to process the metadata into a csv file using the project code RansomareAnomalyDetection.py.

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research on outlier detection by use of methods that rely on measures other than distance. Outlined possible implementation of an algorithm using a threshold for detecting outliers, seen in basic statistics [ex) 3 standard deviations out].

- What is planned to be done until the next scrum meeting?

  - Implement a basic algorithm for calculating dissimilarity, and research supervised methods of classifying outliers as well as methods for training models on training data and how to do it.

- What are the hurdles?

  - Finding the right methods for our needs. Finding outliers with the data we have may require specific types of methodologies.

Sebastian Duenas:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched statistical methods of outlier detection

- What is planned to be done until the next scrum meeting?

  - Study outlier detection using a statistical method

  - Study python/machine learning code for outlier detection

- What are the hurdles?

  - none

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed the new python file.

  - Researched about statistical metrics to measure the performance of outlier algorithms.

- What is planned to be done until the next scrum meeting?

  - Continue reviewing the python file, and understand the changes made.

- What are the hurdles?

  - None

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked into the new new data structure and how we would use it

  - Took a glimpse through Jira

- What is planned to be done until the next scrum meeting?

  - QC some stories in Jira

  - Understand the new algorithm for the now list only formatting of attributes

- What are the hurdles?

  - Work has given me tons of work so I’m REALLY swamped

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Study Python

- What is planned to be done until the next scrum meeting?

  - Review team-mates code

  - Study Data Structures in Python

- What are the hurdles?

  - None