### Daily Scrum Meeting Minutes (3-14-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas | Present |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research into the algorithm

  - Minor updates to Jira Confluence page

- What is planned to be done until the next scrum meeting?

  - Meet with team members to go over progress

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched ways in which our algorithm could accept different data structures from the list with different value combinations.

  - Reviewed code from GitHub Repository

- What is planned to be done until the next scrum meeting?

  - Continue working on Jira FS2CR-24

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on Jira FS2CR-21 and Jira FS2CR-28 tasks user stories. Researched into pandas python library to be able to highlight a certain range of cells of a csv file to import into a learning machine model using the iloc function. Tested and Implement numpy python library to implement mathematical functions to generate similarity matrix and linear algebra routines.

- What is planned to be done until the next scrum meeting?

  - Research more into or implement the similarity/dissimilarity matrix using numpy mathematical functions

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Rough draft implementation of a dissimilarity algorithm using lists.

- What is planned to be done until the next scrum meeting?

  - Reinforce the algorithm for official use.

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Python machine learning

- What is planned to be done until the next scrum meeting?

  - Join Jira

  - Get started with User stories

- What are the hurdles?

  - None

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed sample code for outlier detection

- What is planned to be done until the next scrum meeting?

  - Implement outlier detection code in some manner

- What are the hurdles?

  - none

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed the nominal data structure created by other team members,,in order to implement my assigned user story.

  - Reviewed the additions ,and changes to the code repo in github.

  - Reviewed the characteristics of nominal data structures and possible implementations.

- What is planned to be done until the next scrum meeting?

  - Continue programming the dissimilarity of the new nominal data structures in Python.

- What are the hurdles?

  - None.

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed What was done so far to better understand where we are currently at

- What is planned to be done until the next scrum meeting?

  - DO something on Jira

- What are the hurdles?

  - Work has swamped me this week so I have less time than usual

Ricardo Tacconi

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?