### Daily Scrum Meeting Minutes (3-15-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas | Present |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Sebastian and Brendan about project progress

- What is planned to be done until the next scrum meeting?

  - Meet with remaining team members to go over progress

  - Start planning out user stories for next Sprint

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began implementing algorithm that accepts values of similar structure for Jira FS2CR-24

- What is planned to be done until the next scrum meeting?

  - Continue working on Jira FS2CR-24

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on Jira FS2CR-21 and Jira FS2CR-28 tasks user stories. Researched into Minkowski distance to implement a dissimilarity matrix to best fit our training set. Research, Tested, and Implemented a for loop to Evaluate and Serialize Model in the Classifier pipeline to improve accuracy of a prediction on anomaly.py file.

- What is planned to be done until the next scrum meeting?

  - Go over anomaly.py to update and collaborate with the team on ideas and possible implementations to the learning machine model by Friday

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reinforce the rough draft dissimilarity algorithm.

- What is planned to be done until the next scrum meeting?

  - Continue reinforcing the algorithm, and try to tie the different files together into a functional package.

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Enter Jira and look at user stories

- What is planned to be done until the next scrum meeting?

  - Pick and complete a user story of 5 points on Jira

  - Look at github and understand code

- What are the hurdles?

  - none

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attempt to implement outlier detection code

- What is planned to be done until the next scrum meeting?

  - Work on implementation of outlier detection code

- What are the hurdles

  - none

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tested locally some libraries that can calculate dissimilarities using a matrix, for different types of records.

  - Reviewed different python libraries, such as scikit-bio that use different approaches to calculate dissimilarity.

- What is planned to be done until the next scrum meeting?

  - Use the nominal data structure created by other team members,as input and update the code.

- What are the hurdles?

  - None.

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tried to understand the data structure better

- What is planned to be done until the next scrum meeting?

  - LOOK through jira

- What are the hurdles?

  - Low amount of time due to work

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed team-mates code

  - Study Python

- What is planned to be done until the next scrum meeting?

  - Study Python

  - Study ML

- What are the hurdles?

  - None