### Daily Scrum Meeting Minutes (3-16-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on dissimilarity algorithm

  - Created Class diagram for confluence page

  - Created algorithm overview diagram for confluence page

- What is planned to be done until the next scrum meeting?

  - Continued work on dissimilarity algorithm

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Kept on implementing algorithm that accepts values of similar structure for Jira FS2CR-24

- What is planned to be done until the next scrum meeting?

  - Continue working on Jira FS2CR-24 and research how to accept only data structures of similar structure, since the developed algorithm accepts different data structures but does not recognize similarity between them.

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on Jira FS2CR-21 task user story. Tried to test and implement Minkowski distance to implement the dissimilarity matrix to best fit our training set, but started to realize the implementation is too complex for our learning machine model.

  - Worked on Jira FS2CR-28 task user story. Researched into implementing Neural Networks with activation functions and perceptrons to classify Normal class and Ransomware anomaly class

  - Researched more into the libraries and implementations used in anomaly.py file to update and collaborate with the team by Friday

- What is planned to be done until the next scrum meeting?

  - Go over anomaly.py to update and collaborate with the team on ideas and

possible implementations to the learning machine model by Friday

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued working on dissimilarity implementation.

- What is planned to be done until the next scrum meeting?

  - Polish the algorithm, and rough draft some code to store data in a file and retrieve it for later use. This would be useful for comparing data between days, and finding outliers there.

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Enter Jira and look at user stories

- What is planned to be done until the next scrum meeting?

  - Pick and complete a user story of 5 points on Jira

  - Look at github and understand code

- What are the hurdles?

  - none

Alwahab Mohammad:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed mora libraries that can implement dissimilarity, and tested it with local examples.

- What is planned to be done until the next scrum meeting?

  - Continue implementing the dissimilarity of nominal data structures in python.

- What are the hurdles?

  - None.

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Studying Data Structures in Python

- What is planned to be done until the next scrum meeting?

  - Study Python

  - Study ML Algorithms

- What are the hurdles?

  - None