### Daily Scrum Meeting Minutes (3-17-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas | Present |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Built algorithm for determining dissimilarity

  - Built structure for Modes, Machines, Learning algorithm

  - Built methods for Training, predicting, saving, loading, printing, and initializing the modes, machines, and learning algorithm

  - Tested full algorithm on 6000 events

- What is planned to be done until the next scrum meeting?

  - Test on algorithm to fine-tune threshold

  - Start defining key attributes per EventID

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Found a way to accept different data structures of similar structure into the algorithm.

- What is planned to be done until the next scrum meeting?

  - Begin implementing the algorithm to accept similar-structure data structures.

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on Jira FS2CR-28 task user story. Tested simulation of learning machine models being saved as .pkl files to implement without a need of training data in future simulations. Researched and tried to implement GradientBoostingClassifer to deal with random states, and split features of the data plots.

- What is planned to be done until the next scrum meeting?

  - Go over anomaly.py to update and collaborate with the team on ideas and

possible implementations to the learning machine model

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Sebastian Duenas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Understood Jira and Python machine learning

  - Looked at Github

  - Research on the kinds of user stories on Jira

  - What is planned to be done until the next scrum meeting?

  - Pick a user story and begin working on it

- What are the hurdles?

  - Time and making to meetings

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Archived progress the work of outlier detection for a better time

  - Explored GUI python libraries

  - Created basic window, text, and buttons using Tkinter

  - Exploring Gradio and other GUI’s

- What is planned to be done until the next scrum meeting?

  - Possibly go through a 2 hour course on gradio (UI for machine learning)

  - Possibly find the GUI library most fit for the project

- What are the hurdles

  - none

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued implementing locally a testing program that calculates dissimilarity of nominal attributes.

- What is planned to be done until the next scrum meeting?

  - Change the program to calculate the data structures developed by other team members.

- What are the hurdles?

  - None.

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tried to better understand how the algorithm works

- What is planned to be done until the next scrum meeting?

  - Look over the new algorithm code that Bryan wrote

  - Continue better understanding the model

  - Look over Jira

- What are the hurdles?

  - Personal time

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Studying Data Structures

  - Catching up with group progress

- What is planned to be done until the next scrum meeting?

  - Review team-mates code

  - Study Data Structures

  - Study Python

- What are the hurdles?

  - None