### Daily Scrum Meeting Minutes (3-18-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas | Present |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Adjusted loop for reading in events to be more efficient

  - Met with Yaohua about further analysis of dissimilarity data

    - Also discussed how to represent the data graphically to show viability of the application

- What is planned to be done until the next scrum meeting?

  - Write user stories for Sprint 5

    - One user story for each EventID to define key attributes

    - One user story to define data structure for the key attribute data

    - QA user story worth 5 points

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Found a way to accept different data structures of similar structure into the algorithm.

- What is planned to be done until the next scrum meeting?

  - Begin implementing the algorithm to accept similar-structure data structures.

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on Jira FS2CR-28 task user story. Researched and tested LocalOutlierFactor Algorithm (LOF) to be implemented with the dissimilarity algorithm implemented by the team by taking in LOF score to trigger the LOF threshold of outliers in the data set in defining the Ransomware Anomaly class

  - Went over anomaly.py to update and collaborate with Bryan on ideas and

possible implementations (learning machine algorithms/classifiers in a pipeline) to refine the learning machine model and proper visualizations for the project

- What is planned to be done until the next scrum meeting?

  - Assign myself to small tasks on Jira Board and follow up with the team

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finalized algorithm for dissimilarity.

- What is planned to be done until the next scrum meeting?

  - Create a data structure for storing key values of sysmon event logs.

- What are the hurdles?

  - none.

Sebastian Duenas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Understood Jira and Python machine learning

  - Looked at Github

  - Research on the kinds of user stories on Jira

  - What is planned to be done until the next scrum meeting?

  - Pick a user story and begin working on it

- What are the hurdles?

  - Time and making to meetings

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went through a 2 hour course on gradio

- What is planned to be done until the next scrum meeting?

  - Go through the user stories to do on jira

  - Find application of gradio

- What are the hurdles

  - none

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed the Sysmon logs of different machines, and windows events in order to propose a solution to smooth the data attributes.

  - Reviewed the code changes made by Brian in order to understand hisdissimilairty implementation.

  - Re-reviewed some MITRE attack stages, in order to also help prune unuseful nominal attributes.

- What is planned to be done until the next scrum meeting?

  - Create a document with the possible attributes to be pruned.

- What are the hurdles?

  - None.

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tried to better understand how the algorithm works

- What is planned to be done until the next scrum meeting?

  - Work with Brendan on algorithm

  - Continue better understanding the model

  - Look over Jira

- What are the hurdles?

  - Personal time

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Studying Data Structures

- What is planned to be done until the next scrum meeting?

  - Study Data Structures

  - Study Python

- What are the hurdles?

  - None