### Daily Scrum Meeting Minutes (3-9-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on user story to build data structure for the application

  - Updated confluence page on Jira

- What is planned to be done until the next scrum meeting?

  - Creating individual structure definition for each of the 26 event IDs

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began researching and trying to implement a way for our algorithm to be able to utilize various differing data structures (Jira FS2CR-24)

- What is planned to be done until the next scrum meeting?

  - Continue working on Jira FS2CR-24 user story.

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked independently on FS2CR-26 user story on Jira board. Tried to refine the learning machine model with leaf elements with a pipeline to increase accuracy of predictions and to leverage a tree data structure on anomaly.py file. Tried to test the model using Jupyter Notebook visualization of LocalOutlierFactor model. Created anomaly2.py as a preliminary learning machine model incase pipeline does not work. Uploaded all progress as learning machine model python files onto the Github repository on ‘Yaohua’ branch for team members to review and collaborate.

- What is planned to be done until the next scrum meeting?

  - Try to Quality Assurance (QA) the main branch / Byran’s branch on the Github repository to test the model

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Attempt at implementation of a simple data structure class, for making objects with variable list length (for attributes)

- What is planned to be done until the next scrum meeting?

  - Perfect the data structure so an algorithm can be developed.

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research proximity and application of euclidean distance

- What is planned to be done until the next scrum meeting?

  - Research Outlier Detection with data mining

- What are the hurdles?

  - none

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started working on FS2CR-21 user story, by researching how to implement the different similarity/dissimilarity distances in python.

  - Contacted other team members to work on the FS2CR-21story.

- What is planned to be done until the next scrum meeting?

  - Continue reviewing my teammate’s code.

  - Continue researching the dissimilarity metric proposed by other team members.

- What are the hurdles?

  - None.

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Spent some time trying to understand the new data structure

  - Tried to come up with how we could take advantage of all the attributes more easily

- What is planned to be done until the next scrum meeting?

  - Plan to go through Jira and try to review some user stories

- What are the hurdles?

  - Personal time

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed team-mates code

  - Studying Python

- What is planned to be done until the next scrum meeting?

  - Review team-mates code

  - Study Python

  - Study ML Algorithms

- What are the hurdles?

  - None