### Sprint Retrospective Meeting Minutes (3-18-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

What Worked:

- Good communication

- Good participation from team

What Didn’t Work:

- Having difficulty splitting up the work so that all team members can participate without tasks depending on each other.

- The QA process needs to be adjusted. QAs are not being done in a timely manner.

What New Things Should We Start Doing:

- Create clear plan of what we need to accomplish by the end of the semester

- Create user stories based on end goals

- Split the work into smaller tasks to allow for more participation and flow of work

- Assign one person for QA of all tasks to ensure timely completion of user stories

  - Create user story for QA worth 5 points to ensure participation

- Better diagramming and documentation of the project

- Add deadlines to user stories to help keep everyone on track