### Daily Scrum Meeting Minutes (3-21-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad |  |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Created user stories for Sprint 5

  - Updated Jira board

- What is planned to be done until the next scrum meeting?

  - Start on QA process for Sprint 5

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Assigned for 5 user stories of the Sysmon Event IDs

  - Looked at all the Event IDs, as well as researching in detail for the specific Event IDs of my assigned user stories.

- What is planned to be done until the next scrum meeting?

  - Begin identifying the key attributes of the Event IDs from 11 to 15 in order.

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on Jira task FS2CR-29 task user story. Researched into Sysmon v13.33 SysInternals Event Log data details and implementation

  - Researched for Sysmon Event Log 1 key attributes, for command line process executions.

  - Researched and analyzed MITRE ransomware attack framework related to command line process executions and purpose of ProcessGUID field

- What is planned to be done until the next scrum meeting?

  - Worked on Jira task FS2CR-29 task user story and FS2CR-30

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Created function to discern what attributes are of value to our algorithms.

- What is planned to be done until the next scrum meeting?

  - Research on other measures of outlier detection and possibly implement some code for it as well.

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - None

Alwahab Mohammad:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched my first two events’ attributes.

  - Assigned myself 5 user stories.

- What is planned to be done until the next scrum meeting?

  - Finish researching and reporting the relevant events’ attributes.

  - Upload my suggested attributes into the Jira board.

- What are the hurdles?

  - None

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Got together with Brendan and understood the algorithm in great detail

- What is planned to be done until the next scrum meeting?

  - See on Jira what user stories have been claimed

- What are the hurdles?

  - Time

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Studying Data Structures

- What is planned to be done until the next scrum meeting?

  - Review team progress

  - Study Data Structures

- What are the hurdles?

  - None