### Daily Scrum Meeting Minutes (3-25-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas | Present |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin |  |
| Ricardo Tacconi |  |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Updated application with key attributes

  - Continued QA on Jira user stories

- What is planned to be done until the next scrum meeting?

  - Finish QA of user stories

  - Begin testing application for fine tuning

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished verifying the validity of the Jira user stories for Sysmon Event IDs 11 to 15.

- What is planned to be done until the next scrum meeting?

  - Look at different user stories to help with the remaining Event IDs

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on Jira task FS2CR-32 and FS2CR-33 task user story. Researched into

Sysmon v13.33 SysInternals Event Log 3 and 4 data details and implementation

  - Researched and Analyzed MITRE Ransomware attack framework to determine

processes that are essential to execute Event ID 5 attributes

  - Researched into details of Event ID 5 process termination about how it is useful to co-relate with process start and shutdown events, if a process may have been terminated by an adversary (ransomware)

  - Reviewed research details of Event ID 4 of any possible important attributes in

State as a valid label as the service state change event reports the state of the Sysmon service (started or stopped), Sysmon Version as Sysmon v13.33. Which does not seem important as training data

labels for the purpose of ransomware anomaly detection

- What is planned to be done until the next scrum meeting?

  - Go over my assigned Jira tasks user stories and research

progress with the team, and collaborate on implementations for the project moving forward

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Extended research on other areas of outlier detection.

- What is planned to be done until the next scrum meeting?

  - Rough draft some code to implement the outlier detection methods.

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed research on all EventID

- What is planned to be done until the next scrum meeting?

  - Begin Use Cases in the meantime

- What are the hurdles?

  - None

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished Jira Tasks

- What is planned to be done until the next scrum meeting?

  - Become familiar with Streamlit

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed the attributes suggestion made by other team members in order to avoid discrepancies in shared attributes.

  - Researched possible metrics to measure our approach’s efficiency, like accuracy, precision, F1 metric.

- What is planned to be done until the next scrum meeting?

  - Continue researching metrics to showcase the project’s efficiency.

- What are the hurdles?

  - None

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - None

Ricardo Tacconi

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - None