### Daily Scrum Meeting Minutes (3-28-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad | Present |
| \Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin |  |
| Ricardo Tacconi |  |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Updated application with key attributes

  - Continued QA on Jira user stories

- What is planned to be done until the next scrum meeting?

  - Finish QA of user stories

  - Begin testing application for fine tuning

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed developed code as well as the different user stories from Jira.

- What is planned to be done until the next scrum meeting?

  - Help with machine learning in our algorithm and the streamlitapp

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched into ADABoost to supplement k-means clustering. Using several weak predictors leverage the initial learning machine model to improve accuracy of the learning machine model.

- What is planned to be done until the next scrum meeting?

  - Follow up or Assist in building the learning machine model

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research on outlier detection methods and how to implement them in python.

- What is planned to be done until the next scrum meeting?

  - Help on user stories, and ensure machine training commences.

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - None

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Had set up a virtual environment and ran a basic script of a streamlit application

- What is planned to be done until the next scrum meeting?

  - Develop the streamlit app and practice making models

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued researching possible project metrics to present.

  - Reviewed the MITRE attack framework, and used it to compare to my suggested attributes.

- What is planned to be done until the next scrum meeting?

  - Continue researching, and reviewing my other team members’ suggestions.

- What are the hurdles?

  - None

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - None

Ricardo Tacconi

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - None