### Daily Scrum Meeting Minutes (3-29-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak |  |
| Sebastian Duenas | Present |
| Alwahab Mohammad |  |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Input of key attributes arrays into application

  - Started fine-tuning algorithm based on output

  - Updated Save and Load features

  - Started training model on 30 days of event logs

- What is planned to be done until the next scrum meeting?

  - Finish training model

  - Analyze results

  - Start writing user stories for Sprint 6

  - Create presentation for Friday's meeting with product owner

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed machine learning and different streamlit functions

- What is planned to be done until the next scrum meeting?

  - Look at new user stories and begin helping achieve each user story’s goals.

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tried several times to process sysmon event logs from the Google Drive using DataStructureDefinition.py that calls the import DissimilarityAlgorithm Python file to generate .csv Machines. I was not able to generate the desired training data. Debugged error messages in the DataStructureDefeinition.py program from my end

- What is planned to be done until the next scrum meeting?

Review KeyValues.py file and collaborate with the team

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Helped work on user stories

- What is planned to be done until the next scrum meeting?

  - Think of an implement user stories

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on key attributes

- What is planned to be done until the next scrum meeting?

  - Finish key attributes

- What are the hurdles?

  - None

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Explored functions in Streamlit

- What is planned to be done until the next scrum meeting?

  - Find applicable functions for our project

- What are the hurdles?

  - none

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched association analysis technique in order to generate association rules that can detect anomalies.

  - Researched neural networks, and the backtracking algorithm.

  - Read the final comments on the relevant user attributes for the dissimilarity algorithm.

- What is planned to be done until the next scrum meeting?

  - Continue researching, and help in the following steps.

- What are the hurdles?

  - None.

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at jira

- What is planned to be done until the next scrum meeting?

  - Try to understand the "pickle"

- What are the hurdles?

  - Personally tired after long trip to LA

  - Time

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 2 hrs

- What was done since the last scrum meeting?

  - Learning Python and Data Structures

- What is planned to be done until the next scrum meeting?

  - Learn Python and Data Structures

- What are the hurdles?

  - None