### Daily Scrum Meeting Minutes (3-30-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished training model

  - Started on presentation for Friday's meeting with product owner

- What is planned to be done until the next scrum meeting?

  - Finish presentation

  - Start writing user stories for Sprint 6

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed k-means clustering

  - Reviewed machine learning concepts

- What is planned to be done until the next scrum meeting?

  - Research ways to serialize the learning model, so there is no need to use csv

  - Help with the different Jira tasks

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed KeyValues.py to understand the implementation of the project data structure into the dissimilarity algorithm more clearly

  - Researched features of XGBoost of top 5 hyper parameters that we need to tune for XGBoost for learning rate optimization to avoid overfitting data

  - Practiced implementing XGBoost on decision tree ensemble models and fine tuning the learning_rate parameter from factor 0 - 0.3

- What is planned to be done until the next scrum meeting?

  - Review TestingResults.csv training data created by Bryan and begin serializing model

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - None

Alwahab Mohammad:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued researching neural network algorithms.

  - Continued researching the possible metrics to showcase, such as accuracy, precision, F1 statistic, and statistic related metrics.

  - Read the final presentation requirements.

- What is planned to be done until the next scrum meeting?

  - Help with any other project task.

- What are the hurdles?

  - None

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tried to understand what was done on Monday and Friday

- What is planned to be done until the next scrum meeting?

  - Meet with Brian to further discuss what has occurred on Friday and Monday

- What are the hurdles?

  - None

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Learning Machine Learning

- What is planned to be done until the next scrum meeting?

  - Review team-mates code

- What are the hurdles?

  - None