### Daily Scrum Meeting Minutes (4-1-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Created user-friendly GetOpt parsing to launch the application

  - Started Sysmon Simulator testing

- What is planned to be done until the next scrum meeting?

  - Continue testing with Sysmon Simulator

  - Fine-tune GetOpt parsing

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed prediction making for machine learning to be used in our project

- What is planned to be done until the next scrum meeting?

  - Help with making a prediction model for our project.

  - Begin Fine-tuning process for the algorithm

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on FS2CR-59 task user story. Researched more  import pickle Python Object Serialization

  - Tested more python code on random .pkl training models to understand loading

training models via Python Object Serialization

  - Encountered some bugs involving import numpy and import pandas library of the .pkl file and spent time debugging numpy array loading into .pkl files that took in training data from TrainingResults.csv

- What is planned to be done until the next scrum meeting?

  - Continue work on FS2CR-59 task user story

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research and implementation into serialization of data and classes.

- What is planned to be done until the next scrum meeting?

  - Continue progress on serialization and upcoming user stories.

- What are the hurdles?

  - none.

Sebastian Duenas:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attempted to plot data to a chart

- What is planned to be done until the next scrum meeting?

  - Plot a chart on streamlit with the training data

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Implemented an alternative solution using the OutlierDetection algorithm.

  - Researched other possible implementations in order to enhance our solution’s prediction power.

  - Uploaded the partial implementation to Github.

- What is planned to be done until the next scrum meeting?

  - Continue working on the alternative machine learning solution.

- What are the hurdles?

  - None

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at GitHub and reviewed the current code

  - Spent some time writing up a general overview of the project so far for self

- What is planned to be done until the next scrum meeting?

  - Continue writing overview of project

  - Study serialization

  - Look at the algorithm again and make sure I understand it

- What are the hurdles?

  - Personal Time

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued studying XGBoost Algorithm

- What is planned to be done until the next scrum meeting?

  - Study ML

  - Review team progress

- What are the hurdles?

  - None