### wDaily Scrum Meeting Minutes (4-1-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created user-friendly GetOpt parsing to launch the application

  - Started Sysmon Simulator testing

- What is planned to be done until the next scrum meeting?

  - Continue testing with Sysmon Simulator

  - Fine-tune GetOpt parsing

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed GIthub code

  - Researched about streamlitapp

- What is planned to be done until the next scrum meeting?

  - Continue researching and begin helping with streamlitapp

  - Also research ways to serialize the learning model so there is no need to use csv

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on FS2CR-59 task user story. Continued researched import pickle Python Object Serialization

  - Encountered some bugs involving import numpy arrays and import pandas libraries to create the .pkl file and spent time debugging Python code related numpy and pandas package imports to load .pkl files that took in training data from TrainingResults.csv

- What is planned to be done until the next scrum meeting?

  - Continue on FS2CR-59 task user story

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Sebastian Duenas:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Streamlit Practice

- What is planned to be done until the next scrum meeting?

  - Plot training results data onto a graph

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched and reviewed XGBoost algorithm proposed by Yao Hua.

- What is planned to be done until the next scrum meeting?

  - Continue researching the XGBoost algorithm.

  - Review the final presentation’s requirements.

- What are the hurdles?

  - None.

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Forgot to go over what was done with bryan

  - Did peak at the github code

- What is planned to be done until the next scrum meeting?

  - Look over what was done and write up some notes on it for myself

- What are the hurdles?

  - Time

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Studying ML (XGBoost Algorithm)

- What is planned to be done until the next scrum meeting?

  - Study ML

  - Study Python

- What are the hurdles?

  - Understanding the XGBoost Algorithm