### Sprint Planning Meeting Minutes (3-21-2022)

Start Time: < 7:00 p.m.>

End Time: < 7:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad |  |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Meeting Notes:

- We changed the structure for the Jira board by splitting the user stories into smaller tasks. This should allow for better flow of the project and better participation from the whole team.

- We assigned a single team member responsible for the QA process. This should allow for a quicker review process.

After discussion, it was decided that the team would spend this sprint working on the following user stories:

- Design data structure for EventID key attributes

- Identify key attributes for all 26 Event IDs

- QA all work for Sprint 5