### Daily Scrum Meeting Minutes (4-11-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin |  |
| Ricardo Tacconi |  |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished compiling data from testing

  - Added new results to spreadsheet

  - Started writing documentation for final zip

- What is planned to be done until the next scrum meeting?

  - Create training data with a larger sample size of events to test.

  - Automate the creation of testing data and prediction

  - Start presentation materials for Videos

  - Meet with Senior Project and Capstone 2 students individually to discuss showcase requirements

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Changed status for Jira user story FS2CR-62 to waiting to QA

  - Looked at updated code on GitHub to begin getting ready for presentation

- What is planned to be done until the next scrum meeting?

  - Help with any missing user stories and help with the organization of the documents for files submission

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed the code on the main branch on Github. DataStructureDefinition.py ; DissmilarityAlgorithm.py ; and KeyValues.py to understand more about the project and what was done to prepare for presentation

  - Reviewed Jira task FSCR-57 user story. To Develop Basic Sample Models with StreamLit. Researched sample models at streamlit.io

  - Created Jira Tasks for videos, and project document deliverables for the team

- What is planned to be done until the next scrum meeting?

  - Review final presentation deliverables

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed requirements for poster and presentation

- What is planned to be done until the next scrum meeting?

  - Prepare with other team members for the presentation

  - Upload streamlit code to github

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued reviewing the definition changes.

- What is planned to be done until the next scrum meeting?

  - Start working on my poster.

  - Check out the other final deliverable to prepare the zip file.

- What are the hurdles?

  - None

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - None

Ricardo Tacconi

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?