### Daily Scrum Meeting Minutes (4-12-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas | Present |
| Alwahab Mohammad |  |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started automation for the creation of testing data

  - Updated ReadMe, Installation Instructions, and UserManual

- What is planned to be done until the next scrum meeting?

  - Finish automating creation of testing data and prediction

  - Start presentation materials for Videos

  - Meet with Senior Project and Capstone 2 students individually to discuss showcase requirements

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looked at different sample posters

- What is planned to be done until the next scrum meeting?

  - Begin working on poster

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued to review the code on the main branch on Github. DataStructureDefinition.py ; DissmilarityAlgorithm.py ; and KeyValues.py to understand more about the project and what was done to prepare for presentation videos

  - Reviewed Final Deliverables requirements for project posters and examples of past project posters from previous capstone projects

  - Started working on individual project poster

- What is planned to be done until the next scrum meeting?

  - Complete individual project poster and collaborate with the team on new suggestions to present the project deliverables

  - Setup Office 365 project deliverables collaboration for the team

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Studied the main and peripheral code for our project, as well as projects and their materials from other semesters.

- What is planned to be done until the next scrum meeting?

  - Add to the Documents directory and start writing a script for the videos to be submitted.

- What are the hurdles?

  - Deriving a common theme for our posters.

Sebastian Duenas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on poster

- What is planned to be done until the next scrum meeting?

  - Wording on poster

- What are the hurdles?

  - None

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed requirements for poster and presentation

- What is planned to be done until the next scrum meeting?

  - Prepare with other team members for the presentation

  - Upload streamlit code to github

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed the poster templates provided by the profesor.

  - Reviewed past capstone 2 project’s poster samples, and reviewed its specifications.

  - Started working on my poster by changing some minor information from the sample poster

- What is planned to be done until the next scrum meeting?

  - Continue working on the poster..

- What are the hurdles?

  - None

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at the deliverable requirements

- What is planned to be done until the next scrum meeting?

  - See what needs to be done for the videos

- What are the hurdles?

  - None

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewing team progress

- What is planned to be done until the next scrum meeting?

  - Review team progress

- What are the hurdles?

  - None