### Daily Scrum Meeting Minutes (4-13-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi |  |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started working on presentation

  - Started work on Final documentation

  - Walked through application usage with everyone

- What is planned to be done until the next scrum meeting?

  - Finish presentation

  - Finish Final Documentation

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began working on poster

  - Looked at uploaded final presentation on google drive

- What is planned to be done until the next scrum meeting?

  - Finish poster

  - Begin working and helping on the final documentation

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued to review the code on the main branch on Github. DataStructureDefinition.py ; DissmilarityAlgorithm.py ; and KeyValues.py to understand more about the project and what was done to prepare for project presentation deliverables

  - Reviewed Final Deliverables requirements for project posters and examples of past capstone projects to gain an understanding of how to create our own project showcase deliverables

  - Reviewed previous capstone project files such as: AnalyzingBioNetwork ; BabyFeed ; Snackability ; and WaterWandApp

  - Uploaded preliminary project examples/templates to start the project deliverables for the team on the Google Drive

- What is planned to be done until the next scrum meeting?

  - Complete individual project poster and collaborate with the team on new suggestions to present the project deliverables

  - Run the project RAD.py file and test it on my computer with the various demoed command line inputs shown from this meeting

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began creation of documents directory, and added initial information.

- What is planned to be done until the next scrum meeting?

  - Add to the Documents directory and write a script for the videos

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on poster

- What is planned to be done until the next scrum meeting?

  - Wording on poster

- What are the hurdles?

  - None

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Prepare with other team members for the presentation

  - Upload streamlit code to github

- What is planned to be done until the next scrum meeting?

  - Add to poster

  - Add to Final Delivery

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Made some additions to the final document.

  - Continued working on my poster, but haven’t uploaded it yet to the shared drive.

  - Checked the new announcement about the showcase.

- What is planned to be done until the next scrum meeting?

  - Continue working on the poster and document.

- What are the hurdles?

  - None.

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at the deliverable requirements

  - See the schedule and requirements for presentation

- What is planned to be done until the next scrum meeting?

  - See what needs to be done for the videos

- What are the hurdles?

  - None

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewing team progress

- What is planned to be done until the next scrum meeting?

  - Review team progress

- What are the hurdles?

  - None