### Daily Scrum Meeting Minutes (4-14-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi |  |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on final presentation

  - Worked on Final documentation

  - Made minor changes to application to aid showcase demos

- What is planned to be done until the next scrum meeting?

  - Complete any last minute changes to application

  - Update application output to print summary of how many anomalies were found per Event ID

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Downloaded and familiarized myself with the finished algorithm

  - Kept working on poster

  - Reviewed updates on documentation and began looking for things to update

- What is planned to be done until the next scrum meeting?

  - Update documentation with information from our algorithm

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Demoed the RAD.py to QA the various input parameters to understand and showcase the project during presentation

  - Tested AlgorithmState.pkl which was trained based on 30 days of training data on the TestLog.evtx anomaly events at a slower processing time

  - Tested AlgorithmState.pkl which was trained based on 2 days of training data on the TestLog.evtx anomaly events at a faster processing time

  - Reviewed the main branch code on Github to understand what was done: KeyValues.py ; DissmilarityAlgorithm.py ; DataStructureDefinition.py

- What is planned to be done until the next scrum meeting?

  - Complete individual project poster and work on Final Presentation document

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on poster

  - Added to documents directory

  - Downloaded and attempted run of program

- What is planned to be done until the next scrum meeting?

  - Continue work on documentation, as well as video scripts.

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - None

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added to final deliverable

- What is planned to be done until the next scrum meeting?

  - Be able to run demo

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Wrote the final document intro, and reviewed the latest changes made by other team members.

  - Continued working on the poster.

- What is planned to be done until the next scrum meeting?

  - Continue working on the poster and final document.

- What are the hurdles?

  - None.

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at the time, place, and requirements for symposium

  - Figured out some basics of the program to know how to run

  - Studied some for the ability to answer the questions

- What is planned to be done until the next scrum meeting?

  - Look at what's going on with the videos

  - Add on to the documentation file

- What are the hurdles?

  - None

Ricardo Tacconi

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - None