### Daily Scrum Meeting Minutes (4-15-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak |  |
| Sebastian Duenas |  |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on final presentation

  - Worked on Final documentation

  - Made minor changes to application to aid showcase demos

- What is planned to be done until the next scrum meeting?

  - Complete any last minute changes to application

  - Update application output to print summary of how many anomalies were found per Event ID

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued working on poster

  - Downloaded and retested the finished algorithm

- What is planned to be done until the next scrum meeting?

  - Finish poster

  - Work on documentation for the project

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on Personal Project poster

  - Tested additional getopt command pipeline combinations in demoing the project on ./RAD.py for -s -p -i -f inputs to gain more understanding of the project

  - Tested the RAD.py project on different levels of thresholds .pkl file to see the difference of anomaly detection against TestLog.evtx to gain more understanding of the project

- What is planned to be done until the next scrum meeting?

  - Work on the Final Presentation document

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - None

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attempted to run the demo

- What is planned to be done until the next scrum meeting?

  - Attempt to run demo again

  - Finish Poster

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished my poster.

  - Continue working on the final document.

- What is planned to be done until the next scrum meeting?

  - Continue working on the final document.

  - Start working on one of the videos.

- What are the hurdles?

  - None

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Figured out what was required for the videos

  - Looked at the poster and what Capstone 1 students need regarding it

  - Planned out schedule for next week

- What is planned to be done until the next scrum meeting?

  - Prepare any Responses for the in-person meeting

- What are the hurdles?

  - None

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Review requirements and tasks for next week

- What is planned to be done until the next scrum meeting?

  - Work on next week tasks

- What are the hurdles?

  - None