### Daily Scrum Meeting Minutes (4-4-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi |  |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started creating user stories for Sprint 6

- What is planned to be done until the next scrum meeting?

  - Finish user story creation

  - Update Jira board

  - Continue testing algorithm

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched ways to serialize the learning machine model

- What is planned to be done until the next scrum meeting?

  - Begin implementing serialization of the learning machine model

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked FS2CR-59 task user story. Created preliminary machine learning serialization model as SerializeModel.py and Jupyter Notebook SerializeModel.ipynb on the Github branch

- What is planned to be done until the next scrum meeting?

  - Work on FS2CR-59 task user story

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research on serialization of classes and subclasses.

- What is planned to be done until the next scrum meeting?

  - Implement the serialization.

- What are the hurdles?

  - none.

Sebastian Duenas:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Pull data from csv file to streamlit

- What is planned to be done until the next scrum meeting?

  - Plot a meaningful chart or model

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued developing a machine learning solution using the data uploaded on the Github repository.

- What is planned to be done until the next scrum meeting?

  - Continue working on the solution.

  - Assign myself new user stories.

- What are the hurdles?

  - None

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Wrote up part of a presentation discussing the current project

  - Looked through some of the GitHub code

- What is planned to be done until the next scrum meeting?

  - Finish presentation

- What are the hurdles?

  - Personal Time

Ricardo Tacconi

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - None