### Daily Scrum Meeting Minutes (4-5-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas | Present |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Started training model using threshold of 0.8, 0.85 and 0.95 to fine-tune sensitivity and specificity

- What is planned to be done until the next scrum meeting?

  - Finish training model

  - Test new trained models with Sysmon Simulator test data

  - Compile and compare results

  - Update algorithm to include input for threshold

  - Add metric to algorithm for count true positives, true negatives, false positives, and false negatives for further analysis

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched ways to serialize the learning machine model

- What is planned to be done until the next scrum meeting?

  - Begin working on Jira Task FS2CR-62 (writing definitions for each EventID-clone story)

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on Jira task FSCR-59 user story.

  - Researched debugging techniques about k-means clustering processing

  - Tried Python coding examples of clustering k-means learning machine models to gain an understanding of the implementation of the learning machine algorithm

  - Tried to debug the code snippets in SerializeModel.ipynb k-means input array cells from the training data

- What is planned to be done until the next scrum meeting?

  - Continue to debug the SerializeModel.ipynb file

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Rough draft code for serialization

- What is planned to be done until the next scrum meeting?

  - Full implementation of serialization

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished the fourth use case need to complete 1 more

- What is planned to be done until the next scrum meeting?

  - Finish last use case

- What are the hurdles?

  - None

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Python script to pull data from a csv file

- What is planned to be done until the next scrum meeting?

  - Plot data on models

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed the code solution uploaded to github by other team members.

  - Reviewed the preprocessing,and k-means algorithms sci-kit learn libraries.

- What is planned to be done until the next scrum meeting?

  - Check the prediction part of Hua’s coding approach.

- What are the hurdles?

  - None

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed some serialization

  - Tried to understand purpose for it and how it can replace the csv

- What is planned to be done until the next scrum meeting?

  - Complete understanding of why serialization is the preferred alternative to using a csv

- What are the hurdles?

  - None

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Studying python

- What is planned to be done until the next scrum meeting?

  - Study ML

  - Study python

- What are the hurdles?

  - None