### Daily Scrum Meeting Minutes (4-6-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi |  |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Added serialization functions created by Brendan and Yaohua

  - Tested serialization

  - Continued training new models

- What is planned to be done until the next scrum meeting?

  - Finish training the models for the other thresholds

  - Test new models with test data

  - Compile results

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began researching the EventIDs definitions for Jira user story FS2CR-62

- What is planned to be done until the next scrum meeting?

  - Finish getting the definitions for each EventID

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on Jira Task FSCR-59. Continued to debug SeralizeModel.ipynb

  - Troubleshooted some x_test and y_test labels in the numpy array to figure out if it is causing an issue in creating a prediction from the learning model

  - Reviewed and troubleshooted the iloc function in SerializeModel.ipynb usage in pandas library to determine if it is causing a problem to the input parameters for k-means implementation

  - Researched and tested some k-means implementation of input parameters for the learning model algorithm

- What is planned to be done until the next scrum meeting?

  - Review and catch up on what was done by Brendan about serializing model

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Program for serializing our data.

- What is planned to be done until the next scrum meeting?

  - Collaboration on visualizing the data

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Pulled data from csv

  - Created scatter plot of the data

- What is planned to be done until the next scrum meeting?

  - Debug code to fix plot

  - Organize csv file

- What are the hurdles?

  - none

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched the definition for the first 5 event ID’s.

- What is planned to be done until the next scrum meeting?

  - Upload the definition to the Jira board.

  - Continue researching the definition of the other events ID.

- What are the hurdles?

  - None

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Look at Serialization

- What is planned to be done until the next scrum meeting?

  - Better understand the pickle

- What are the hurdles?

  - Time

Ricardo Tacconi

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?