### Daily Scrum Meeting Minutes (4-7-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi |  |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished training models

  - Starting compiling test results

- What is planned to be done until the next scrum meeting?

  - Finish compiling results

  - Analyze and post results

  - Make changes, as needed, to improve algorithm based on results

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Found the definitions of the remaining EventIDs

- What is planned to be done until the next scrum meeting?

  - Upload on Jira the definitions

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on Jira task FS2CR-59. Continued to debug SerializeModel.ipynb.

  - Tested some implementations and variations of k-means algorithm by modifying the number of clusters and centroids data labels

  - Researched and reviewed StreamLit library for visualization features on our project

  - Reviewed DissimilarityAlgorithm.py to understand the functions SaveMachine and LoadMachine methods that serialize the learning model

- What is planned to be done until the next scrum meeting?

  - Review the code on Github to understand more of the project to prepare for upcoming presentation sprint

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research on visualizing the data of our project.

- What is planned to be done until the next scrum meeting?

  - Create rough draft code for visualizing data, and collaborate on the corresponding user story.

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Debugged dataframe and plot coding

- What is planned to be done until the next scrum meeting?

  - Upgrade UX on streamlit

  - Add more models

- What are the hurdles?

  - none

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on my assigned user story, Jira FSCR-62.

  - Uploaded the first 10 id definitions as a comment to the Jira board.

- What is planned to be done until the next scrum meeting?

  - Finish the next 24 id definitions, and upload them to the Jira board.

- What are the hurdles?

  - None

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tried to understand the pickle

- What is planned to be done until the next scrum meeting?

  - Understand the pickle cause it's been quite the pickle to understand

- What are the hurdles?

  - Personal time

Ricardo Tacconi

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?