### Daily Scrum Meeting Minutes (4-8-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi |  |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished compiling results

  - Began analysis on results

- What is planned to be done until the next scrum meeting?

  - Results from today indicate the need for a larger sample size for testing.

  - Create training data with a larger sample size of events to test.

  - Automate the creation of testing data and prediction

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Uploaded the Sysmon EventID definitions on Jira board

- What is planned to be done until the next scrum meeting?

  - Help with other Jira user stories

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on Jira task FS2CR-59. Continued to debug SerializeModel.ipynb.

  - Tested some implementations and variations of k-means algorithm by solving with LogisticRegression and RidgeClassifier algorithm as a regression classification problem and reshape the data as +1 and -1

  - Tested some implementations of optimal data split using RandomForestClassifier algorithm

  - Researched and reviewed StreamLit library for matplotlib and scatter plot functions for possible visualizations to present for our project

  - Reviewed DissimilarityAlgorithm.py code and analyzed the implementation of Python library difflib import SequenceMatcher to the learning machine

- What is planned to be done until the next scrum meeting?

  - Review the code on Github to understand more of the project to prepare for upcoming presentation sprint

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research on visualizing the data of our project.

- What is planned to be done until the next scrum meeting?

  - Create rough draft code for visualizing data, and collaborate on the corresponding user story.

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added more models

  - Possible to upload files to streamlit

  - Better UX

- What is planned to be done until the next scrum meeting?

  - Brainstorm next tasks to advance project

- What are the hurdles?

  - none

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed and checked the last Sysmon id definitions posted by other team members.

  - Reviewed the poster specifications in order to start working on it.

  - Reviewed the last part of the machine learning code made by yaohua.

- What is planned to be done until the next scrum meeting?

  - Start working on the poster, and upload it to the shared drive.

- What are the hurdles?

  - None

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Almost understood the pickle

- What is planned to be done until the next scrum meeting?

  - Look through old notes on serialization

- What are the hurdles?

  - Personal time

Ricardo Tacconi

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?