### Daily Scrum Meeting Minutes (4-20-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas |  |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto |  |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi |  |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Made Class diagram for final documentation

  - Made updates to final documentation

  - Submitted showcase team information

- What is planned to be done until the next scrum meeting?

  - More updates to final deliverable zip

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Edited general information on final documentation

- What is planned to be done until the next scrum meeting?

  - Begin working on videos

  - Finish missing parts on final documentation

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Review all project deliverables, diagrams and documentation to prepare for senior design showcase presentation

  - Review the code on Github to understand more about the project

  - Demoed the project’s RAD.py applicaiton with various getopt pipeline command combinations to understand more about the usage and implementation of the project

- What is planned to be done until the next scrum meeting?

  - Create and work on Shortcomings video for the team

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Added material to the wishlist section of the documentation.

  - Reviewed and edited document materials.

- What is planned to be done until the next scrum meeting?

  - Collaborate on videos.

  - Finalize the documents directory

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - None

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added streamlit code to final deliverable

  - Worked on document

- What is planned to be done until the next scrum meeting?

  - Work on document and presentation

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on the final project’s presentation.

  - Finished adding consecutive numbers to the user stories.

  - Added the project’s architecture description ,and design pattern.

- What is planned to be done until the next scrum meeting?

  - Continue working on the final document.

- What are the hurdles?

  - None

Blake Prieto:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at the other posters

  - Prepared some responses

- What is planned to be done until the next scrum meeting?

  - Come up with some questions for other groups

  - Watch the videos that we made

- What are the hurdles?

  - None

Ricardo Tacconi

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - None