Date: 08/31/2021

Sprint #1

Sprint Planning Meeting

Attendees:

Capstone 2: Kristian Perez, Elias Consalvo, David Jakimov, Yasmani Rene Valdes

Capstone 1: Nicole K Fonseca, Jennifer Fornaris, Tyler Nguyen, Liz Beatriz Toledo, Jasmine Huyen Tran Tran

Start Time: 11:30PM

End Time: 12:00PM

The product owner chose the following user stories to be done during the next sprint.

- <BF-F2021-01> Download results function doesn't work

- <BF-F2021-02> Change order of web tabs in parent portal

- <BF-F2021-03> Add welcome message to tracking in parent portal

- <BF-F2021-04> Add language buttons to tracking in parent portal

- <BF-F2021-05> Inactivate the "delete" button in clinician portal

- <BF-F2021-06> Add text box in history tab that displays for each tracking result

- <BF-F2021-07> Make "User Login" mobile friendly

- <BF-F2021-08> Make "Recommendations" tab mobile friendly in Parent Portal

- <BF-F2021-09> Make "Tracking" tab mobile friendly in Parent Portal

- <BF-F2021-10> Make "History" tab mobile friendly in Parent Portal

- <BF-F2021-11> Make "Questionnaire" tab mobile friendly in Parent Portal

- <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal

- <BF-F2021-13> Bug when parent submits tracking 1x, history tab shows results 3x

- <BF-F2021-014> Set delete questionnaire to logical Delete

The team members indicated their willingness to work on the following user stories.

- Elias Consalvo

  - <BF-F2021-01> Download results function doesn't work

  - <BF-F2021-06> Add text box in history tab that displays for each tracking result

  - <BF-F2021-13> Bug when parent submits tracking 1x, history tab shows results 3x

  - <BF-F2021-014> Set delete questionnaire to logical Delete

- David Jakimov

  - <BF-F2021-05> Inactivate the "delete" button in clinician portal

  - <BF-F2021-08> Make "Recommendations" tab mobile friendly in Parent Portal

  - <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal

- Kristian Perez

  - <BF-F2021-07> Make "User Login" mobile friendly

  - <BF-F2021-09> Make "Tracking" tab mobile friendly in Parent Portal

  - <BF-F2021-10> Make "History" tab mobile friendly in Parent Portal

  - <BF-F2021-11> Make "Questionnaire" tab mobile friendly in Parent Portal

- Yasmani Valdes

  - <BF-F2021-02> Change order of web tabs in parent portal

  - <BF-F2021-03> Add welcome message to tracking in parent portal

  - <BF-F2021-04> Add language buttons to tracking in parent portal

- Nicole K Fonseca

  - <BF-F2021-10> Make "History" tab mobile friendly in Parent Portal

  - <BF-F2021-01> Download results function doesn't work

  - <BF-F2021-014> Set delete questionnaire to logical Delete

- Jennifer Fornaris

  - <BF-F2021-05> Inactivate the "delete" button in clinician portal

  - <BF-F2021-08> Make "Recommendations" tab mobile friendly in Parent Portal

  - <BF-F2021-04> Add language buttons to tracking in parent portal

- Tyler Nguyen

  - <BF-F2021-03> Add welcome message to tracking in parent portal

  - <BF-F2021-02> Change order of web tabs in parent portal

  - <BF-F2021-01> Download results function doesn't work

- Liz Beatriz Toledo

  - <BF-F2021-09> Make "Tracking" tab mobile friendly in Parent Portal

  - <BF-F2021-11> Make "Questionnaire" tab mobile friendly in Parent Portal

  - <BF-F2021-10> Make "History" tab mobile friendly in Parent Portal

- Jasmine Huyen Tran Tran

  - <BF-F2021-04> Add language buttons to tracking in parent portal

  - <BF-F2021-07> Make "User Login" mobile friendly

  - <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal

Date: 09/13/2021

Sprint #2

Sprint Planning Meeting

Attendees:

Capstone 2: Kristian Perez, Elias Consalvo, David Jakimov, Yasmani Rene Valdes

Capstone 1: Nicole K Fonseca, Jennifer Fornaris, Tyler Nguyen, Liz Beatriz Toledo, Jasmine Huyen Tran Tran

Start Time: 11:30PM

End Time: 12:00PM

The product owner chose the following user stories to be done during the next sprint.

- <BF-F2021-01> Download results function doesn't work

- <BF-F2021-02> Change order of web tabs in parent portal

- <BF-F2021-03> Add welcome message to tracking in parent portal

- <BF-F2021-04> Add language buttons to tracking in parent portal

- <BF-F2021-05> Inactivate the "delete" button in clinician portal

- <BF-F2021-06> Add text box in history tab that displays for each tracking result

- <BF-F2021-08> Make "Recommendations" tab mobile friendly in Parent Portal

- <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal

- <BF-F2021-13> Bug when parent submits tracking 1x, history tab shows results 3x

- <BF-F2021-014> Set delete questionnaire to logical Delete

- <BF-F2021-16> Add column with username in research portal, results history tab

- <BF-F2021-17> Add username and age columns to Export Data file in research portal

The team members indicated their willingness to work on the following user stories.

- Elias Consalvo

  - <BF-F2021-01> Download results function doesn't work

  - <BF-F2021-06> Add text box in history tab that displays for each tracking result

  - <BF-F2021-13> Bug when parent submits tracking 1x, history tab shows results 3x

  - <BF-F2021-014> Set delete questionnaire to logical Delete

- David Jakimov

  - <BF-F2021-05> Inactivate the "delete" button in clinician portal

  - <BF-F2021-08> Make "Recommendations" tab mobile friendly in Parent Portal

  - <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal

- Kristian Perez

  - <BF-F2021-16> Add column with username in research portal, results history tab

  - <BF-F2021-17> Add username and age columns to Export Data file in research portal

- Yasmani Valdes

  - <BF-F2021-02> Change order of web tabs in parent portal

  - <BF-F2021-03> Add welcome message to tracking in parent portal

  - <BF-F2021-04> Add language buttons to tracking in parent portal

- Nicole K Fonseca

  - <BF-F2021-10> Make "History" tab mobile friendly in Parent Portal

  - <BF-F2021-01> Download results function doesn't work

  - <BF-F2021-014> Set delete questionnaire to logical Delete

- Jennifer Fornaris

  - <BF-F2021-05> Inactivate the "delete" button in clinician portal

  - <BF-F2021-08> Make "Recommendations" tab mobile friendly in Parent Portal

  - <BF-F2021-04> Add language buttons to tracking in parent portal

- Tyler Nguyen

  - <BF-F2021-03> Add welcome message to tracking in parent portal

  - <BF-F2021-02> Change order of web tabs in parent portal

  - <BF-F2021-01> Download results function doesn't work

- Liz Beatriz Toledo

  - <BF-F2021-16> Add column with username in research portal, results history tab

  - <BF-F2021-17> Add username and age columns to Export Data file in research portal

  - <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal

- Jasmine Huyen Tran Tran

  - <BF-F2021-04> Add language buttons to tracking in parent portal

  - <BF-F2021-07> Make "User Login" mobile friendly

  - <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal

Date: 09/27/2021

Sprint #3

Sprint Planning Meeting

Attendees:

Capstone 2: Kristian Perez, Elias Consalvo, David Jakimov, Yasmani Rene Valdes

Capstone 1: Nicole K Fonseca, Jennifer Fornaris, Tyler Nguyen, Liz Beatriz Toledo, Jasmine Huyen Tran Tran

Start Time: 11:30PM

End Time: 12:00PM

The product owner chose the following user stories to be done during the next sprint.

- <BF-F2021-01> Download results function doesn't work

- <BF-F2021-08> Make "Recommendations" tab mobile friendly in Parent Portal

- <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal

- <BF-F2021-13> Bug when parent submits tracking 1x, history tab shows results 3x

- <BF-F2021-015> Set delete food item to logical Delete

- <BF-F2021-18> Add promise function for data load in research portal

- <BF-2021-21> Correct the way of creating a new questionnaire, add attribution: status.

- <BF-2021-22> Correct the way of creating a new food item, add attribution: status.

- <BF-S2021-64> under admin portal, research/users, new user(s)... admin should be able to add "participant" account type

- <BF-S2021-110> make questionnaire mobile friendly in parent portal

The team members indicated their willingness to work on the following user stories.

- Elias Consalvo

  - <BF-F2021-01> Download results function doesn't work

  - <BF-F2021-13> Bug when parent submits tracking 1x, history tab shows results 3x

  - <BF-F2021-015> Set delete food item to logical Delete

- David Jakimov

  - <BF-F2021-08> Make "Recommendations" tab mobile friendly in Parent Portal

  - <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal

- Kristian Perez

  - <BF-S2021-110> make questionnaire mobile friendly in parent portal

  - <BF-S2021-116> add date column and align columns in admin portal

  - <BF-S2021-64> under admin portal, research/users, new user(s)... admin should be able to add "participant" account type

- Yasmani Valdes

  - <

- Nicole K Fonseca

  - <BF-F2021-10> Make "History" tab mobile friendly in Parent Portal

  - <BF-F2021-01> Download results function doesn't work

  - <BF-F2021-014> Set delete questionnaire to logical Delete

- Jennifer Fornaris

  - <BF-F2021-05> Inactivate the "delete" button in clinician portal

  - <BF-F2021-08> Make "Recommendations" tab mobile friendly in Parent Portal

  - <BF-F2021-04> Add language buttons to tracking in parent portal

- Tyler Nguyen

  - <BF-F2021-03> Add welcome message to tracking in parent portal

  - <BF-F2021-02> Change order of web tabs in parent portal

  - <BF-F2021-01> Download results function doesn't work

- Liz Beatriz Toledo

  - <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal

  - <BF-2021-22> Correct the way of creating a new food item, add attribution: status.

  - <BF-S2021-64> under admin portal, research/users, new user(s)... admin should be able to add "participant" account type

- Jasmine Huyen Tran Tran

  - <BF-F2021-04> Add language buttons to tracking in parent portal

  - <BF-F2021-07> Make "User Login" mobile friendly

  - <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal

Date: 10/11/2021

Sprint #4

Sprint Planning Meeting

Attendees:

Capstone 2: Kristian Perez, Elias Consalvo, David Jakimov, Yasmani Rene Valdes

Capstone 1: Nicole K Fonseca, Jennifer Fornaris, Tyler Nguyen, Liz Beatriz Toledo, Jasmine Huyen Tran Tran

Start Time: 11:30PM

End Time: 12:00PM

The product owner chose the following user stories to be done during the next sprint.

- <BF-F2021-25> Make results tab in parent portal mobile friendly

- <BF-S2021-64> under admin portal, research/users, new user(s)... admin should be able to add "participant" account type

- <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal

- <BF-F2021-18>Add promise function for data load in research portal

- <BF-2021-24>Make all the questionnaire alerts bigger and more eye-catching for user

- <BF-S2021-102> completed tracking and username did not appear in history

- <BF-F2021-01> Download results function doesn't work

- <BF-F2021-13> Bug when parent submits tracking 1x, history tab shows results 3x

- <BF-F2021-015> Set delete food item to logical Delete

The team members indicated their willingness to work on the following user stories.

- Elias Consalvo

  - <BF-F2021-01> Download results function doesn't work

  - <BF-F2021-13> Bug when parent submits tracking 1x, history tab shows results 3x

  - <BF-F2021-015> Set delete food item to logical Delete

- David Jakimov

  - <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal

- Kristian Perez

  - <BF-F2021-25> Make results tab in parent portal mobile friendly

  - <BF-S2021-64> under admin portal, research/users, new user(s)... admin should be able to add "participant" account type

- Yasmani Valdes

  - <BF-F2021-18>Add promise function for data load in research portal

  - <BF-2021-24>Make all the questionnaire alerts bigger and more eye-catching for user

  - <BF-S2021-102> completed tracking and username did not appear in history

- Nicole K Fonseca

  - <BF-F2021-10> Make "History" tab mobile friendly in Parent Portal

  - <BF-F2021-01> Download results function doesn't work

  - <BF-F2021-014> Set delete questionnaire to logical Delete

- Jennifer Fornaris

  - <BF-F2021-05> Inactivate the "delete" button in clinician portal

  - <BF-F2021-08> Make "Recommendations" tab mobile friendly in Parent Portal

  - <BF-F2021-04> Add language buttons to tracking in parent portal

- Tyler Nguyen

  - <BF-F2021-03> Add welcome message to tracking in parent portal

  - <BF-F2021-02> Change order of web tabs in parent portal

  - <BF-F2021-01> Download results function doesn't work

- Liz Beatriz Toledo

  - <BF-F2021-25> Make results tab in parent portal mobile friendly

  - <BF-F2021-18>Add promise function for data load in research portal

  - <BF-S2021-64> under admin portal, research/users, new user(s)... admin should be able to add "participant" account type

- Jasmine Huyen Tran Tran

  - <BF-F2021-04> Add language buttons to tracking in parent portal

  - <BF-F2021-07> Make "User Login" mobile friendly

  - <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal

Date: 10/25/2021

Sprint #5

Sprint Planning Meeting

Attendees:

Capstone 2: Kristian Perez, Elias Consalvo, David Jakimov, Yasmani Rene Valdes

Capstone 1: Nicole K Fonseca, Jennifer Fornaris, Tyler Nguyen, Liz Beatriz Toledo, Jasmine Huyen Tran Tran

Start Time: 11:30PM

End Time: 12:00PM

The product owner chose the following user stories to be done during the next sprint.

- <BF-S2021-64> under admin portal, research/users, new user(s)... admin should be able to add "participant" account type

- <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal

- <BF-F2021-18>Add promise function for data load in research portal

- <BF-S2021-102> completed tracking and username did not appear in history

- <BF-F2021-13> Bug when parent submits tracking 1x, history tab shows results 3x

- <BF-F2021-28> change text in tab from “tracking history” to “History” in parent portal

- <BF-F2021-26) Add welcome message to Research Portal

The team members indicated their willingness to work on the following user stories.

- Elias Consalvo

  - <BF-F2021-13> Bug when parent submits tracking 1x, history tab shows results 3x

- David Jakimov

  - <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal

  - <BF-F2021-29> make FFQ iPad friendly

- Kristian Perez

  - <BF-S2021-64> under admin portal, research/users, new user(s)... admin should be able to add "participant" account type

  - <BF-F2021-26) Add welcome message to Research Portal

- Yasmani Valdes

  - <BF-F2021-18>Add promise function for data load in research portal

  - <BF-S2021-102> completed tracking and username did not appear in history

  - <BF-F2021-28> change text in tab from “tracking history” to “History” in parent portal

- Nicole K Fonseca

  - BF-S2021-64> under admin portal, research/users, new user(s)... admin should be able to add "participant" account type

  - <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal

- Jennifer Fornaris

  - <BF-F2021-05> Inactivate the "delete" button in clinician portal

  - <BF-F2021-08> Make "Recommendations" tab mobile friendly in Parent Portal

  - <BF-F2021-04> Add language buttons to tracking in parent portal

- Tyler Nguyen

  - <BF-F2021-03> Add welcome message to tracking in parent portal

  - <BF-F2021-02> Change order of web tabs in parent portal

  - <BF-F2021-01> Download results function doesn't work

- Liz Beatriz Toledo

  - <BF-S2021-64> under admin portal, research/users, new user(s)... admin should be able to add "participant" account type

  - <BF-F2021-26) Add welcome message to Research Portal

- Jasmine Huyen Tran Tran

  - <BF-F2021-04> Add language buttons to tracking in parent portal

  - <BF-F2021-07> Make "User Login" mobile friendly

  - <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal

Date: 11/8/2021

Sprint #6

Sprint Planning Meeting

Attendees:

Capstone 2: Kristian Perez, Elias Consalvo, David Jakimov, Yasmani Rene Valdes

Capstone 1: Nicole K Fonseca, Jennifer Fornaris, Tyler Nguyen, Liz Beatriz Toledo, Jasmine Huyen Tran Tran

Start Time: 11:30PM

End Time: 12:00PM

The product owner chose the following user stories to be done during the next sprint.

- <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal

- <BF-F2021-18>Add promise function for data load in research portal

- <BF-F2021-30> Hide error messages until after submitting questionnaire

The team members indicated their willingness to work on the following user stories.

- Elias Consalvo

  - <BF-F2021-30> Hide error messages until after submitting questionnaire

- David Jakimov

  - <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal

- Kristian Perez

  - <BF-F2021-31> Add questionnaire icon to the research portal

  - <BF-F2021-32> Add space in-between tracking results and goals

- Yasmani Valdes

  - <BF-F2021-18>Add promise function for data load in research portal

- Nicole K Fonseca

  - BF-S2021-64> under admin portal, research/users, new user(s)... admin should be able to add "participant" account type

  - <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal

- Jennifer Fornaris

  - <BF-F2021-05> Inactivate the "delete" button in clinician portal

  - <BF-F2021-08> Make "Recommendations" tab mobile friendly in Parent Portal

  - <BF-F2021-04> Add language buttons to tracking in parent portal

- Tyler Nguyen

  - <BF-F2021-03> Add welcome message to tracking in parent portal

  - <BF-F2021-02> Change order of web tabs in parent portal

  - <BF-F2021-01> Download results function doesn't work

- Liz Beatriz Toledo

  - <BF-S2021-64> under admin portal, research/users, new user(s)... admin should be able to add "participant" account type

  - <BF-F2021-26) Add welcome message to Research Portal

- Jasmine Huyen Tran Tran

  - <BF-F2021-04> Add language buttons to tracking in parent portal

  - <BF-F2021-07> Make "User Login" mobile friendly

  - <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal

Date: 11/22/2021

Sprint #7

Sprint Planning Meeting

Attendees:

Capstone 2: Kristian Perez, Elias Consalvo, David Jakimov, Yasmani Rene Valdes

Capstone 1: Nicole K Fonseca, Jennifer Fornaris, Tyler Nguyen, Liz Beatriz Toledo, Jasmine Huyen Tran Tran

Start Time: 11:30PM

End Time: 12:00PM

The product owner chose the following user stories to be done during the next sprint.

- <BF-F2021-18>Add promise function for data load in research portal

- <BF-F2021-13> Bug when parent submits tracking 1x, history tab shows results 3x

- <BF-F2021-40>Research Portal export data file bug

- <BF-F2021-41>Admin portal export data button not working

The team members indicated their willingness to work on the following user stories.

- Elias Consalvo

  - <BF-F2021-13> Bug when parent submits tracking 1x, history tab shows results 3x

- David Jakimov

- Kristian Perez

  - <BF-F2021-40>Research Portal export data file bug

  - <BF-F2021-41>Admin portal export data button not working

- Yasmani Valdes

  - <BF-F2021-18>Add promise function for data load in research portal

- Nicole K Fonseca

  - BF-S2021-64> under admin portal, research/users, new user(s)... admin should be able to add "participant" account type

  - <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal

- Jennifer Fornaris

  - <BF-F2021-05> Inactivate the "delete" button in clinician portal

  - <BF-F2021-08> Make "Recommendations" tab mobile friendly in Parent Portal

  - <BF-F2021-04> Add language buttons to tracking in parent portal

- Tyler Nguyen

  - <BF-F2021-03> Add welcome message to tracking in parent portal

  - <BF-F2021-02> Change order of web tabs in parent portal

  - <BF-F2021-01> Download results function doesn't work

- Liz Beatriz Toledo

  - <BF-S2021-64> under admin portal, research/users, new user(s)... admin should be able to add "participant" account type

  - <BF-F2021-26) Add welcome message to Research Portal

- Jasmine Huyen Tran Tran

  - <BF-F2021-04> Add language buttons to tracking in parent portal

  - <BF-F2021-07> Make "User Login" mobile friendly

  - <BF-F2021-12> Add "submit" button at the end of Recommendations tab in Parent Portal