08/31/2021

Daily Scrum Meeting Minutes:

Attendees:

Joshua Fernandez

Jorge Leon

Eduardo Cortes

Julian Gasteli

David Llerena

Daniel Navarro

Anthony Castillo

Daniel Chevez

Rachel Roig

Start time: 10:00 AM

End time: 11:10 AM

<Joshua Fernandez>:

- How many hours did I work since the last meeting?

  - This was the first meeting. I worked about an hour to do planning (communication, meeting invites)

- What was done since the last scrum meeting?

  - This was the first meeting

- What is planned to be done until the next scrum meeting?

  - Learn more about mapbox. Mapbox is the software the team will be using to visualize maps

- What are the hurdles?

  - Learning a new framework from scratch. Waiting on the existing code from the mapbox that is currently on the sandbox site. Determining how to use the datasets available to improve the mapbox on the existing site.

<Jorge Leon>:

- How many hours did I work since the last meeting?

0 Hours. This was the first meeting.

- What was done since the last scrum meeting?

This was the first meeting

- What is planned to be done until the next scrum meeting?

Learn more about mapbox. Mapbox is the software the team will be using to visualize maps

- What are the hurdles?

At the moment we are waiting for the product owner to receive information from the IT department, so that we know what other tools we will be using and the restrictions that we have on the website.

<Eduardo Cortes>:

- How many hours did I work since the last meeting?

  - An hour was spent reviewing what the project would be about, skimmed the website that was worked on by the previous students, and tried to get a working understanding of the tools we will be using.

- What was done since the last scrum meeting?

  - Did some basic research on Mapbox and went over the data that we will be using throughout the project.

- What is planned to be done until the next scrum meeting?

  - Discuss user stories, learn about the visualization software that we will be using (i.e. Mapbox), and develop a basic model of what we would like the website to look like.

- What are the hurdles?

  - We need to get in touch with the FIU IT department to gain access to the tools necessary to edit the website that will incorporate the environmental data.

<Julian Gasteli>:

- How many hours did I work since the last meeting?

  - This was the first meeting. I worked about an hour researching Mapbox and how it works.

- What was done since the last scrum meeting?

  - This was the first meeting.

- What is planned to be done until the next scrum meeting?

  - We need to learn about Mapbox and how to use it so we are ready to develop the map ourselves.

- What are the hurdles?

  - We need the project owner to ask the IT department how much of the site we will actually have permission to modify.

<David Llerena>:

- How many hours did I work since the last meeting?

  - I didn’t work any hours since this was the first meeting.

- What was done since the last scrum meeting?

  - No work since this was the first meeting.

- What is planned to be done until the next scrum meeting?

  - Need to read MIT case studies and learn how to use Mapbox.

- What are the hurdles?

  - Product owner needs to contact the IT department to determine what are the teams’ constraints.

<Daniel Navarro>:

- How many hours did I work since the last meeting?

  - This was the first meeting. We discussed what the product owner wanted to accomplish. Less than an hour.

- What was done since the last scrum meeting?

  - Discussed what the product owner wanted to accomplish and hurdles.

- What is planned to be done until the next scrum meeting?

  - Learn more about Mapbox and how it works. Also do research on the subject to gather an understanding.

- What are the hurdles?

  - As of now, hurdles include project owner trying to verify if we will be allowed to make a third party website or have more freedom over the current FIU website.

<Anthony Castillo>:

- How many hours did I work since the last meeting?

  - I worked 1 hour since the last  meeting.

- What was done since the last scrum meeting?

  - This was the first meeting.

- What is planned to be done until the next scrum meeting?

  - Learning about the visualization software Mapbox and discussing the model of the website.

- What are the hurdles?

  - Getting access to the tools and data to improve the project and also get familiar with the framework that we will be using.

<Daniel Chevez>:

- How many hours did I work since the last meeting?

  - This was the first meeting, so less than an hour.

- What was done since the last scrum meeting?

  - This was the first meeting.

- What is planned to be done until the next scrum meeting?

  - Get more information about Mapbox on google, youtube, and the website.

- What are the hurdles?

  - Project owner has to wait for a response from the IT department on access to the data for the project.

Rachel Roig:

- How many hours did I work since the last meeting?

  - I worked 1 hour since the last meeting.

- What was done since the last scrum meeting?

  - This is the first meeting that we had.

- What is planned to be done until the next scrum meeting?

  - Better understanding on how the Mapbox works and how it can be integrated in the Biscayne application.

- What are the hurdles?

  - Currently the product owner has to issue  if the group has the rights to overwrite the updated FIU site or construct a third party website from scratch.

09/01/2021

Daily Scrum Meeting Minutes:

Attendees:

Rachel Roig

Jorge Leon

Eduardo Cortes

Daniel Chevez

Julian Gasteli

Daniel Navarro

Joshua Fernandez

Anthony Castillo

Start time: 8:30 P.M.

End time: 9:00 P.M.

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I worked on learning how to use Mapbox and studied the data on the FIU Biscayne Bay environmental website.

- What is planned to be done until the next scrum meeting?

  - Work on implementing MapBox and keep on learning about the Biscayne Bay data.

- What are the hurdles?

  - Waiting on the product owner for more information, waiting on the approval to collect new data from different sources, and waiting to see if we have to create a new website or update an existing one.

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I did research on Mapbox and more on the Biscayne application to see what the next steps would be.

- What is planned to be done until the next scrum meeting?

  - Continue doing research on mapbox

- What are the hurdles?

  - Waiting on the product owner for more information

Jorge Leon:

- How many hours did I work since the last meeting?

2 hours

- What was done since the last scrum meeting?

I browsed the mit website to see how they used mapbox, so that I can see examples of their UI and how they implemented mapbox

- What is planned to be done until the next scrum meeting?

Keep looking at examples of mapbox and start watching videos on mapbox so that I can better understand how to use it

- What are the hurdles?

Waiting on news from the Product owner. She is still getting information from the IT department. The information includes the html files, how much control we have over the website, and how we are going to update it

Julian Gasteli:

- How many hours did I work since the last meeting?

  - I worked 2 hours since the last meeting.

- What was done since the last scrum meeting?

  - I checked out mapbox and made a simple html example file to be able to play with mapbox a bit.

- What is planned to be done until the next scrum meeting?

  - Before the next meeting, I will do more research on Mapbox and figure out how it works.

- What are the hurdles?

  - One of the main hurdles is not knowing whether or not we will have to redesign the entire website or just the mapbox element.

Joshua Fernandez:

- How many hours did I work since the last meeting?

3 Hours

- What was done since the last scrum meeting?

  - Watched videos on mapbox and docker. Reviewed the MIT website and the different mapbox projects

- What is planned to be done until the next scrum meeting?

  - Continue to review and test mapbox.

- What are the hurdles?

  - Waiting on news from the product owner to see if we should be planning any web elements. Also waiting on the data from the last mapbox to see what kind of data was imported.

<Daniel Chevez>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Watched YouTube videos on Mapbox. Viewed material on Mapbox website.

- What is planned to be done until the next scrum meeting?

  - Continue with Mapbox.

- What are the hurdles?

  - Waiting on the project owner regarding the data and the path the team is going to implement the website.

<Daniel Navarro>:

- How many hours did I work since the last meeting?

  - About one hour and a half was worked.

- What was done since the last scrum meeting?

  - Did research on how mapbox worked by checking out their website along with some YouTube videos. I also did additional research on low oxygen problems due to agricultural runoff in the Biscayne Bay.

- What is planned to be done until the next scrum meeting?

  - I plan to continue to work with mapbox.

- What are the hurdles?

  - We are waiting on the go ahead from the product owner in order to decide our angle of approach, if we are going to make a new website or update the current one.

Eduardo Cortes:

- How many hours did I work since the last meeting?

  - I have worked around 2.3 hours since the last meeting.

- What was done since the last scrum meeting?

  - I read the documentation for Mapbox and learned how to use Git to clone the software and begin working with it.

- What is planned to be done until the next scrum meeting?

  - Continue figuring out how to visualize the environmental data on Mapbox and setup the development environment (i.e. Docker) that we might use to develop the website and its visualization.

- What are the hurdles?

  - Figuring out which web development tools to utilize has become an issue an we are waiting for the IT department to give us more insight on which tools we could use to customize the website.

09/02/2021

Daily Scrum Meeting Minutes:

Attendees:

Eduardo Cortes

Julian Gasteli

David Llerena

Joshua Fernandez

Rachel Roig

Anthony Castillo

Jorge Leon

Daniel Navarro

Daniel Chevez

Start time: 10:00 P.M.

End time: 10:30 P.M.

<Daniel Navarro>:

- How many hours did I work since the last meeting?

  - 1 hour was worked since the last meeting.

- What was done since the last scrum meeting?

  - Additional research on mapbox documentation along with looking at the data we will be receiving and brainstorming the best way to display it.

- What is planned to be done until the next scrum meeting?

  - Continue progress on mapbox and further research into the nature of the buoy data and the usefulness of all the parameters.

- What are the hurdles?

  - We are meeting with the product owner on Monday and until then we still do not know how we are going to update the website or get the data. Also, mapbox is not completely free unless ran locally so we need to figure out how we are going to get around that.

Eduardo Cortes:

- How many hours did I work since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Continued reading Mapbox documentation and tried importing sample data to understand how Mapbox handles data.

- What is planned to be done until the next scrum meeting?

  - Setup development environment (e.g. Docker, Git) that might be needed to properly visualize our data.

- What are the hurdles?

  - Need to figure out if we can continue using the Mapbox studio for free. Might have to set up a local repo to run Mapbox from home without payment. Still waiting to obtain official data so we can start thinking about how we want to visualize it on Mapbox.

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I discovered the mapbox studio feature and have played with it a bit.

- What is planned to be done until the next scrum meeting?

  - I will experiment more with the mapbox studio and find out how we will use it in our project.

- What are the hurdles?

  - One major hurdle is the fact that we have not yet received the data we will be using for the map.

Jorge Leon:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Looked into the way other people have used mapbox

- What is planned to be done until the next scrum meeting?

  - Make a mapbox account and see how it works

- What are the hurdles?

  - Waiting for information from the product owner

<Anthony Castillo>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Looked into the map box and looked over the case studies.

- What is planned to be done until the next scrum meeting?

  - Creating a mapbox account and testing different ways to implement it. Study different case studies and data.

- What are the hurdles?

  - Waiting on more details on UI and data from the project owner.

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Created a mapbox account and started reviewing documentation. Watched videos on how to import data into mapbox and looked at different workflows (mapbox studio, docker).

- What is planned to be done until the next scrum meeting?

  - Send email to product owner about the nature of the data, ask about the existing mapbox code, and also reschedule our weekly meeting since Monday is a holiday.

- What are the hurdles?

  - We had to create a recurring schedule (now resolved). Have to figure out how we can share a singular mapbox to collaborate on a singular product.

<David Llerena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Studied how to use Mapbox

  - Looked over the documentation that is used in Mapbox

- What is planned to be done until the next scrum meeting?

  - Study more documentation and look over the MIT case studies

- What are the hurdles?

  - Waiting for product owner to give us access to data that we will be using on Mapbox

<Daniel Chevez>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued with Mapbox learning.

- What is planned to be done until the next scrum meeting?

  - Continue with Mapbox learning.

- What are the hurdles?

  - Still waiting for the data.

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Did research on mapbox and created my separate account to see how it can be used in connection with the dataset that will be provided next week.

- What is planned to be done until the next scrum meeting?

  - Continue to learn further about Mapbox

- What are the hurdles?

  - Waiting to get access to the dataset points that the professor has.

09/03/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

Eduardo Cortes

Joshua Fernandez

Julian Gasteli

Rachel Roig

David Llerena

Daniel Chevez

Daniel Navarro

Anthony Castillo

Start time: 9 A.M.

End time: 9:30 A.M.

<Daniel Navarro>:

- How many hours did I work since the last meeting?

  - 1 hour was worked

- What was done since the last scrum meeting?

  - Made an account with mapbox and read more details of how it works.

- What is planned to be done until the next scrum meeting?

  - Plan is to check out the buoy data and see how we can integrate it with mapbox. More research has to be done on the way mapbox works since we will be working with that mostly.

- What are the hurdles?

  - Still waiting on the data and final decision on the website from the product owner.

Eduardo Cortes:

- How many hours did I work since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Read documentation and worked on figuring out how to use docker and Mapbox to design the visualization for the website.

- What is planned to be done until the next scrum meeting?

  - Setup Git and Github so we can collaborate when we start developing the website.

- What are the hurdles?

  - Learning Mapbox seems to have a steep learning curve so it might take a bit before we can properly take advantage of all of its tools.

Jorge Leon:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about mapbox

- What is planned to be done until the next scrum meeting?                                                     Learn about GitHub commands and how to use GitHub in general

- What are the hurdles?

  - Still waiting for the product owner to give us more information

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Made an account with mapbox and tested out how to connect a dataset into a mapbox.

- What is planned to be done until the next scrum meeting?

  - Continue to learn further about Mapbox.

- What are the hurdles?

  - Waiting for an update from the product owner about the dataset access that her team has stored for us to use.

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I figured out how to make a simple map in Mapbox studio.

- What is planned to be done until the next scrum meeting?

  - I will experiment more with Mapbox Studio.

- What are the hurdles?

  - We still have yet to receive the sample data from the product owner.

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting?

  - Emailed the professor about a schedule change for Monday (holiday). Started using the mapbox studio. Watched videos with instructions on how to create a singular mapbox that the team can collaborate on.

- What is planned to be done until the next scrum meeting?

  - Create some videos to share with the group. Demonstrate how I setup mapbox locally and decide on how we would like to collaborate together on the map.

- What are the hurdles?

  - Technical decision hurdles in which we have to agree on a common method/workflow for the mapbox

<David Llerena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reviewed some more documentation and started looking over case studies

- What is planned to be done until the next scrum meeting?

  - Continue to research case studies and practice with the Mapbox studio

- What are the hurdles?

  - Data needed from product owner

<Daniel Chevez>:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Continued Mapbox material, started to review some material on web design.

- What is planned to be done until the next scrum meeting?

  - Continue Mapbox material and web design.

- What are the hurdles?

  - Waiting for the data from the product owner.

<Anthony Castillo>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - I created an account on Mabox and read over case studies.

- What is planned to be done until the next scrum meeting?

  - By the next meeting I will have worked more with mapbox and used it to implement data on a website.

- What are the hurdles?

Meeting with the project owner and getting the rights to be able to use more data.

09/04/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

Joshua Fernandez

Julian Gasteli

Eduardo Cortes

Daniel Chevez

Daniel Navarro

Anthony Castillo

David Llerena

Rachel Roig

Start time: 9:00 AM

End time: 9:30 AM

Date: 9/4

<Daniel Navarro>:

- How many hours did I work since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - I reviewed HTML, CSS, and Javascript which we will need for the project and I have not done much work with them in the past.

- What is planned to be done until the next scrum meeting?

  - I will continue to review Javascript and do some small projects with mapbox to see how it works all together.

- What are the hurdles?

  - We are still waiting for more information from the product owner. We should have that information next week.

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - More practicing with the Mapbox studio.

- What is planned to be done until the next scrum meeting?

  - I will get a local version of a mapbox map working on my computer.

- What are the hurdles?

  - We have yet to receive the data we will be using.

Jorge Leon:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Learned how to use Github

- What is planned to be done until the next scrum meeting?

  - Create a mapbox account

- What are the hurdles?

  - Waiting for the product owner for information

Eduardo Cortes:

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Reviewed Git, Javascript, and HTML design practices to prepare for our work with the website visualization.

- What is planned to be done until the next scrum meeting?

  - Continue figuring out Mapbox using sample data that is similar to our own.Additionally, set up a Git repo to begin managing our progress as we begin development.

- What are the hurdles?

  - Mapbox has a lot of features and we need to make sure everyone is able to take full advantage of them which might require working knowledge of javascript and other web development tools.

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Created a basic HTML site with a custom mapbox. Reviewed some of the Mapbox GL JS documentation. Watched videos on how to edit different stylings of the mapbox.

- What is planned to be done until the next scrum meeting?

  - Make first commit to the shared repository that Jorge created. Load some widgets onto our mapbox.

- What are the hurdles?

  - Time reading the documentation and testing different widgets that may or may not work with some of the test data that we have.

<David Llerena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Researched case studies and started experimenting with Mapbox studio

- What is planned to be done until the next scrum meeting?

  - Continue practicing with Mapbox studio

- What are the hurdles?

  - Data needed from product owner

<Anthony Castillo>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on Mapbox and case studies

- What is planned to be done until the next scrum meeting?

  - Continue working on MapBox and also work on using JavaScript

- What are the hurdles?

  - Waiting for more information and data from the project owner.

<Daniel Chevez>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued with Mapbox and web design.

- What is planned to be done until the next scrum meeting?

  - Continue with Mapbox and web design.

- What are the hurdles?

  - Waiting for the data from the project owner.

<Rachel Roig>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Making an account with Mapbox and UX/UI.

- What is planned to be done until the next scrum meeting?

  - Continue working with the example dataset and implementing it with the Mapbox.

- What are the hurdles?

  - Pending access to the Biscayne dataset from the project owner.

09/07/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

Julian Gasteli

Joshua Fernandez

Daniel Navarro

David Llerena

Daniel Chevez

Eduardo Cortes

Rachel Roig

Anthony Castillo

Start time: 10 A.M.

End time: 10:30 A.M.

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting?

  - Read more documentation on mapbox. Started working on small javascript bubbles to pop out for each FIU buoy with information about the buoy.

- What is planned to be done until the next scrum meeting?

  - Help the team with creating branches on github and committing changes. Use the data with longitude and latitude that Julian shared to begin working with tile sets on mapbox

- What are the hurdles?

  - Time to learn more documentation. More information from the product owner and some kind of plan to incorporate the tile sets in mapbox

Jorge Leon:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created a mapbox account and looked at different styles

- What is planned to be done until the next scrum meeting?

  - Look more into mapbox

- What are the hurdles?

  - Waiting for the product owner to give us more information

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I was able to experiment more with Mapbox as well as clone our current repository.

- What is planned to be done until the next scrum meeting?

  - I will prepare to receive the data from the project owner.

- What are the hurdles?

  - One hurdle is that we have not received the data we will be using yet.

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Cloned the current Github repository and set up the files.

- What is planned to be done until the next scrum meeting?

  - Reading more mapbox documentation and experimenting with it.

- What are the hurdles?

  - Still have a lot to learn about mapbox and still don’t have data from product owner.

<David Llerena>:

- How many hours did I work since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Experimented with mapbox studio and practiced with Javascript

- What is planned to be done until the next scrum meeting?

  - Continue practicing with Javascript and Mapbox studio

- What are the hurdles?

  - Need data from product owner

Eduardo Cortes:

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Reviewed javascript and read documentation regarding any features that might help design the visualizations on Mapbox.

- What is planned to be done until the next scrum meeting?

  - Continue reviewing javascript and clone the Github repository to begin setting up a working environment where we can all collaborate as we begin creating a visualization as a team.

- What are the hurdles?

  - Mapbox takes time to learn and there are a lot of approaches we can take to create the visualization for the FIU website.

<Daniel Chevez:

- How many hours did I work since the last meeting?

  - 8

- What was done since the last scrum meeting?

  - Continued working on Mapbox and web development. A menu and button to change maps.

- What is planned to be done until the next scrum meeting?

  - Continue working on Mapbox and seeing the documentation and reviewing web development.

- What are the hurdles?

  - Still waiting on data for the project.

<Rachel Roig:

- How many hours did I work since the last meeting?

  - 8

- What was done since the last scrum meeting?

  - Helped in creating a mapbox with web development. Worked on the creation of the menu and buttons.

- What is planned to be done until the next scrum meeting?

  - Will look further on mapbox development and following the documentation.

- What are the hurdles?

  - The data that the professor is asking for is pending.

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I worked on Javascript and trying to connect a test website to Mapbox

- What is planned to be done until the next scrum meeting?

  - I plan on still learning Mapbox and Javascript till we get more information from the project owner.

- What are the hurdles?

  - Waiting on more information from the product owner and access to data.

09/08/2021

Daily Scrum Meeting Minutes:

Attendees:

Daniel Navarro

Julian Gasteli

Joshua Fernandez

Anthony Castillo

David Llerena

Daniel Chevez

Eduardo Cortes

Jorge Leon

Rachel Roig

Start time: 10:00AM

End time: 10:50AM

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Did more reading on mapbox

- What is planned to be done until the next scrum meeting?

  - We have to continue work on the mapbox to get the longitude and latitude working

- What are the hurdles?

  - Waiting on product owner to get the live data from the server, we only have access to static data as of now

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about Mapbox data visualization

- What is planned to be done until the next scrum meeting?

  - Trying to implement a longitude and latitude layer in Mapbox

- What are the hurdles?

  - We only just received the test data now.

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting?

  - Received data from the product owner and also some more guidance on what she would like the finished product to look like. We decided on a general game plan of task to be completed.

- What is planned to be done until the next scrum meeting?

  - Create a layer with the longitude and latitude static data from last year’s bay collection. Review the website data that was shared by the product owner although she specifically stated for us to revamp the existing box since it is not a helpful visualization.

- What are the hurdles?

  - More documentation from mapbox and examples.

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked into how to customize mapbox

- What is planned to be done until the next scrum meeting?

  - Understand more on how mapbox works and how to implement certain features

- What are the hurdles?

  - No hurdles

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked with Mabox and Javascript

- What is planned to be done until the next scrum meeting?

  - Understand how to use the latitude and longitude feature on Mapbox

- What are the hurdles?

  - Understanding how to actually implement the Mapbox features on the website and gathering more data.

<David Llerena>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued to experiment with styles in Mapbox

- What is planned to be done until the next scrum meeting?

  - Work on data visualization in Mapbox Studio

- What are the hurdles?

  - Still getting comfortable with JS and some of the features on Mapbox

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued with Mapbox, web development, and reviewed JS. Received data.

- What is planned to be done until the next scrum meeting?

  - Continue with Mapbox, web development, and JS.

- What are the hurdles?

  - Currently no hurdles.

Eduarado Cortes:

- How many hours did I work since the last meeting?

  - 1.7 hours

- What was done since the last scrum meeting?

  - Cloned the remote Github repository and continued setting up the development environment. Additionally, continue working on figuring how to use javascript to accomplish our user stories.

- What is planned to be done until the next scrum meeting?

  - Dividing tasks and begin working on user stories as discussed with the product owner.

- What are the hurdles?

  - We still need access to the server GUI from the IT department so we can upload changes and see how they would look in real time as we continue implementing changes on the Mapbox visualization.

Rachel Roig

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Joined the Github and working on using javascript to develop our environment

- What is planned to be done until the next scrum meeting?

  - We divided tasks amongst each other and talked over with the product owner.

- What are the hurdles?

  - My team and I need access to the server GUI from the IT department that way we can make changes.

09/10/2021

Daily Scrum Meeting Minutes:

Attendees:

Julian Gasteli

Daniel Navarro

Eduardo Cortes

Anthony Castillo

Daniel Chevez

Joshua Fernandez

Jorge Leon

Rachel Roig

Start time: 10 A.M.

End time: 10:30 A.M.

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - More work on mapbox and additional tutorials on javascript

- What is planned to be done until the next scrum meeting?

  - Continuation of map box and javascript learning, and applying the concepts to the mapbox

- What are the hurdles?

  - Learning how to make a three dimensional mapbox with different perspectives

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I managed to plot some of the test data on a functioning Mapbox map

- What is planned to be done until the next scrum meeting?

  - I will work on my sample map more and make it look better.

- What are the hurdles?

  - I have not figured out how to get the colors on the map correct.

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Starting mapping static data into Mapbox studio and figuring out how we can develop the user stories we discussed with the product owner.

- What is planned to be done until the next scrum meeting?

  - Continue working on user story (1) and practicing javascript as it might be needed down the line.

- What are the hurdles?

  - Mapping data can take a long time and we still need to figure out how to plot dynamic data so that the user can see the changes in real-time or as close as possible to real-time.

<Anthony Castillo>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Observed how data points are mapped on MapBox

- What is planned to be done until the next scrum meeting?

  - Create a  working sample on MapBox.

- What are the hurdles?

  - Figuring out how to better use MapBox.

<Daniel Chevez>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued with Mapbox, web development, and JS.

- What is planned to be done until the next scrum meeting?

  - Continue with Mapbox, web development, and JS.

- What are the hurdles?

  - Currently none.

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Reviewed the code that was shared by the product owner. Reviewed some more documentation about mapbox (how to implement the map overlays, viewed several examples for ideas on visualization)

- What is planned to be done until the next scrum meeting?

  - Implement some of the examples onto the existing mapbox code and push to git.

- What are the hurdles?

  - Testing and time to read through more documentation.

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at the html and javascript files in the github

- What is planned to be done until the next scrum meeting?

  - Look at the data provided by the product owner from the buoys

- What are the hurdles?

  - None

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Tested out the code given by the product owner. Reviewed some more documentation about mapbox (how to implement the map overlays, viewed several examples for ideas on visualization)

- What is planned to be done until the next scrum meeting?

  - Created a demo of mapbox code with the team and pushed it to git.

- What are the hurdles?

  - Trying to figure ways to better document code at the moment.

09/10/2021

Daily Scrum Meeting Minutes:

Attendees:

Julian Gasteli

Eduardo Cortes

David Llerena

Daniel Navarro

Jorge Leon

Anthony Castillo

Daniel Chevez

Joshua Fernandez

Rachel Roig

Start time: 9:00 A.M.

End time: 9:30 A.M.

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued work on mapbox, did more tutorials on javascript

- What is planned to be done until the next scrum meeting?

  - Continue learning more javascript and mapbox

- What are the hurdles?

  - None, progress is continuing

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I worked on my Mapbox sample map

- What is planned to be done until the next scrum meeting?

  - I will work more on my Mapbox sample map

- What are the hurdles?

  - I need to figure out how to get the data to affect the color of the data points

<David Llerena>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Experimented more with Mapbox

- What is planned to be done until the next scrum meeting?

  - Upload data given to us by product owner, and look over the study the source code

- What are the hurdles?

  - Need to figure out how to create a layered visual for the data on Mapbox

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked at the data that was given by the product owner

- What is planned to be done until the next scrum meeting?

  - Mess around with the html file given to understand it better

- What are the hurdles?

  - None

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.1 hours

- What was done since the last scrum meeting?

  - Worked on user studies and began figuring out how to implement features on our digital map.

- What is planned to be done until the next scrum meeting?

  - Analyze the work done by the previous team on Mapbox and begin thinking about ways of improving the way they presented the data points on the map.

- What are the hurdles?

  - There is a lot of data and we need to figure out how to efficiently divide the work on the features we need for the map.

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting? Study MapBox and teammates implementation of MapBox.

- What is planned to be done until the next scrum meeting? Study MapBox implementation code and try to add a feature using the data.

- What are the hurdles? Getting the code of my implementation to display the data.

Daniel Chevez

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Continue with Mapbox, web development, and reviewing JavaScript.

- What is planned to be done until the next scrum meeting?

  - Start webpage development and use GitHub.

- What are the hurdles?

  - Currently none.

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting?

  - Reviewed examples on mapbox and the mapbox version submitted by a previous team. Committed changes onto github for a start of a visualization.

- What is planned to be done until the next scrum meeting?

  - Continue to work and improve visualization.

- What are the hurdles?

  - None for now. Maybe I need more time to get fully comfortable with the mapbox code.

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Continued working on Mapbox examples and now using the data provided from the professor.

- What is planned to be done until the next scrum meeting?

  - Develop further ideas on the visualization of the mapbox.

- What are the hurdles?

  - No hurdles at the moment.

09/13/2021

Daily Scrum Meeting Minutes:

Attendees:

Daniel Navarro

Julian Gasteli

Jorge Leon

David Llerena

Daniel Chevez

Rachel Roig

Anthony Castillo

Eduardo Cortes

Joshua Fernandez

Start time: 10:00am

End time: 10:40am

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continuing work on mapbox and figuring out the best approach to meet the demands of the product owner

- What is planned to be done until the next scrum meeting?

  - I will work with layering the data in the mapbox and offering different camera angles

- What are the hurdles?

  - None as of now

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued the work on mapbox studio, seeing how data is displayed

- What is planned to be done until the next scrum meeting?

  - Work on displaying the mapbox with the data on the html file

- What are the hurdles?

  - None as of now

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Tried to get Mapbox colors working

- What is planned to be done until the next scrum meeting?

  - Fix map colors not corresponding to data

- What are the hurdles?

  - I am not sure how to change the colors from density to data

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Researched different ways to create better visualizations

- What is planned to be done until the next scrum meeting?

  - Figure out how to implement better visualization techniques

- What are the hurdles?

  - Learning PolygonJS

Rachel Roig:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Mapbox development

- What is planned to be done until the next scrum meeting?

  - Implementing javascript for web development design and pushing it to our github project.

- What are the hurdles?

  - Adapting to new javascript libraries

Daniel Chevez

- How many hours did I work since the last meeting?

  - 6 hours, weekend

- What was done since the last scrum meeting?

  - Continued with Mapbox and web development.

- What is planned to be done until next scrum meeting?

  - Continue Mapbox, web development, JavaScript, and Github.

- What are the hurdles?

  - Currently none

Anthony Castillo

- How many hours did I work since the last meeting?

  - I worked 1 hour since our last meeting.

- What was done since the last scrum meeting?

  - Worked on Mabox and JavaScript

- What is planned to be done until the next scrum meeting?

  - Planning on working with data points and different ways to visualize the data.

- What are the hurdles?

  - Learning how to use different web development tools.

Eduardo Cortes:

- How many hours did I work since the last meeting?

- 1.3 hours

- What was done since the last scrum meeting?

  - Imported sample data into Mapbox and worked on enlarging data representation on said map.

- What is planned to be done until the next scrum meeting?

  - Make it easier for the user to view and distinguish different data points on the maps.

- What are the hurdles?

  - Figuring out how to manipulate the size of data points on Mapbox is harder than expected.

Joshua Fernandez:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

  - Worked on implementing data visualization in Mapbox

- What is planned to be done until the next scrum meeting?

  - Figure out how to alter style to make the data visualization look nicer

- What are the hurdles?

  - No hurdles

09/14/2021

Daily Scrum Meeting Minutes:

Attendees:

Julian Gasteli

Eduardo Cortes

Jorge Leon

Joshua Fernandez

Daniel Navarro

Rachel Roig

Anthony Castillo

David Llerena

Daniel Chevez

Start time: 11 A.M.

End time: 11: 40 A.M.

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed previous of mapbox and continued training

- What is planned to be done until the next scrum meeting?

  - Additional training and start working on the cameras view

- What are the hurdles?

  - Still have a lot to understand regarding different camera perspectives

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Figured how to change the size of a data point based on the level of significance to the visualization.

- What is planned to be done until the next scrum meeting?

  - Continue manipulating data points to make them more presentable to the viewer.

- What are the hurdles?

  - Manipulating data points requires the use of javascript and it takes a while to implement the changes without messing other things up.

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Tried to understand what the previous team to work on the project did

- What is planned to be done until the next scrum meeting?

  - I will look at it in greater detail and see how to get ours running

- What are the hurdles?

  - I am not sure how the other team uploaded the data

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting?

  - Have been creating user stories and trying to call data sets in mapbox through javascript code.

- What is planned to be done until the next scrum meeting?

  - Continue to figure out how to make calls to uploaded datasets on our mapbox

- What are the hurdles?

  - Time. Need to review documentation and examples to ensure I am doing everything correctly.

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Created a separate branch on github, cloned the files from the main branch to the new branch.

- What is planned to be done until the next scrum meeting?

  - Using the new branch I will edit the html files to see how it works. This way the main branch doesn’t get affected

- What are the hurdles?

  - None

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Figure ways to call on datasets using JS through MapBox, helped in creating a new branch on github.

- What is planned to be done until the next scrum meeting?

  - Help out Joshua in calling out datasets for our group MapBox and teach Julian how to upload the data into the MapBox.

- What are the hurdles?

  - No hurdles as of now.

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on Mabox and plotting points.

- What is planned to be done until the next scrum meeting?

  - I plan to look over code in github and contribute to better visualize the data.

- What are the hurdles?

  - Learn how to better show data points.

David Llerena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Researched PolygonJS to learn heatmap visualization technique

- What is planned to be done until the next scrum meeting?

  - Continue to research how to implement heatmap

- What are the hurdles?

  - No hurdles

Daniel Chevez

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Mapbox documentation and web development

- What is planned to be done until the next scrum meeting?

  - Continue mapbox and web development

- What are the hurdles?

  - none

09/15/2021

Daily Scrum Meeting Minutes:

Attendees:

Julian Gasteli

Jorge Leon

Joshua Fernandez

Daniel Navarro

Daniel Chevez

David Llerena

Eduardo Cortes

Anthony Castillo

Rachel Roig

Start time: 8:30 PM

End time: 9:00 PM

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Additional training on JavaScript

- What is planned to be done until the next scrum meeting?

  - I will work on the Mapbox and try to better understand the concepts

- What are the hurdles?

  - Just getting familiarized with Javascript

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finally got my Mapbox map to show the data properly

- What is planned to be done until the next scrum meeting?

  - I will try to fix the stops so that the smaller data is not too small

- What are the hurdles?

  - I do not know how stops work in Mapbox

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 0 Hours

- What was done since the last scrum meeting?

  - I wasn’t able to work on the project today

- What is planned to be done until the next scrum meeting?

  - Review video Jorge shared on creating Data Visualization components in mapbox

- What are the hurdles?

  - None

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Imported the data to the mapbox styles and manipulated the colors and sizes of the data plots using the data driven plots components in mapbox styles

- What is planned to be done until the next scrum meeting?

  - Import the html file from the previous mapbox team. See how they did their mapbox and learn from it

- What are the hurdles?

  - No hurdles right now

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.2 hours

- What was done since the last scrum meeting?

  - Worked on implementing features that would allow the data to be easily distinguishable once zoomed in on the map.

- What is planned to be done until the next scrum meeting?

  - Try to implement a sort of heat map for the data points that would make them easier to see.

- What are the hurdles?

  - Understanding the javascript behind the heat maps and zoom features requires reading a lot of documentation.

Daniel Chevez

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continue Mapbox and web development

- What is planned to be done until the next scrum meeting?

  - Continue Mapbox, web development, and Github

- What are the hurdles?

  - None at the moment

David Llerena

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Experimenting with heatmap visualization technique

- What is planned to be done until the next scrum meeting?

  - Implement heatmap using PolygonJS

- What are the hurdles?

  - None at the moment

Anthony Castillo

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked through videos on Mapbox and data visualization

- What is planned to be done until the next scrum meeting?

  - Work on Mapbox and work on showing the data points better.

- What are the hurdles?

  - Learning how to better show data points in Mapbox

Rachel Roig

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Search videos on Javascript and how to implement it on Mapbox

- What is planned to be done until the next scrum meeting?

  - Just keep working on javascript.

- What are the hurdles?

  - Not much hurdles

09/16/2021

Daily Scrum Meeting Minutes:

Attendees:

Julian Gasteli

Daniel Navarro

David Llerena

Daniel Chevez

Rachel Roig

Anthony Castillo

Joshua Fernandez

Eduardo Cortes

Jorge Leon

Start time: 10:00 a.m.

End time: 10:30 a.m.

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - More training on Javascript and mapbox, also did some training on node.js

- What is planned to be done until the next scrum meeting?

  - Use what I learned to work on the mapbox and improve it

- What are the hurdles?

  - I have to continue to read the mapbox documentation

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I looked into how stops work on Mapbox

- What is planned to be done until the next scrum meeting?

  - I will try to use what I have learned to improve my Mapbox

- What are the hurdles?

  - I am not sure if the stops will help with my map

<David Llerena>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewing Javascript

- What is planned to be done until the next scrum meeting?

  - Try an implement heatmap on Mapbox

- What are the hurdles?

  - None

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Review with David and Julian about the Javascript

- What is planned to be done until the next scrum meeting?

  - Work on the JS and implementing bigger dots for the Mapbox map to make it readable.

- What are the hurdles?

  - None so far

<Daniel Chevez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continue Mapbox and web development.

- What is planned to be done until the next scrum meeting?

  - Continue Mapbox, web development, and Github.

- What are the hurdles?

  - Github authentication issues.

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Review Web Development and Mapbox

- What is planned to be done until the next scrum meeting?

  - Review mapbox and implement data points.

- What are the hurdles?

  - Getting mapbox to display data points correctly

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting?

  - Utilized mapbox studio and created more mapbox templates that utilize more of the features available in mapbox studio

- What is planned to be done until the next scrum meeting?

  - Implement one of the newer mapbox tokes on the HTML site and try to manipulate the value through JS

- What are the hurdles?

  - None

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Read documentation and watched videos on creating a heat map and distinguishing data points by significance using their size.

- What is planned to be done until the next scrum meeting?

  - Figure out the javascript required to implement the features that I have been researching since the previous meeting.

- What are the hurdles?

  - Implementing the features with javascript can be a lengthy process.

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Edited the previous’ team html file so that it is easier to read and changed some stuff to understand what some of the code did

- What is planned to be done until the next scrum meeting?

  - Understand more of the code and begin implementing our stuff

- What are the hurdles?

  - None right now

09/17/2021

Daily Scrum Meeting Minutes:

Attendees:

Julian Gasteli

Daniel Chevez

Jorge Leon

David Llerena

Eduardo Cortes

Anthony Castillo

Rachel Roig

Daniel Navarro

Joshua Fernandez

Start time: 9:00 am

End time: 10:00 am

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on the dots planned out on the Mapbox map and javascript code.

- What is planned to be done until the next scrum meeting?

  - Working with the team for the datasets

- What are the hurdles?

  - No hurdles of yet

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I worked on my Mapbox and found a way to fix the issue with the little data points

- What is planned to be done until the next scrum meeting?

  - I will try to come up with a nice visualization using the fixed data

- What are the hurdles?

  - No hurdles at the moment

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Worked with the mapbox studio to understand it mor

- What is planned to be done until the next scrum meeting?

  - To learn more about how we can visualize data in mapbox

- What are the hurdles?

  - No hurdles

Jorge Leon:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Read the previous team code and understand how mapbox data can be manipulated with javascript.

- What is planned to be done until the next scrum meeting?

  - Create my own version of the javascript code that calls the data from my mapbox

- What are the hurdles?

  - None right now

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Continued with Mapbox, JavaScript and Github.

- What is planned to be done until the next scrum meeting?

  - Solve the GitHub authentication issues, and continue with Mapbox, web development.

- What are the hurdles?

  - Authentication issues with GitHub

David Llerena:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked with Mapbox heatmap settings and reviewed some JavaScript

- What is planned to be done until the next scrum meeting?

  - Connect with the github

- What are the hurdles?

  - None

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Worked on transferring styles from Mapbox into javascript that could be placed on the school website.

- What is planned to be done until the next scrum meeting?

  - Continue working on transferring style changes to the javascript so we can make them presentable on the school website.

- What are the hurdles?

  - The javascript is complex and requires reading a lot of documentation to understand how to properly implement the changes.

Anthony Castillo :

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked through videos of plotting data points on Mabpox

- What is planned to be done until the next scrum meeting?

  - Work on Mapbox and study how to plot data points

- What are the hurdles?

  - None

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Further learning on Mapbox and javascript, read over the documents team shared

- What is planned to be done until the next scrum meeting?

  - More work on mapbox and implementation of the features

- What are the hurdles?

  - None

09/20/2021

Daily Scrum Meeting Minutes:

Attendees:

Daniel Navarro

Julian Gasteli

David Llerena

Anthony Castillo

Joshua Fernandez

Jorge Leon

Rachel Roig

Daniel Chevez

Eduardo Cortes

Start time: 10am

End time: 10:50am

Daniel Navarro

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Testing out basic features on mapbox and catching up with team progress

- What is planned to be done until the next scrum meeting?

  - Continue progress on mapbox

- What are the hurdles?

  - None as of now

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on my sample map a bit to make it more presentable

- What is planned to be done until the next scrum meeting?

  - I will complete my example map that combines two pieces of data

- What are the hurdles?

  - No hurdles at the moment

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Researched color palettes that could be used for different kinds of color blindness.

- What is planned to be done until the next scrum meeting?

  - Study out how to represent different categories of data on heatmap. If I can’t figure out how to get it done within a reasonable time, implement different data categories using circles and a presentable color scheme.

- What are the hurdles?

  - Mapbox heatmap doesn’t distinguish different data categories when importing data.

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Observed teammates implementations of Mapbox and visualization tools for data points.

- What is planned to be done until the next scrum meeting?

  - Create my own Implementation of Mapbox with  different visualizations of data points.

- What are the hurdles?

  - No hurdles

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting?

  - Worked on creating a scale for dissolved oxygen and the radius of the data points in mapbox.

- What is planned to be done until the next scrum meeting?

  - Work on scales for the different elements depending on how they can be sorted.

- What are the hurdles?

  - No hurdles

Jorge Leon:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Implemented javascript code that can call my mapbox to display the data and implemented the data into mapbox with my own color styles

- What is planned to be done until the next scrum meeting?

  - Make the data have both color properties and size properties so that we can submit to the product owner, who will then give it to a scientist that will analyse the data

- What are the hurdles?

  - None right now

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work on the mapbox visualization

- What is planned to be done until the next scrum meeting?

  - Edit the data point sizes to make it adjustable for the viewers

- What are the hurdles?

  - No hurdles

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Work on Mapbox and web development.

- What is planned to be done until the next scrum meeting?

  - Continue on Mapbox and web development.

- What are the hurdles?

  - Currently none

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.1 hours

- What was done since the last scrum meeting?

  - Work on the javascript to transfer styles from Mapbox to our

own Git repo.

- What is planned to be done until the next scrum meeting?

  - Continue figuring ways to transfer our data into Mapbox and sending it to our Git repo so we can see how the website will look after the new changes.

- What are the hurdles?

  - Transferring data to Mapbox can be problematic but the team has figured ways to get around that for the most part.

09/21/2021

Daily Scrum Meeting Minutes:

Attendees:

Daniel Chevez

Julian Gasteli

Daniel Navarro

Jorge Leon

David Llerena

Eduardo Cortes

Rachel Roig

Anthony Castillo

Joshua Fernandez

Start time: 10am

End time: 10:30am

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour was worked

- What was done since the last scrum meeting?

  - Reviewed new documents shared by the team and continued testing mapbox

- What is planned to be done until the next scrum meeting?

  - Continuation of mapbox and javascript learning

- What are the hurdles?

  - None as of now.

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on visualization of different data on Mapbox using circles

- What is planned to be done until the next scrum meeting?

  - Review git and begin uploading work.

- What are the hurdles?

  - No hurdles

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I worked my map sample to get two different pieces of data displayed at once.

- What is planned to be done until the next scrum meeting?

  - I will learn what some of the numbers mean and try to learn about the legend.

- What are the hurdles?

  - I do not know how to display a legend.

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Created a new layer for temperature so that it can be displayed with color and size

- What is planned to be done until the next scrum meeting?

  - Implement the other data, such as ph level, to have a color range as well as a size range

- What are the hurdles?

  - No hurdes

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued with Mapbox, web development, and uploaded my work on Github.

- What is planned to be done until the next scrum meeting?

  - Continue with Mapbox, web development, and look at the data.

- What are the hurdles?

  - Currently none

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Worked on the latest user stories such as creating a legend and implementing different color schemes.

- What is planned to be done until the next scrum meeting?

  - Continue working on the Mapbox styles so we can figure out ways to implement the legend and color changes with the main website’s html.

- What are the hurdles?

  - Transferring styles from Mapbox to shareable Git repo.

Rachel Roig

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued working on Mapbox visualization.

- What is planned to be done until the next scrum meeting?

  - Work on the UI development of the site.

- What are the hurdles?

  - Currently trying to implement changes on github repo.

Anthony Castillo

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Look through videos of javascript and Mapbox

- What is planned to be done until the next scrum meeting?

  - I plan to work on Mapbox visualization  aspects.

- What are the hurdles?

  - No hurdles

Joshua Fernandez

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting?

  - Made a video on how to make layers on mapbox. Determined some scaling options for temperature and dissolved oxygen.

- What is planned to be done until the next scrum meeting?

  - Continue to make scales and improve scales of visualization

- What are the hurdles?

  - Time to focus on data visualization

09/22/2021

Daily Scrum Meeting Minutes:

Attendees:

Julian Gasteli

David Llerena

Daniel Navarro

Daniel Chevez

Anthony Castillo

Joshua Fernandez

Jorge Leon

Rachel Roig

Eduardo Cortes

Start time: 8:30 P.M

End time: 8:50PM

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Studied how to create mapbox legends

- What is planned to be done until the next scrum meeting?

  - Will try to implement what I have learned and show a complete example

- What are the hurdles?

  - I have not begun implementing the mapbox legend

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Setup GitBash

- What is planned to be done until the next scrum meeting?

  - Finish setting up connectivity with Github and begin uploading work

- What are the hurdles?

  - No hurdles

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour was worked

- What was done since the last scrum meeting?

  - Further work on a javascript and mapbox, learning more about the documentation

- What is planned to be done until the next scrum meeting?

  - Pulling from the repository and getting caught up, further work on the mapbox

- What are the hurdles?

  - None as of now

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Made the ph Levels have both color and size scaling. Also I made some styling to improve the ui

- What is planned to be done until the next scrum meeting?

  - Work more on the styling

- What are the hurdles?

  - None right now

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting?

  - Reviewed some documentation on mapbox about map tools (camera angles, compass, reset orientation). Sorted some more of the data points and looked up articles for guidance.

- What is planned to be done until the next scrum meeting?

  - Continue to work on scaling columns in the excel spreadsheet

- What are the hurdles?

  - No hurdles

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued with Mapbox and JavaScript

- What is planned to be done until the next scrum meeting?

  - Continue with Mapbox, JavaScript, and map legend

- What are the hurdles?

  - Currently none

Anthony Castillo :

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Observed Mapbox code and how the data was implemented.

- What is planned to be done until the next scrum meeting?

  - Keep learning about Mapbox and different methods of implementing data.

- What are the hurdles?

  - No Hurdles

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Work on the Mapbox datasets

- What is planned to be done until the next scrum meeting?

  - Continue working on adding the data to the Mapbox.

- What are the hurdles?

  - None so far

Eduardo Cortes:

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Researched ranges for data values so we can visualize data more accurately.

- What is planned to be done until the next scrum meeting?

  - Continue researching ranges for data values and how to implement the changes with javascript on Mapbox..

- What are the hurdles?

  - Finding the healthy ranges for any single data value.

09/23/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

Julian Gasteli

Daniel Chevez

Rachel Roig

Joshua Fernandez

Eduardo Cortes

Anthony Castillo

Daniel Navarro

David Llerena

Start time: 10:00 am

End time: 10:30 am

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on the styling of the web page a bit more

- What is planned to be done until the next scrum meeting?

  - Finish adding the size range for the missing categories of data

- What are the hurdles?

  - None right now

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on the legend for the Mapbox

- What is planned to be done until the next scrum meeting?

  - I will try to improve the legend more

- What are the hurdles?

  - No hurdles at the moment

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on the dataset implementation for Mapbox

- What is planned to be done until the next scrum meeting?

  - Help out in improving the legend of the Mapbox

- What are the hurdles?

  - None whatsoever.

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued with Mapbox, web development, and the map legend.

- What is planned to be done until the next scrum meeting?

  - Continue with Mapbox, web development, and the map legend.

- What are the hurdles?

  - Currently none.

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting?

  - Reviewed video examples and website examples on different mapbox features we can implement.

- What is planned to be done until the next scrum meeting?

  - Create 1 more visualization piece for our current data points (Currently ODO and Temperature).

- What are the hurdles?

  - No Hurdles

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.1 hours

- What was done since the last scrum meeting?

  - Continued researching the ranges for the data points to generate more accurate visualizations.

- What is planned to be done until the next scrum meeting?

  - Continue researching the ranges and figuring out how to generate a legend for our final product.

- What are the hurdles?

  - Finding trustworthy sources to get the ranges from.

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked over videos on Web Development and Mapbox

- What is planned to be done until the next scrum meeting?

  - Observe code on Mabpox and Web Development

- What are the hurdles?

None

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Worked on mapbox implementation and javascript learning

- What is planned to be done until the next scrum meeting?

  - Further work on mapbox

- What are the hurdles?

  - None as of now

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on mapbox and learned git

- What is planned to be done until the next scrum meeting?

  - Continue working on mapbox

- What are the hurdles?

  - None as of now

09/24/2021

Daily Scrum Meeting Minutes:

Attendees:

Daniel Navarro

Jorge Leon

Daniel Chevez

Joshua Fernandez

Eduardo Cortes

Julian Gasteli

Anthony Castillo

David Llerena

Rachel Roig

Start time: 10am

End time: 10:30am

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Improved the legend on the map

- What is planned to be done until the next scrum meeting?

  - Will fix the way the legend works

- What are the hurdles?

  - None at the moment

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Worked on mapbox implementation and javascript learning

- What is planned to be done until the next scrum meeting?

  - Further work on mapbox

- What are the hurdles?

  - None as of now

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Added a button to direct the user to the map

- What is planned to be done until the next scrum meeting?

  - Work more on the map visuals depending on the wishes of the product owner

- What are the hurdles?

  - None right now

Eduardo Cortes:

- How many hours did I work since the last meeting?

  - 1.1 hours

- What was done since the last scrum meeting?

  - Continued researching ranges for the data points.

- What is planned to be done until the next scrum meeting?

  - Complete document representing the different accepted ranges for data points.

- What are the hurdles?

  - Finding appropriate estimates for what is considered good/bad data points are hard to find.

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting?

  - Continued to research different scales for the data points in the static water quality data that was provided by the product owner.

- What is planned to be done until the next scrum meeting?

  - Test implement ways to swap map tokens and style sheets within a fork of Jorge’s webpage shell

- What are the hurdles?

  - No hurdles

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued with web development and the map key legend.

- What is planned to be done until the next scrum meeting?

  - Continue with the web development, map key legend, and submit on Github.

- What are the hurdles?

  - Currently none.

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on Mapbox and Web Development

- What is planned to be done until the next scrum meeting?

  - Continue to work with Mapbox.

- What are the hurdles?

  - No hurdles

David Llerena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on alternate color schemes for color blind people

- What is planned to be done until the next scrum meeting?

  - Continue developing alternate color schemes and work on implementing a button to switch to these alternate color schemes

- What are the hurdles?

  - No hurdles

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued working on the datasets for the mapbox.

- What is planned to be done until the next scrum meeting?

  - Continue working on the dataset

- What are the hurdles?

  - No hurdles

09/27/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

Anthony Castillo

Julian Gasteli

Daniel Chevez

Daniel Navarro

Eduardo Cortes

Rachel Roig

Joshua Fernandez

Start time: 6:00 pm

End time: 6:30 pm

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Made the website look better

- What is planned to be done until the next scrum meeting?

  - Research on the categories that are displayed on the map. Things such as, what is turbidity?

- What are the hurdles?

  - None right now

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked more on the legend

- What is planned to be done until the next scrum meeting?

  - Improve the way the legend looks

- What are the hurdles?

  - None so far

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Parameter research and further mapbox documentation

- What is planned to be done until the next scrum meeting?

  - Continue to develop mapbox and javascript skills and keep up with team developments

- What are the hurdles?

  - None as of now

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting?

  - Tried to get a 3D model working in the mapbox visualization but was unsuccessful. Reviewed the webpages in the github.

- What is planned to be done until the next scrum meeting?

  - Work on several stylings of the visualization.

- What are the hurdles?

  - None

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - I worked on studying polygons to plot data.

- What is planned to be done until the next scrum meeting?

  - Work on providing the user with helpful information about data.

- What are the hurdles?

  - None

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued with JavaScript, web development, and map key legend.

- What is planned to be done until the next scrum meeting?

  - Continue with JavaScript, web development, and map key legend

- What are the hurdles?

  - Currently none

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.1 hours

- What was done since the last scrum meeting?

  - Worked on researching data ranges to present data more accurately.

- What is planned to be done until the next scrum meeting?

  - Continue researching data ranges.

- What are the hurdles?

None

Rachel Roig

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continue working on the data points for the Mapbox

- What is planned to be done until the next scrum meeting?

  - Continue working on the Mapbox legend.

- What are the hurdles?

None

09/28/2021

Daily Scrum Meeting Minutes:

Attendees:

David Llerena

Daniel Navarro

Julian Gasteli

Jorge Leon

Joshua Fernandez

Daniel Chevez

Rachel Roig

Eduardo Cortes

Anthony Castillo

Start time: 10am

End time: 10:30am

David Llerena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Experimented with different color palettes in Mapbox for the colorblind

- What is planned to be done until the next scrum meeting?

  - Complete a style and work on implementation

- What are the hurdles?

  - No hurdles at the moment

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Further research into mapbox parameters such as dissolved oxygen, turbidity, chlorophyll, etc

- What is planned to be done until the next scrum meeting?

  - Continue progress on the mapbox and javascript

- What are the hurdles?

  - None as of now

Rachel Roig:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Helped Daniel’s research into investigating the parameters to implement on the Mapbox.

- What is planned to be done until the next scrum meeting?

  - Work on the code for Mapbox github.

- What are the hurdles?

  - No hurdles whatsoever.

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked to improve the mapbox legend

- What is planned to be done until the next scrum meeting?

  - Try to fix unaligned text in the mapbox legend

- What are the hurdles?

  - I do not know how to get the text aligned on the legend in mapbox

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Started researching about the effect the categories (temperature, turbidity, etc) have on the ocean. Starting with temperature.

- What is planned to be done until the next scrum meeting?

  - Keep on finding information about temperature

- What are the hurdles?

  - None right now

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3 Hours

- What was done since the last scrum meeting?

  - Found some more web pages on scaling for some of the static data visualization. Reviewed web pages on GitHub and read some more documentation for mapbox.

- What is planned to be done until the next scrum meeting?

  - Learning how to put some legends for the map

- What are the hurdles?

  - None

Eduardo Cortes:

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Researched appropriate data ranges for our data.

- What is planned to be done until the next scrum meeting?

  - Adjust ranges to indicate good and bad areas.

- What are the hurdles?

  - None at the moment.

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued with web development, Mapbox, and map key legend.

- What is planned to be done until the next scrum meeting?

  - Continue with web development, Mapbox, and map key legend.

- What are the hurdles?

  - Currently none

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?Worked on using polygons to display data

- What is planned to be done until the next scrum meeting?

  - I plan on continuing to work on displaying data on mapbox

- What are the hurdles?

  - Currently none

09/29/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

Anthony Castillo

Julian Gasteli

Daniel Chevez

Daniel Navarro

Joshua Fernandez

David Llerena

Rachel Roig

Eduardo Cortes

Start time: 8:30 pm

End time: 8:50pm

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Kept researching about the effect that temperature has on the ocean temperature.

- What is planned to be done until the next scrum meeting?

  - Put some information on the website about how temperature affects the ocean

- What are the hurdles?

  - None right now

Anthony Castillo :

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - I worked on studying different data point colors on Mabox

- What is planned to be done until the next scrum meeting?

  - Work on providing helpful information for data points on Mapbox.

- What are the hurdles?

  - None

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - I fixed the text looking weird in the mapbox legend

- What is planned to be done until the next scrum meeting?

  - I will upload my legend to github and create a branch

- What are the hurdles?

  - None so far

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Continuing development on javascript and mapbox, further research into parameters

- What is planned to be done until the next scrum meeting?

  - Making a branch in the GitHub to test things out in the mapbox

- What are the hurdles?

  - None as of now

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued with Mapbox, web development, and the map key legend.

- What is planned to be done until the next scrum meeting?

  - Continue with Mapbox, web development, and the map key legend.

- What are the hurdles?

  - Currently none

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on some different styles in mapbox. Reviewed GitHub commits for sites. Read documentation on mapbox about zoom extents and how to create lines on data points.

- What is planned to be done until the next scrum meeting?

  - Continue to read documentation on mapbox and test some stuff on the sites in the GitHub repo.

- What are the hurdles?

  - None

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued to develop alternate color styling for the colorblind

- What is planned to be done until the next scrum meeting?

  - Work on implementing these styles

- What are the hurdles?

  - No hurdles

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work on the dataset implementation for Mapbox.

- What is planned to be done until the next scrum meeting?

  - Help David out in the color alternative styling for users that are disabled.

- What are the hurdles?

  - None so far

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.1 hours

- What was done since the last scrum meeting?

  - Continued to research ranges for data values.

- What is planned to be done until the next scrum meeting?

  - Continue working on obtaining health ranges for our data values.

- What are the hurdles?

  - None.

09/30/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

Daniel Navarro

Joshua Fernandez

David Llerena

Julian Gasteli

Rachel Roig

Anthony Castillo

Eduardo Cortes

Start time: 10:00 am

End time: 10:30 am

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Searched more about the temperature water must be for fish life to strife

- What is planned to be done until the next scrum meeting?

  - Move on to dissolved oxygen

- What are the hurdles?

  - None Right now

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Continuing the work on mapbox and javascript learning

- What is planned to be done until the next scrum meeting?

  - More research on the parameters the team wants to include

- What are the hurdles?

  - None as of now

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Reviewed mapbox documentation on creating lines. Started to locally implement some of the scaled variables into Jorge’s version of the website.

- What is planned to be done until the next scrum meeting?

  - Push new data stops to a branch for team to review

- What are the hurdles?

  - None

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Created three alternative color schemes for the three different types of color blindness

- What is planned to be done until the next scrum meeting?

  - Work on style of implementation

- What are the hurdles?

  - No hurdles

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Uploaded my work on the legend to a new branch I created on the github

- What is planned to be done until the next scrum meeting?

  - Will try to add the other color schemes to the legend.

- What are the hurdles?

  - None at the moment

Rachel Roig:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Helped Daniel out with the color scheme to help users who are color blind.

- What is planned to be done until the next scrum meeting?

  - Continue working on the dataset.

- What are the hurdles?

  - None

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on data point information.

- What is planned to be done until the next scrum meeting? Continue working on data point information.

- What are the hurdles?

  - No hurdles

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Research ranges for data values.

- What is planned to be done until the next scrum meeting?

  - Continue researching ranges for data values.

- What are the hurdles?

  - No hurdles

10/01/2021

Daily Scrum Meeting Minutes:

Attendees:

Daniel Navarro

Jorge Leon

Julian Gasteli

Anthony Castillo

Daniel Chevez

David Llerena

Joshua Fernandez

Rachel Roig

Eduardo Cortes

Start time: 9am

End time: 9:30am

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Additional learning on mapbox and javascript, working on parameters as well

- What is planned to be done until the next scrum meeting?

  - Further work on the mapbox and parameter research

- What are the hurdles?

  - None as of now

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Kept looking at how temperature affects the water

- What is planned to be done until the next scrum meeting?

  - Go to dissolved oxygen

- What are the hurdles?

  - No hurdles

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Did research on how to switch colors in the mapbox legend

- What is planned to be done until the next scrum meeting?

  - I will work on implementing the solution for switching colors on the mapbox legend

- What are the hurdles?

  - None at the moment

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Observed peer code of different data sets.

- What is planned to be done until the next scrum meeting?

  - Look over casa studies and Mapbox legend

- What are the hurdles?

  - None

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed the code for Julian’s branch in the GitHub repository. Started a local copy where I implemented some of the different styles I have created.

- What is planned to be done until the next scrum meeting?

  - Continue to tweak then share to repo

- What are the hurdles?

  - None

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued with Mapbox, web development, and map key legend.

- What is planned to be done until the next scrum meeting?

  - Continue with Mapbox, web development, and map key legend. Upload to Github.

- What are the hurdles?

  - Currently none.

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed javascript to work on implementation of styles.

- What is planned to be done until the next scrum meeting?

  - Implement styles and push to work to github.

- What are the hurdles?

  - No hurdles.

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work on the legend for Mapbox

- What is planned to be done until the next scrum meeting?

  - Continue working on the legend.

- What are the hurdles?

  - None

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Reviewed javascript and researched data ranges.

- What is planned to be done until the next scrum meeting?

  - Use data ranges to create accurate data models for visualization.

- What are the hurdles?

  - None.

10/04/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

Julian Gasteli

Joshua Fernandez

David Llerena

Daniel Navarro

Daniel Chevez

Eduardo Cortes

Anthony Castillo

Start time: 10:00 am

End time: 10:30 am

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Put Temperature information and dissolved oxygen information on the website

- What is planned to be done until the next scrum meeting?

  - Start the merging process

- What are the hurdles?

  - None right now

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on adding colors to the legend in the map

- What is planned to be done until the next scrum meeting?

  - Figure out how to swap between legend colors

- What are the hurdles?

  - None so far

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Worked on integrating Jorge’s branch with some of the scaling stuff I completed. Pushed work in progress to GitHub.

- What is planned to be done until the next scrum meeting?

  - I want to finish all the scales for my mapbox and begin combining with Jorge’s gradient.

- What are the hurdles?

  - None

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Experimented with the html to see where to place function to change to alternative color styling for the colorblind

- What is planned to be done until the next scrum meeting?

  - When ready push to github and merge with everyone’s work.

- What are the hurdles?

  - No hurdles

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Mapbox learning and keeping up with the posted changes to Github

- What is planned to be done until the next scrum meeting?

  - Continue to keep up with the team and pull from the updated branches.

- What are the hurdles?

  - None as of now

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 6 hours, weekend

- What was done since the last scrum meeting?

  - Completed my version of the map legend and uploaded to Github.

- What is planned to be done until the next scrum meeting?

  - Continue with Mapbox.

- What are the hurdles?

  - Currently none

Eduardo Cortes:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Went over javascript and Mapbox changes on Github and reviewed what other changes need to be made to the website before the current sprint ends.

- What is planned to be done until the next scrum meeting?

  - Continue developing the website with new Mapbox styles and information regarding our data.

- What are the hurdles?

  - None.

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Observed website and Mapbox code.

- What is planned to be done until the next scrum meeting?

  - Work on Mapbox and data point legend.

- What are the hurdles?

  - None.

10/05/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

Daniel Navarro

Joshua Fernandez

Rachel Roig

Daniel Chevez

Eduardo Cortes

Julian Gasteli

David Llerena

Anthony Castillo

Start time: 10:00 A.M.

End time: 10:30 A.M.

Jorge Leon:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Tried to implement React.js with mapbox, however, ran into trouble so decided to switch back to regular javascript and implement a hiding feature for information

- What is planned to be done until the next scrum meeting?

  - Finish implementing all the information for all categories and change the styling for the information

- What are the hurdles?

  - None Right now

Daniel Navarro :

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Continued to work on mapbox learning and learning from what the team has done.

- What is planned to be done until the next scrum meeting?

  - Pulling the new code from the GitHub and working on another feature.

- What are the hurdles?

  - None as of now.

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished the different scales for the parameters from the static data. Tweaking the values so that they look nicer

- What is planned to be done until the next scrum meeting?

  - Begin to merge some of the features from the different branches

- What are the hurdles?

  - None

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on making changes to the legend using Javascript.

- What is planned to be done until the next scrum meeting?

  - Try to make the legend stationary so it doesn’t move with the map.

- What are the hurdles?

  - None

Eduardo Cortes:

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Reviewed javascript and Mapbox styles to see what changes could be made to improve legend.

- What is planned to be done until the next scrum meeting?

  - Continue researching ways to improve aesthetics and quality of legend.

- What are the hurdles?

  - No hurdles currently.

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued Mapbox documentation, and look at data

- What is planned to be done until the next scrum meeting?

  - Continue with Mapbox documentation, and look at data

- What are the hurdles?

  - Currently none

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned a bit of git in order to see what all team members were working on

- What is planned to be done until the next scrum meeting?

  - Fix the scrolling issue with the mapbox legend

- What are the hurdles?

  - None at the moment

David Llerenai:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished styling for three different spectrums

- What is planned to be done until the next scrum meeting?

  - Upload work

- What are the hurdles?

  - No hurdles

Anthony Castilli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Observed Mapbox and data point legend code

- What is planned to be done until the next scrum meeting?

  - Implement legend for data

- What are the hurdles?

  - No hurdles

10/06/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

Julian Gasteli

Daniel Navarro

Rachel Roig

Daniel Chevez

Anthony Castillo

Eduardo Cortes

Start time: 8:30 pm

End time: 9:00 pm

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Implemented initial animations for the information when clicking on a new category

- What is planned to be done until the next scrum meeting?

  - Start merging some of the features

- What are the hurdles?

  - None right now

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attempted to merge the different branches using github merge

- What is planned to be done until the next scrum meeting?

  - Will try to merge the different branches manually

- What are the hurdles?

  - Github branch merge did not work properly

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Worked on more documentation reading for mapbox and related languages, fixed GitHub errors

- What is planned to be done until the next scrum meeting?

  - Pulling from the repository to update my files to current team version

- What are the hurdles?

  - None as of now

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Making the legend of Daniel’s stationary.

- What is planned to be done until the next scrum meeting?

  - Continue on making the legend stationary.

- What are the hurdles?

  - None

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Study different features to implement the data point legend

- What is planned to be done until the next scrum meeting?

  - Work on needed features of Mapbox

- What are the hurdles?

  - None

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued with Mapbox documentation

- What is planned to be done until the next scrum meeting?

  - Continue with Mapbox documentation

- What are the hurdles?

  - Currently none

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Reviewed current changes to the Github repo and what additional changes need to be made before Monday.

- What is planned to be done until the next scrum meeting?

  - Continue working on figuring out how to implement features regarding the legend on our map and the presentation of our data on the website.

- What are the hurdles?

  - None

10/07/2021

Daily Scrum Meeting Minutes:

Attendees:

Daniel Navarro

Jorge Leon

Julian Gasteli

David Llerena

Rachel Roig

Joshua Fernandez

Eduardo Cortes

Daniel Chevez

Anthony Castillo

Start time: 10am

End time: 10:30am

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Testing with mapbox

- What is planned to be done until the next scrum meeting?

  - Pulling from the latest version of the project from github

- What are the hurdles?

  - None as of now

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked at the files that have the legend in them

- What is planned to be done until the next scrum meeting?

  - Implement the legend into the files that I have

- What are the hurdles?

  - None right now

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Tried to merge the branches into one.

- What is planned to be done until the next scrum meeting?

  - Will keep working on the merge.

- What are the hurdles?

  - None at the moment.

David Llerena:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finishing style for other colorblind types

- What is planned to be done until the next scrum meeting?

  - Fishing style colorblind types and test with main branch

- What are the hurdles?

  - No hurdles

Rachel Roig:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Coding in javascript to change the legend properties.

- What is planned to be done until the next scrum meeting?

  - Continue working on the legend properties.

- What are the hurdles?

  - None

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished the radiuses and combined them with colors from Jorge’s gradients

- What is planned to be done until the next scrum meeting?

  - Push branch to GitHub of combination. Start to look on how to integrate the legend code.

- What are the hurdles?

  - None

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Went over Javascript and Mapbox styles and tried to implement some of the features that the team is still missing.

- What is planned to be done until the next scrum meeting?

  - Review current status of legend and add necessary features to it.

- What are the hurdles?

  - None.

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued with Mapbox documentation

- What is planned to be done until the next scrum meeting?

  - Continue with Mapbox documentation and the legend.

- What are the hurdles?

  - Currently none

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Study Mapbox and data point legend code

- What is planned to be done until the next scrum meeting?

  - Work on Legend and implementing data points .

- What are the hurdles?

  - None

10/08/2021

Daily Scrum Meeting Minutes:

Attendees:

David Llerena

Daniel Chevez

Rachel Roig

Julian Gasteli

Jorge Leon

Eduardo Cortes

Start time: 9:00Am

End time: 9:30AM

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on button and button placement for style.

- What is planned to be done until the next scrum meeting?

  - Finish implementing button.

- What are the hurdles?

  - No hurdles.

Rachel Roig:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Fixed the legend stationary

- What is planned to be done until the next scrum meeting?

  - Work on the coloring gradient.

- What are the hurdles?

  - None

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Merged the map with the legend into one branch

- What is planned to be done until the next scrum meeting?

  - Will work on the mapbox some more

- What are the hurdles?

  - None so far

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Added a detailed description for ph Levels and turbidity, as well as links for reference and more information

- What is planned to be done until the next scrum meeting?

  - Add more detailed information to the other categories

- What are the hurdles?

  - None right now

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Reviewed javascript and mapbox styles in order to begin work on legends.

- What is planned to be done until the next scrum meeting?

  - Continue improving visualization of legend on map.

- What are the hurdles?

  - None.

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hr

- What was done since the last scrum meeting?

  - Reviewed the uploaded code of the website on github.

- What is planned to be done until the next scrum meeting?

  - Continue reviewing the code, and Mapbox.

- What are the hurdles?

  - Currently none.

10/11/2021

Daily Scrum Meeting Minutes:

Attendees:

Julian Gasteli

Jorge Leon

Daniel Navarro

Rachel Roig

Joshua Fernandez

Daniel Chevez

David Llerena

Anthony Castillo

Eduardo Cortes

Start time: 6:00 P.M.

End time: 6:40 P.M.

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Looked over the multiple branches to see what could be implemented to the main and moved my stuff to the master branch.

- What is planned to be done until the next scrum meeting?

  - Work on the styling so that it is easier to interpret

- What are the hurdles?

  - None right now

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed what we have done so far, brainstorm things to improve

- What is planned to be done until the next scrum meeting?

  - Will work to improve legend

- What are the hurdles?

  - None so far

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Kept up with all new team developments and continued to brainstorm ideas and work on documentation

- What is planned to be done until the next scrum meeting?

  - Additional work on javascript and mapbox

- What are the hurdles?

  - None as of now.

Rachel Roig:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Fixed the legend

- What is planned to be done until the next scrum meeting?

  - Work on the colorblind coloring.

- What are the hurdles?

  - None

Josha Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with Biayna and got feedback for the map. We were able to clear up some of the things we had questions about. Worked cleaning up some of the code.

- What is planned to be done until the next scrum meeting?

  - Look at how to toggle the features and swap over dissolved oxygen

- What are the hurdles?

  - None

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed code on github, and Mapbox

- What is planned to be done until the next scrum meeting?

  - Review Mapbox

- What are the hurdles?

  - Currently none

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on styles in Mapbox and made adjustments

- What is planned to be done until the next scrum meeting?

  - Continue to work on styles and study mapbox documentation

- What are the hurdles?

  - No hurdles.

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked over Mapbox code and legend code.

- What is planned to be done until the next scrum meeting?

  - Continue to work on legend and Mapbox.

- What are the hurdles?

  - None

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Reviewed the latest changes to the legend and javascript.

- What is planned to be done until the next scrum meeting?

  - Work on additional layering for map and functionality for legend.

- What are the hurdles?

  - None.

10/12/2021

Daily Scrum Meeting Minutes:

Attendees:

David Llerena

Julian Gasteli

Joshua Fernandez

Jorge Leon

Daniel Navarro

Eduardo Cortes

Anthony Castillo

Daniel Chevez

Start time: 10:00 A.M.

End time: 10:30 A.M.

David Llerena:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Made adjustments to styles on Mapbox

- What is planned to be done until the next scrum meeting?

  - Study more Javascript and Mapbox documentation

- What are the hurdles?

  - No hurdles

Juilan Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on figuring out how to stack legends

- What is planned to be done until the next scrum meeting?

  - Learn more about how to stack the legends

- What are the hurdles?

  - No hurdles so far

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implemented a method to toggle the parameters. Currently only have it active for temperature but can easily be implemented for other parameters.

- What is planned to be done until the next scrum meeting?

  - Try to fix the hover effect in the CSS that breaks with my new implementation.

- What are the hurdles?

  - None

Jorge Leon:

How many hours did I work since the last meeting?

1 hour

What was done since the last scrum meeting?

Changed the order of the buttons to the requested order from the product owner

What is planned to be done until the next scrum meeting?

Look into different styling for the data as well as multiple layers

What are the hurdles?

None right now

Daniel Navarro:

-How many hours did I work since the last meeting?

1 hour worked

-What was done since the last scrum meeting?

Worked on brainstorming more possible features and thinking about what product owner wants and how to implement it

-What is planned to be done until the next scrum meeting?

Work on the mapbox and pulling from github

-What are the hurdles?

None as of now.

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Reviewed the latest changes to the legend and researched methods of having multiple layers present on Mapbox.

- What is planned to be done until the next scrum meeting?

  - Work on having multiple layers on map simultaneously and improve functionality of legend.

- What are the hurdles?

  - None.

Anthony Castillo:

How many hours did I work since the last meeting?

- 1 hour

What was done since the last scrum meeting?

- Looked over legend code and looked over implementation of multiple legends.

What is planned to be done until the next scrum meeting?

- Implement multiple legends.

What are the hurdles?

- None

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Review code and Mapbox

- What is planned to be done until the next scrum meeting?

  - Review code and Mapbox

- What are the hurdles?

  - Currently none

10/13/2021

Daily Scrum Meeting Minutes:

Attendees:

Joshua Fernandez

Jorge Leon

Julian Gasteli

Eduardo Cortes

Daniel Navarro

Anthony Castillo

Rachel Roig

Daniel Chevez

Start time: 9:00PM

End time: 9:20PM

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Created logic to make all the buttons toggle.

- What is planned to be done until the next scrum meeting?

  - Create divs for the different legends to be displayed and read documentation on mapbox to see how to give the map-overlay divs fixed/absolute locations.

- What are the hurdles?

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Changed the styles of all the categories so that they are easier to understand

- What is planned to be done until the next scrum meeting?

  - Making the button stay highlighted after being clicked

- What are the hurdles?

  - None right now

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on stacking legends in the map

- What is planned to be done until the next scrum meeting?

  - Will continue to work on stacking the legends in the map

- What are the hurdles?

  - None so far

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Additional work on the mapbox and learning more javascript, started doing css as well

- What is planned to be done until the next scrum meeting?

  - Keeping up with updates made by the team

- What are the hurdles?

  - None as of now

Eduardo Cortes:

- How many hours did I work since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Reviewed Github code and worked on improving the multi-layer functionality of map.

- What is planned to be done until the next scrum meeting?

  - Work on improving the functionality of the legend to make it easier to understand data.

- What are the hurdles?

  - None

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked over multiplayer layer legend code.

- What is planned to be done until the next scrum meeting?

  - Look over legend code implemented and continue working on it.

- What are the hurdles?

  - None

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Worked on the legend color scheme.

- What is planned to be done until the next scrum meeting?

  - Will look at the multilayer legend to fix it so it can change.

- What are the hurdles?

  - None

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed code, legend, and Mapbox.

- What is planned to be done until the next scrum meeting?

  - Review code, and Mapbox.

- What are the hurdles?

  - Currently none

10/14/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

Daniel Navarro

Julian Gasteli

Rachel Roig

Daniel Chevez

Eduardo Cortes

David Llerena

Joshua Fernandez

Anthony Castillo

Start time: 10:00 AM

End time: 10:30 AM

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Changed colors of some styles

- What is planned to be done until the next scrum meeting?

  - Keep working on the styles

- What are the hurdles?

  - None right now

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Additional work on javascript and updating files

- What is planned to be done until the next scrum meeting?

  - Working on the mapbox

- What are the hurdles?

  - None as of now

Juilan Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned a bit more about how to stack the legends

- What is planned to be done until the next scrum meeting?

  - Will continue to work on the legends

- What are the hurdles?

  - Unsure how to stack the maps

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on colorblind setting legends working on that.

- What is planned to be done until the next scrum meeting?

  - Working on multilayer legends.

- What are the hurdles?

  - None

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Studied more JavaScript docs

- What is planned to be done until the next scrum meeting?

  - Work implementing layers on the website

- What are the hurdles?

  - No hurdles

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued Mapbox documentation

- What is planned to be done until the next scrum meeting?

  - Continue Mapbox documentation

- What are the hurdles?

  - Currently none

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.2 hours

- What was done since the last scrum meeting?

  - Started working on implementing new functionality to legend.

- What is planned to be done until the next scrum meeting?

  - Continue working on developing legend on map to improve readability.

- What are the hurdles?

  - None.

Joshua Fernandez

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed how to create several map frames for the legends. Begun creating different styles for map.

- What is planned to be done until the next scrum meeting?

  - Implement a way to show the different legends

- What are the hurdles?

  - None

10/15/2021

Daily Scrum Meeting Minutes:

Attendees:

Daniel Navarro

Julian Gasteli

Joshua Fernandez

Jorge Leon

Rachel Roig

Daniel Chevez

Eduardo Cortes

David Llerena

Anthony Castillo

Start time: 9:00am

End time: 9:20am

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Attempting to pull the new additions to the main branch on github

- What is planned to be done until the next scrum meeting?

  - Had issues pulling from the branch so I will have to work to resolve those issues

- What are the hurdles?

  - Not able to pull from github due to corruption issue

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on multiple legends some more

- What is planned to be done until the next scrum meeting?

  - Will continue to work on displaying multiple legends

- What are the hurdles?

  - None so far

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed some of the older code and more information about

- What is planned to be done until the next scrum meeting?

  - Code the legend in the form from a prior branch that had rows with different values

- What are the hurdles?

  - None

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Improved the styles of salinity

- What is planned to be done until the next scrum meeting?

  - Continue working on the styles and showing them to the team

- What are the hurdles?

  - None right now

Rachel Roig:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Started on the legend coloring for the colorblind.

- What is planned to be done until the next scrum meeting?

  - Work to see on creating multiple legends for multiple layers.

- What are the hurdles?

  - None

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hour.

- What was done since the last scrum meeting?

  - Reviewing code and Mapbox.

- What is planned to be done until the next scrum meeting?

  - Continue reviewing code and Mapbox.

- What are the hurdles?

  - Currently none.

Eduardo Cortes:

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Went over code and started working on possible changes to legend.

- What is planned to be done until the next scrum meeting?

  - Continue working on legend and styles on the stable version of Mapbox.

- What are the hurdles?

  - None.

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on legend, and adjusted map colorblind map styles.

- What is planned to be done until the next scrum meeting?

  - Continue working on legend.

- What are the hurdles?

  - No hurdles.

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on legend and looking over code.

- What is planned to be done until the next scrum meeting?

  - Continue working on legend.

- What are the hurdles?

  - No hurdles.

10/18/2021

Daily Scrum Meeting Minutes:

Attendees:

Daniel Navarro

Julian Gasteli

Rachel Roig

Daniel Chevez

Jorge Leon

Anthony Castillo

Joshua Fernandez

David Llerena

Eduardo Cortes

Start time: 6:15 pm

End time: 6:45 pm

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Reading additional mapbox documentation and watching tutorials

- What is planned to be done until the next scrum meeting?

  - Continuing progress on mapbox development

- What are the hurdles?

  - None as of now

Juilan Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on figuring out multiple legends at once

- What is planned to be done until the next scrum meeting?

  - Still working on figuring out the multiple legends

- What are the hurdles?

  - Unsure how to have multiple legends

Rachel Roig:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work on the multilayer legends.

- What is planned to be done until the next scrum meeting?

  - Continue working on the multilayer legends.

- What are the hurdles?

  - None

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Observed multiple legend code.

- What is planned to be done until the next scrum meeting?

  - Continue working on Mapbox and observe multiple legend code.

- What are the hurdles?

  - No hurdles

Daniel Chevez    :

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued with Mapbox and looking at the data with the legend.

- What is planned to be done until the next scrum meeting?

  - Continue with Mapbox and looking at the data with the legend.

- What are the hurdles?

  - Currently none.

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Worked on the styles

- What is planned to be done until the next scrum meeting?

  - Make the temperature styles work better with the ODO styles

- What are the hurdles?

  - Not right now

Joshua fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started to implement some of the multiple legends

- What is planned to be done until the next scrum meeting?

  - Share implementation once it displays correctly. Change temperature data style and colors

- What are the hurdles?

  - None

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Studied more js docs

- What is planned to be done until the next scrum meeting?

  - Make improvements to legend

- What are the hurdles?

  - No hurdles

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.4 hours

- What was done since the last scrum meeting?

  - Continued researching possible functionality for map legend.

- What is planned to be done until the next scrum meeting?

  - Improve the functionality and visualization of map by adding new features to legend.

- What are the hurdles?

  - None.

10/19/2021

Daily Scrum Meeting Minutes:

Attendees:

Daniel Navarro

Jorge Leon

Julian Gasteli

Daniel Chevez

Joshua Fernandez

David Llerena

Rachel Roig

Eduardo Cortes

Anthony Castillo

Start time: 10:00AM

End time: 10:20AM

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - I worked on additional tutorials and documentation for mapbox

- What is planned to be done until the next scrum meeting?

  - Continuing the learning of mapbox and keeping up with new team developments

- What are the hurdles?

  - None as of now

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Made the temperature and ODO styles work well when layered on top of one another

- What is planned to be done until the next scrum meeting?

  - Merge some of the updates on the main branch to my branch

- What are the hurdles?

  - None right now

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on the legends again for a while

- What is planned to be done until the next scrum meeting?

  - Working on a fade effect for the map

- What are the hurdles?

  - None at the moment

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Changed the temperature styling and sent compiled new MVP to product owner

- What is planned to be done until the next scrum meeting?

  - Apply the rest of the color changes that were developed by Jorge to the other parameters.

- What are the hurdles?

  - None

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued with Mapbox and implementing a new feature.

- What is planned to be done until the next scrum meeting?

  - Continue with Mapbox and implement a new feature.

- What are the hurdles?

  - Currently none.

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed more javascript and working on improving legend

- What is planned to be done until the next scrum meeting?

  - Work on legend style alternative

- What are the hurdles?

  - No hurdles

Rachel Roig:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on multiple layer legends

- What is planned to be done until the next scrum meeting?

  - Continue on working multiple layer legends

- What are the hurdles?

  - None

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.3 hours.

- What was done since the last scrum meeting?

  - Researched possible improvements for the legend.

- What is planned to be done until the next scrum meeting?

  - Continue working on improving the legend to make data easier to understand.

- What are the hurdles?

  - None.

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Observed multiple legend mapbox code.

- What is planned to be done until the next scrum meeting?

  - Continue working on the legend and its features

- What are the hurdles?

  - No hurdles

10/20/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

Anthony Castillo

Rachel Roig

Daniel Navarro

Julian Gasteli

David Llerena

Daniel Chevez

Eduardo Cortes

Start time: 8:30 pm

End time: 8:45 pm

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Merged some of the updates on the main branch to my branch

- What is planned to be done until the next scrum meeting?

  - Go through the code that joshua had uploaded to the github

- What are the hurdles?

  - None right now

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Observed code on mapbox and legend features.

- What is planned to be done until the next scrum meeting?

  - Work on implementing different  legend features.

- What are the hurdles?

  - None

Rachel Roig:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on multiple legends.

- What is planned to be done until the next scrum meeting?

  - Work on the parameters of the legend.

- What are the hurdles?

  - None

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on implementing animations for data points

- What is planned to be done until the next scrum meeting?

  - Continue to look into animation for data points

- What are the hurdles?

  - None so far

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Worked on keeping up with mapbox changes and legend progress

- What is planned to be done until the next scrum meeting?

  - Continuation of the work on the mapbox

- What are the hurdles?

  - None as of now

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked over code and studied documentation

- What is planned to be done until the next scrum meeting?

  - Work on legend

- What are the hurdles?

  - None

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued with Mapbox and new feature

- What is planned to be done until the next scrum meeting?

  - Continue with Mapbox and new feature.

- What are the hurdles?

  - Currently none

Eduardo Cortes:

- How many hours did I work since the last meeting?

  - 1.2 hours

- What was done since the last scrum meeting?

  - Kept researching new features that could be added to the legend.

- What is planned to be done until the next scrum meeting?

  - Continue improving legend and clean up code as we make more progress.

- What are the hurdles?

  - None.

10/21/2021

Daily Scrum Meeting Minutes:

Attendees:

Daniel Navarro

Julian Gasteli

Anthony Castillo

Joshua Fernandez

Rachel Roig

Jorge Leon

David Llerena

Daniel Chevez

Eduardo Cortes

Start time: 10:00 AM

End time: 10:30 AM

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Worked on updating the repository and checking out the legend stuff

- What is planned to be done until the next scrum meeting?

  - Additional mapbox documentation and relevant tutorials

- What are the hurdles?

  - None as of now

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked into slowly populating the mapbox

- What is planned to be done until the next scrum meeting?

  - Do more research on how animating the mapbox would work

- What are the hurdles?

  - I am unsure if this is possible

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Observed mapbox code and worked on legend features

- What is planned to be done until the next scrum meeting?

  - Continue working on mapbox features

- Wheat  as qare the hurdles?

  - None

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed the gradient row code in edaniel’s old commit and Rachel’s branch

- What is planned to be done until the next scrum meeting?

  - Begin implementing multiple legends

- What are the hurdles?

  - None

Rachel Roig:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on the multiple legends for the map parameters.

- What is planned to be done until the next scrum meeting?

  - Continue working on the map legend parameters.

- What are the hurdles?

  - None

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Read some of the code from the Joshua branch

- What is planned to be done until the next scrum meeting?

  - Finish the reading through the code

- What are the hurdles?

  - None right now

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Improving legend and studying more javascript docs

- What is planned to be done until the next scrum meeting?

  - Continue to work on legend

- What are the hurdles?

  - No hurdles

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Reviewed the current state of legend and thought of possible ways to implement changes.

- What is planned to be done until the next scrum meeting?

  - Continue working with legend and figuring out ways to make the data easier to understand.

- What are the hurdles?

  - None.

10/22/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

Joshua Fernandez

Julian Gasteli

Daniel Chevez

Anthony Castillo

Eduardo Cortes

Start time: 9:00 am

End time: 9:15 am

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed code for multiple legends and looked at examples in mapbox.

- What is planned to be done until the next scrum meeting?

  - Implement multiple legends

- What are the hurdles?

  - None

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked into how to slowly populate the map

- What is planned to be done until the next scrum meeting?

  - Will look at the code on the github to better understand what to do next

- What are the hurdles?

  - None so far

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued with Mapbox and new feature.

- What is planned to be done until the next scrum meeting?

  - Continue with Mapbox and new feature.

- What are the hurdles?

  - Currently none.

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Observed latest version of GitHub and worked on mapbox

  - What is planned to be done until the next scrum meeting

  - Continue with Mapbox and implementing legend

- What are the hurdles?

  - None .

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Researched possible implementations for the Mapbox legend.

- What is planned to be done until the next scrum meeting?

  - Continue improving legend and making it easier to understand data..

- What are the hurdles?

  - None.

10/25/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

David Llerena

Daniel Navarro

Rachel Roig

Julian Gasteli

Eduardo Cortes

Daniel Chevez

Start time: 10:00 AM

End time: 10:30 AM

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked at the Joshua branch’s code

- What is planned to be done until the next scrum meeting?

  - Start looking at ways to implement twitter into the website

- What are the hurdles?

  - None right now

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed more javascript docs

- What is planned to be done until the next scrum meeting?

  - Work on implementing twitter feed on website

- What are the hurdles?

  - No hurdes

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Keeping up with progress and mapbox learning

- What is planned to be done until the next scrum meeting?

  - Starting work on a social aspect of the mapbox

- What are the hurdles?

  - None as of now

Rachel Roig:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on multiple legends.

- What is planned to be done until the next scrum meeting?

  - Have the multiple legends display per button.

- What are the hurdles?

  - None

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked over what has been done

- What is planned to be done until the next scrum meeting?

  - Work on adding twitter embed

- What are the hurdles?

  - None so far

Eduardo Cortes:

- How many hours did I work since the last meeting?

  - 1.4 hours

- What was done since the last scrum meeting?

  - Reviewed current state of repo and possible improvements to legend.

- What is planned to be done until the next scrum meeting?

  - Figure out how to implement social media feed and multiple legends.

- What are the hurdles?

  - None.

Daniel Chevez

- How many hours did I work since the last meeting?

  - 3 hour, weekend

- What was done since the last scrum meeting?

  - Mapbox documentation and new feature

- What is planned to be done until the next scrum meeting?

  - Mapbox documentation and new feature

- What are the hurdles?

  - Currently none

10/26/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

Joshua Fernandez

Anthony Castillo

Daniel Navarro

Eduardo Cortes

Julian Gasteli

Rachel Roig

Daniel Chevez

David Llerena

Start time: 10:00 AM

End time: 10:30 AM

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked up videos on how to implement twitter into the website

- What is planned to be done until the next scrum meeting?

  - Learn how to implement twitter

- What are the hurdles?

  - None right now

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished the multiple legends and shared on the GitHub repo

- What is planned to be done until the next scrum meeting?

  - Review ways to incorporate the social media feed

- What are the hurdles?

  - None

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on researching code for buttons.

- What is planned to be done until the next scrum meeting?

  - Implement buttons

- What are the hurdles?

  - none

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked over the most recent mapbox code

- What is planned to be done until the next scrum meeting?

  - Will work on improving the buttons

- What are the hurdles?

  - None so far

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Catching up with progress on twitter implementation and reading documentation

- What is planned to be done until the next scrum meeting?

  - Continue social media implementation

- What are the hurdles?

  - None as of now

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Planned ways to improve the current state of dynamic social media feed.

- What is planned to be done until the next scrum meeting?

  - Cleanup code for the multiple layers and social media feed.

- What are the hurdles?

  - None.

Rachel Roig

- How many hours did I work since the last meeting?

  - 1  hours

- What was done since the last scrum meeting?

  - Working on the multiple legends pop up.

- What is planned to be done until the next scrum meeting?

  - Fix the buttons for map parameters.

- What are the hurdles?

  - None.

Daniel Chevez

- How many hours did I work since the last meeting?

  - 1  hours

- What was done since the last scrum meeting?

  - Mapbox and new feature.

- What is planned to be done until the next scrum meeting?

  - Mapbox and new feature.

- What are the hurdles?

  - Currently none.

David Llerena

- How many hours did I work since the last meeting?

  - 1  hours

- What was done since the last scrum meeting?

  - Working on twitter feed feature

- What is planned to be done until the next scrum meeting?

  - Continue working on twitter feed feature

- What are the hurdles?

  - None.

10/27/2021

Daily Scrum Meeting Minutes:

Attendees:

Anthony Castillo

Julian Gasteli

Rachel Roig

Jorge Leon

Daniel Chevez

Daniel Navarro

Joshua Fernandez

Eduardo Cortes

Start time: 8:30 PM

End time: 8:49 PM

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Observed code to implement mulillas information

- What is planned to be done until the next scrum meeting?

  - Implement multiple information for data

- What are the hurdles?

  - None

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on the buttons, fixed a bug with them and made it so the last button toggled lights up

- What is planned to be done until the next scrum meeting?

  - Will continue to work on the buttons

- What are the hurdles?

  - None so far

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Debugging the button function for the temperature parameters.

- What is planned to be done until the next scrum meeting?

  - Continue working on the button function for temperature parameters.

- What are the hurdles?

  - None

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Merged the changes made to the main branch to my branch and looked how to implement twitter to the website

- What is planned to be done until the next scrum meeting?

  - Style the twitter so that it fits the website nicely and is not an eyesore

- What are the hurdles?

  - None right now

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Watching videos on twitter implementation

- What is planned to be done until the next scrum meeting?

  - Pulling from the main branch since someone was able to implement basic twitter feed, planning on expanding that

- What are the hurdles?

  - None as of now

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Mapbox and new feature

- What is planned to be done until the next scrum meeting?

  - Mapbox and new feature

- What are the hurdles?

  - Currently none

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Embedded twitter feed to website with assistance from David. Was able to get a crude/basic feed that is current

- What is planned to be done until the next scrum meeting?

  - Brainstorm methods to make the twitter feed nicer on the site. It should be there as a feature not as a main focus

- What are the hurdles?

  - Need to learn more about twitter APIs

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Reviewed changes to social media feed and started work on possible improvements.

- What is planned to be done until the next scrum meeting?

  - Attempt to clean up code and improve functionality of Mapbox where needed.

- What are the hurdles?

  - None

10/28/2021

Daily Scrum Meeting Minutes:

Attendees:

Joshua Fernandez

Jorge Leon

David Llerena

Daniel Navarro

Rachel Roig

Daniel Chevez

Julian Gasteli

Anthony Castillo

Eduardo Cortes

Start time: 10AM

End time: 10:30AM

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looked for API examples of twitter. Reviewed mapbox examples looking for ways to have the legend div adapt when screen size changes

- What is planned to be done until the next scrum meeting?

  - Try to implement ways to display the twitter feed differently

- What are the hurdles?

  - None

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked on ways to stylize the twitter timeline

- What is planned to be done until the next scrum meeting?

  - Keep looking into the twitter timeline

- What are the hurdles?

  - None right now

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on designing twitter feed

- What is planned to be done until the next scrum meeting?

  - Continue work on designing twitter feed

- What are the hurdles?

  - No hurdles

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Pulled from the main branch to begin brainstorming and work on the twitter feed

- What is planned to be done until the next scrum meeting?

  - Improving the twitter feed

- What are the hurdles?

  - None as of now

Rachel Roig:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on button map components

- What is planned to be done until the next scrum meeting?

  - Continue working on button components

- What are the hurdles?

  - None

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Mapbox and new feature.

- What is planned to be done until the next scrum meeting?

  - Mapbox and new feature.

- What are the hurdles?

  - Currently none

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on mapbox buttons

- What is planned to be done until the next scrum meeting?

  - Continue to work on mapbox buttons

- What are the hurdles?

  - None so far

Anthony Castillo :

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on multiple information section

- What is planned to be done until the next scrum meeting?

  - Continue to working on multiple information section

- What are the hurdles?

  - None

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Researched possible changes to social media feed.

- What is planned to be done until the next scrum meeting?

  - Continue working on media feed.

- What are the hurdles?

  - None

10/29/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

Joshua Fernandez

Eduardo Cortes

Daniel Navarro

Anthony Castillo

David Llerena

Rachel Roig

Julian Gasteli

Daniel Chevez

Start time: 9:00 AM

End time: 9:30 AM

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Keep seeing if I could make a twitter 3x3 grid

- What is planned to be done until the next scrum meeting?

  - Continue on trying to see ways of implementing twitter on the website that is pleasing to the eye

- What are the hurdles?

  - None right now

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued testing ways to pop single posts from twitter feed

- What is planned to be done until the next scrum meeting?

  - Implement a style of popping the twitter feed to th site

- What are the hurdles?

  - None

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Working with the twitter feed and looking at ways to improve it

- What is planned to be done until the next scrum meeting?

  - Continuation of work on twitter feed

- What are the hurdles?

  - None as of now

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - I looked over implementing more information code

- What is planned to be done until the next scrum meeting?

  - Implement more information section

- What are the hurdles?

  - None

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued work on twitter feed styling

- What is planned to be done until the next scrum meeting?

  - Working on twitter feed style

- What are the hurdles?

  - No hurdles.

Rachel Roig:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Trying to make the buttons on the map parameters switch when unclicked.

- What is planned to be done until the next scrum meeting?

  - Find a way for the multiple legends to pop up.

- What are the hurdles?

  - None

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on finding a way to improve the buttons on the map

- What is planned to be done until the next scrum meeting?

  - Will continue working on the buttons for the map

- What are the hurdles?

  - None so far

Eduardo Cortes:

- How many hours did I work since the last meeting?

  - 1.2 hours

- What was done since the last scrum meeting?

  - Worked on developing possible implementations of social media feed.

- What is planned to be done until the next scrum meeting?

  - Cleanup social media feed to meet product owner criteria.

- What are the hurdles?

  - None.

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Mapbox and new feature.

- What is planned to be done until the next scrum meeting?

  - Mapbox and new feature.

- What are the hurdles?

  - Currently none

11/1/2021

Daily Scrum Meeting Minutes:

Attendees:

Joshua Fernandez

Jorge Leon

David Llerena

Daniel Chevez

Julian Gasteli

Eduardo Cortes

Daniel Navarro

Anthony Castillo

Rachel Roig

Start time: 10:05AM

End time: 10:35AM

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed the twitter API documentation

- What is planned to be done until the next scrum meeting?

  - Continue to do the same and then try to implement a card display style

- What are the hurdles?

  - None

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tried to figure out how to make twitter work with the website as a grid system

- What is planned to be done until the next scrum meeting?

  - Polish up the website. Put things such as a navbar with buttons to go to the stuff the user wants directly. Also polished up the information section because some of the information is still missing

- What are the hurdles?

  - None right now

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Studied twitter docs to figure out how to implement twitter feed better

- What is planned to be done until the next scrum meeting?

  - Continue studying twitter docs

- What are the hurdles?

  - No hurdles.

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on the mapbox buttons

- What is planned to be done until the next scrum meeting?

  - Will try to make the buttons look more like buttons

- What are the hurdles?

  - None so far

Eduardo Cortes:

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Worked on figuring out how to display content on social media feeds based on tags and not on most recent tweets.

- What is planned to be done until the next scrum meeting?

  - Work on improving visualization of buttons when a user selects one, and making social media display relevant information.

- What are the hurdles?

  - None.

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Continuation of Mapbox and twitter feed research

- What is planned to be done until the next scrum meeting?

  - Continue with Mapbox and twitter feed improvements

- What are the hurdles?

  - None as of now

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 3 hours weekend

- What was done since the last scrum meeting?

  - Continuation of Mapbox and new feature

- What is planned to be done until the next scrum meeting?

  - Continue with Mapbox and new feature

- What are the hurdles?

  - Currently none

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1hour

- What was done since the last scrum meeting?

  - Worked on information section

- What is planned to be done until the next scrum meeting?

  - Continue working on information section

- What are the hurdles?

- None

Rachel Roig:

- How many hours did I work since the last meeting?

  - 1hour

- What was done since the last scrum meeting?

  - Try to fix the button parameters on the map.

- What is planned to be done until the next scrum meeting?

  - Continue working on the button legend parameters.

- What are the hurdles?

- None

11/2/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

Daniel Navarro

Eduardo Cortes

Anthony Castillo

Julian Gasteli

Rachel Roig

Daniel Chevez

Start time: 10:00 am

End time: 10:30 am

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Started working on the navbar

- What is planned to be done until the next scrum meeting?

  - Continue working on the navbar

- What are the hurdles?

  - None right now

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked to improve buttons

- What is planned to be done until the next scrum meeting?

  - Will add the outline to the buttons

- What are the hurdles?

  - None so far

Eduardo Cortes:

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Continued researching ways to implement social media which display tweets by hashtags.

- What is planned to be done until the next scrum meeting?

  - Work on code that displays tweets by hashtags.

- What are the hurdles?

  - None.

Anthony Castillo

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- Working on information section

- What is planned to be done until the next scrum meeting?

  - Continue working on information section and look into columns

- What are the hurdles?

  - None

Rachel Roig:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continue working on the map button parameters.

- What is planned to be done until the next scrum meeting?

  - Continue doing the map button parameters.

- What are the hurdles?

  - None

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Uploaded code to github.

- What is planned to be done until the next scrum meeting?

  - Continue with Mapbox and look at code.

- What are the hurdles?

  - Currently none

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on twitter feed and additional mapbox learning

- What is planned to be done until the next scrum meeting?

  - Continue with Mapbox and twitter feed

- What are the hurdles?

  - None as of now

11/3/2021

Daily Scrum Meeting Minutes:

Attendees:

Joshua Fernandez

Eduardo Cortes

Julian Gasteli

Jorge Leon

Daniel Chevez

Rachel Roig

Anthony Castillo

Daniel Navarro

Start time: 8:30 p.m.

End time: 8:45 pm

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed new updates to the site and read up on twitter information

- What is planned to be done until the next scrum meeting?

  - Implement some attempts for the twitter feed

- What are the hurdles?

  - None

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the ljast scrum meeting?

  - Added outline to the map buttons

- What is planned to be done until the next scrum meeting?

  - Will continue to improve buttons

- What are the hurdles?

  - None so far

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.2 hours

- What was done since the last scrum meeting?

  - Worked on figuring out how to implement code that would display tweets based on hashtags as opposed to an entire timeline.

- What is planned to be done until the next scrum meeting?

  - Continue working on possible implementations for the social media feed that allow tweets to be properly display according to their hashtags.

- What are the hurdles?

  - None.

Jorge Leon:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Added a navbar and made the first part of the website look nicer

- What is planned to be done until the next scrum meeting?

  - Work on the information for the categories

- What are the hurdles?

  - None right now

Rachel Roig:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Tried to make sure buttons switch on and off on the legend parameters.

- What is planned to be done until the next scrum meeting?

  - Make sure to implement the working effects on Firefox as that is the only platform that doesn’t have access to the current css properties.

- What are the hurdles?

  - None

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continue Mapbox and looking at the code.

- What is planned to be done until the next scrum meeting?

  - Continue Mapbox and looking at the code.

- What are the hurdles?

  - Currently none

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on information section

- What is planned to be done until the next scrum meeting?

  - Continue working on information section

- What are the hurdles?

  - None

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on information section

- What is planned to be done until the next scrum meeting?

  - Continue working on information section

- What are the hurdles?

  - None

11/4/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

Eduardo Cortes

Joshua Fernandez

Rachel Roig

Julian Gasteli

Anthony Castillo

David Llerena

Daniel Chevez

Daniel Navarro

Start time: 10:00 am

End time: 10:30 am

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked for more information on the categories

- What is planned to be done until the next scrum meeting?

  - Keep looking for information

- What are the hurdles?

  - None right now

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked to improve the mapbox buttons

- What is planned to be done until the next scrum meeting?

  - Will continue working on the mapbox buttons

- What are the hurdles?

  - None so far

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed some of the code that was implemented for improvements on the website and for viewing of the data points

- What is planned to be done until the next scrum meeting?

  - Continue to test ways to implement a twitter feed that is more appealing

- What are the hurdles?

  - The twitter API is not very well documented and seems to only accept certain types of calls. May need to introduce some other API

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Trying to debug the button layout presented from being static when clicked on.

- What is planned to be done until the next scrum meeting?

  - Continue in fixing the javascript function and css scripts in order to make the buttons interactive when clicked on for multiple legends on different browsers.

- What are the hurdles?

  - None

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.2 hours

- What was done since the last scrum meeting?

  - Worked on implementing features that would allow the social media feed to display tweets by hashtags.

- What is planned to be done until the next scrum meeting?

  - Review code and work on implementing changes to social media feed over existing code to add to the latest stable release of the website.

- What are the hurdles?

  - None.

Anthony Castillo

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Test ways to implement more information section

- What is planned to be done until the next scrum meeting?

  - Continue working on information section

- What are the hurdles?

  - None

David Llerena

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on implementing the twitter feed and looking over twitter api

- What is planned to be done until the next scrum meeting?

  - Continue working on twitter feed

- What are the hurdles?

  - None

Daniel Chevez

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Mapbox and review code

- What is planned to be done until the next scrum meeting?

  - Mapbox and review code.

- What are the hurdles?

  - Currently none.

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - twitter feed and additional map box learning

- What is planned to be done until the next scrum meeting?

  - continue work and learning on the twitter feed

- What are the hurdles?

  - None

11/5/2021

Daily Scrum Meeting Minutes:

Attendees:

David Llerena

Joshua Fernandez

Eduardo Cortes

Julian Gasteli

Rachel Roig

Jorge Leon

Daniel Chevez

Anthony Castillo

Daniel Navarro

Start time: 9:00 A.M.

End time: 9:35 A.M.

David Llerena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on styling the twitter feed

- What is planned to be done until the next scrum meeting?

  - Continue working on twitter feed.

- What are the hurdles?

  - No hurdles.

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed more of the commits from the group and tried different Twitter implementations

- What is planned to be done until the next scrum meeting?

  - Decide on a solution for the Twitter feed

- What are the hurdles?

  - None

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.7 hours

- What was done since the last scrum meeting?

  - Worked on implementing improvements to social media feed.

- What is planned to be done until the next scrum meeting?

  - Finish work on stable release of media feed.

- What are the hurdles?

  - None.

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked to improve the buttons on mapbox

- What is planned to be done until the next scrum meeting?

  - Will continue working on the buttons

- What are the hurdles?

  - None so far

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the button legend parameters.

- What is planned to be done until the next scrum meeting?

  - Work on implementing the map alternative style.

- What are the hurdles?

  - None

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Added information to the temperature category

- What is planned to be done until the next scrum meeting?

  - Add the rest of the information to the other categories

- What are the hurdles?

  - None

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Mapbox and review code.

- What is planned to be done until the next scrum meeting?

  - Mapbox and review code.

- What are the hurdles?

  - Currently none.

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Review code on category information

- What is planned to be done until the next scrum meeting?

  - Continue to work on information

- What are the hurdles?

  - None

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Review code and continue twitter feed research

- What is planned to be done until the next scrum meeting?

  - Continue to work on twitter feed

- What are the hurdles?

  - None

11/8/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

Daniel Navarro

David Llerena

Daniel Chevez

Julian Gasteli

Rachel Roig

Joshua Fernandez

Eduardo Cortes

Start time: 11:00 AM

End time: 11:30 AM

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Added information to the categories

- What is planned to be done until the next scrum meeting?

  - Keep adding information to the categories

- What are the hurdles?

  - None right now

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Continued work on figuring out how to handle the twitter feed

- What is planned to be done until the next scrum meeting?

  - Continuing the progress on twitter feed and mapbox learning

- What are the hurdles?

  - None as of now

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on twitter feed

- What is planned to be done until the next scrum meeting?

  - Continue working on twitter feed

- What are the hurdles?

  - None

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on buttons

- What is planned to be done until the next scrum meeting?

  - Will continue to improve buttons

- What are the hurdles?

  - None so far

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on legends buttons and alternative map coloring.

- What is planned to be done until the next scrum meeting?

  - Continue working on the map coloring.

- What are the hurdles?

  - None

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continue Mapbox and review code.

- What is planned to be done until the next scrum meeting?

  - Continue Mapbox and review code.

- What are the hurdles?

  - Currently none.

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed more twitter API code

- What is planned to be done until the next scrum meeting?

  - Implement or move on to other features

- What are the hurdles?

  - None

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Working on cleaning code and implementing any last minute features that fit into our schedule.

- What is planned to be done until the next scrum meeting?

  - Continue fixing any issues to finalize the project in accordance with  our goals.

- What are the hurdles?

  - None.

11/9/2021

Daily Scrum Meeting Minutes:

Attendees:

Anthony Castillo

Jorge Leon

Julian Gasteli

Daniel Chevez

Eduardo Cortes

Joshua Fernandez

Daniel Navarro

David Llerena

Rachel Roig

Start time: 10:00am

End time: 10:15am

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on different color schemes

- What is planned to be done until the next scrum meeting?

  - Continue working on different color options

- What are the hurdles?

  - None

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked up information on the categories

- What is planned to be done until the next scrum meeting?

  - Keep adding information to the categories

- What are the hurdles?

  - None right now

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on buttons

- What is planned to be done until the next scrum meeting?

  - Will look at what I can do to improve the map

- What are the hurdles?

  - None so far

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Continued work on the twitter feed

- What is planned to be done until the next scrum meeting?

  - More work on twitter feed and mapbox

- What are the hurdles?

  - Trouble understanding the process behind twitter feed

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed the final deliverable templates and other assignments for submission

- What is planned to be done until the next scrum meeting?

  - Draft the software documentation form

- What are the hurdles?

  - None

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Review Senior Project report

- What is planned to be done until the next scrum meeting?

  - Review Senior Project report and map styles

- What are the hurdles?

  - Currently none

Eduardo Cortes:

- How many hours did I work since the last meeting?

  - 1.4 hours

- What was done since the last scrum meeting?

  - Reviewed code and worked on social media feed.

- What is planned to be done until the next scrum meeting?

  - Cleanup code and finish implementing changes to social media feed.

- What are the hurdles?

  - None.

  - uble understanding the process behind twitter feed

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on twitter feed and reviewed final deliverable

- What is planned to be done until the next scrum meeting?

  - Continue working on twitter feed

- What are the hurdles?

  - No hurdles at the moment.

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continuing buttons with the map legend.

- What is planned to be done until the next scrum meeting?

  - Map coloring style implementation.

- What are the hurdles?

  - None

11/10/2021

Daily Scrum Meeting Minutes:

Attendees:

David Llerena

Joshua Fernandez

Julian Gasteli

Jorge Leon

Anthony Castillo

Daniel Navarro

Rachel Roig

Daniel Chevez

Eduardo Cortes

Start time: 8:30PM

End time: 8:45PM

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on twitter feed

- What is planned to be done until the next scrum meeting?

  - Continue working on feed

- What are the hurdles?

  - No hurdles

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed hover code for data points.

- What is planned to be done until the next scrum meeting?

  - Push something to the main branch for the twitter feed

- What are the hurdles?

  - None

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Kept working on the information for the categories

- What is planned to be done until the next scrum meeting?

  - Keep adding information

- What are the hurdles?

  - None right now

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on buttons

- What is planned to be done until the next scrum meeting?

  - Find more ways to improve buttons

- What are the hurdles?

  - None so far

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Worked on designing website learning and more twitter feed designing

- What is planned to be done until the next scrum meeting?

  - Continuation of mapbox and twitter feed

- What are the hurdles?

  - None as of now

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Observed code on different cololr styles

- What is planned to be done until the next scrum meeting?

  - Implement different color styles

- What are the hurdles?

  - none

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Create a button for the map alternative styling.

- What is planned to be done until the next scrum meeting?

  - Continue working on creating a button for the map alternative styling.

- What are the hurdles?

  - None

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Reviewed requirements documentation, uml diagrams, and continued work on implementing a way to display tweets by hashtags.

- What is planned to be done until the next scrum meeting?

  - Continue working on social media feed and reviewing documentation.

- What are the hurdles?

  - None.

Daniel    Chevez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Mapbox, and review code on map styles.

- What is planned to be done until the next scrum meeting?

  - Mapbox, and review code on map styles.

- What are the hurdles?

  - Currently none.

11/11/2021

Daily Scrum Meeting Minutes:

Attendees:

Julian Gasteli

David Llerena

Daniel Chevez

Joshua Fernandez

Jorge Leon

Rachel Roig

Daniel Navarro

Eduardo Cortes

Anthony Castillo

Start time: 10:00 AM

End time: 10:30 AM

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked to improve the buttons on the map

- What is planned to be done until the next scrum meeting?

  - Continue to improve the map

- What are the hurdles?

  - None so far

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Researched alternative ways of implementing twitter feed

- What is planned to be done until the next scrum meeting?

  - Continue working on twitter feed and look over final deliverable

- What are the hurdles?

  - No hurdles

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on twitter implementation

- What is planned to be done until the next scrum meeting?

  - Continue to do so

- What are the hurdles?

  - None

Jorge Leon:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Made the category buttons and the navbar buttons be able resize correctly depending on the window size. I also fixed the navbar buttons functionality, now the scroll to works with most screen sizes

- What is planned to be done until the next scrum meeting?

  - Continue on styling the website as well as add more information to the categories

- What are the hurdles?

  - None right now

Rachel Roig:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

Working on the button alternative map style selection.

- What is planned to be done until the next scrum meeting?

  - Continue working on the alternative map style.

- What are the hurdles?

  - None

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Mapbox documentation and review code.

- What is planned to be done until the next scrum meeting?

  - Mapbox documentation and review code.

- What are the hurdles?

  - Currently none.

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Twitter feed and reviewing code

- What is planned to be done until the next scrum meeting?

  - Continue twitter feed learning

- What are the hurdles?

  - Currently none

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Worked on final documentation and reviewed social media implementation on site.

- What is planned to be done until the next scrum meeting?

  - Continue working on final documentation and any possible implementations of the social media feed.

- What are the hurdles?

  - None.

Anthony Castillo

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on implementing different styles and looked through documenting

- What is planned to be done until the next scrum meeting?

  - Continue working on different styles

- What are the hurdles?

  - None

11/12/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

Daniel Navarro

Daniel Chevez

Julian Gasteli

Rachel Roig

Eduardo Cortes

Joshua Fernandez

Anthony Castillo

Start time: 10:00 AM

End time: 10:30 AM

Jorge Leon:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added the last information to the categories and I centered the text on the legend

- What is planned to be done until the next scrum meeting?

  - Look into the twitter implementation

- What are the hurdles?

  - None right now

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Continuation of the research and learning on implementing twitter feed

- What is planned to be done until the next scrum meeting?

  - Continue twitter feed and address current issues with it

- What are the hurdles?

  - None as of now

Rachel Roig:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on the map alternative style.

- What is planned to be done until the next scrum meeting?

  - Continue working on the buttons for the map styles.

- What are the hurdles?

  - None

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on buttons

- What is planned to be done until the next scrum meeting?

  - Continue to improve buttons

- What are the hurdles?

  - None so far

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Worked on reviewing final documentation and possible implementations of social media feed.

- What is planned to be done until the next scrum meeting?

  - Continue finalizing code and creating final documentation.

- What are the hurdles?

  - None.

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Mapbox and review code.

- What is planned to be done until the next scrum meeting?

  - Mapbox and review code.

- What are the hurdles?

  - Currently none.

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Review code contributions

- What is planned to be done until the next scrum meeting?

  - Work on the template for the final deliverable

- What are the hurdles?

  - None

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

- Worked on style code

- What is planned to be done until the next scrum meeting?

  - Work on style code and documentation

- What are the hurdles?

  - None

11/15/2021

Daily Scrum Meeting Minutes:

Attendees:

Joshua Fernandez

Jorge Leon

Daniel Navarro

Julian Gasteli

Daniel Chevez

Eduardo Cortes

David Llerena

Anthony Castillo

Start time: 11:00AM

End time: 11:30AM

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on the twitter feed implementation

- What is planned to be done until the next scrum meeting?

  - Going to review eDaniel’s branch to implement his singular point logic into the main branch

- What are the hurdles?

  - Time

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the css resizing attributes

- What is planned to be done until the next scrum meeting?

  - Work on the size of the categories information when screen gets small

- What are the hurdles?

  - None right now

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Worked on the twitter feed implementation

- What is planned to be done until the next scrum meeting?

  - Review code and decide on what else to work on

- What are the hurdles?

  - None as of now

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on buttons

- What is planned to be done until the next scrum meeting?

  - Will try to fix firefox bug

- What are the hurdles?

  - None so far

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Worked on reviewing final documentation and final implementations of software.

- What is planned to be done until the next scrum meeting?

  - Continue working on final documentation and use cases for project.

- What are the hurdles?

  - None.

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 3 hours, weekend

- What was done since the last scrum meeting?

  - Mapbox, and review code.

- What is planned to be done until the next scrum meeting?

  - Mapbox and review code.

- What are the hurdles?

  - Currently none.

David Llerena:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Studied different API for twitter feed

- What is planned to be done until the next scrum meeting?

  - Leaving twitter feed, looking over final deliverable and work on alternative color schemes

- What are the hurdles?

  - No hurdles.

AnthonyCastillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

- Looked into the documentation

- What is planned to be done until the next scrum meeting?

  - Work on Documentation

- What are the hurdles?

  - None

11/16/2021

Daily Scrum Meeting Minutes:

Attendees:

Daniel Navarro

Jorge Leon

David Llerena

Joshua Fernandez

Julian Gasteli

Rachel Roig

Eduardo Cortes

Anthony Castillo

Daniel Chevez

Start time: 10:00AM

End time: 10:15AM

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Continuation of reviewing code

- What is planned to be done until the next scrum meeting?

  - Working on class deliverables when possible

- What are the hurdles?

  - None as of now

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on the category information area resizing

- What is planned to be done until the next scrum meeting?

  - See if the twitter feed can look better

- What are the hurdles?

  - None right now

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on color scheme alternatives

- What is planned to be done until the next scrum meeting?

  - Continue work on color scheme alternatives

- What are the hurdles?

  - No hurdles

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looked over the documentation requirements for the final deliverable. Reviewed code shared in the GitHub repository

- What is planned to be done until the next scrum meeting?

  - Begin work on the documentation part

- What are the hurdles?

  - None

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on buttons

- What is planned to be done until the next scrum meeting?

  - Will continue to work on fixing bug with buttons

- What are the hurdles?

  - None so far

Rachel Roig:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Button map alternative style.

- What is planned to be done until the next scrum meeting?

  - Continue working on the button alternative style

- What are the hurdles?

  - None.

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Worked on final documentation and reviewed possible changes to social media feed.

- What is planned to be done until the next scrum meeting?

  - Continue working on documentation and final poster.

- What are the hurdles?

  - None.

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked over documentation examples

- What is planned to be done until the next scrum meeting?

  - Work on documentation

- What are the hurdles?

  - None

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Mapbox and review code.

- What is planned to be done until the next scrum meeting?

  - Mapbox and review code.

- What are the hurdles?

  - Currently none.

11/17/2021

Daily Scrum Meeting Minutes:

Attendees:

Anthony Castillo

Jorge Leon

Daniel Navarro

Julian Gasteli

Daniel Chevez

Rachel Roig

Joshua Fernandez

Eduardo Cortes

Start time: 8:30 pm

End time: 9:00 pm

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - The category information now resizes with the screen size properly

- What is planned to be done until the next scrum meeting?

  - Look over the code

- What are the hurdles?

  - None right now

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on Documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on documentation

- What are the hurdles?

  - None.

Rachel Roig:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on the button for alternative map style.

- What is planned to be done until the next scrum meeting?

  - Start working on the documentation.

- What are the hurdles?

  - None

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Fixed bug with the different browsers and the buttons

- What is planned to be done until the next scrum meeting?

  - Will read over the final deliverable instructions

- What are the hurdles?

  - None so far

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Checking deliverable documents and reviewing code

- What is planned to be done until the next scrum meeting?

  - Continue the process of doing final deliverables

- What are the hurdles?

  - None as of now

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Mapbox, and review code.

- What is planned to be done until the next scrum meeting?

  - Mapbox, review code, and documentation.

- What are the hurdles?

  - Currently none.

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed several of the example posters and videos from the archive provided by the professor.

- What is planned to be done until the next scrum meeting?

  - Begin to use the poster template to discuss our project

- What are the hurdles?

  - None

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.7 hours

- What was done since the last scrum meeting?

  - Reviewed code and worked on final documentation.

- What is planned to be done until the next scrum meeting?

  - Continue work on final documentation and poster.

- What are the hurdles?

  - None.

11/18/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

Joshua Fernandez

Julian Gasteli

Anthony Castillo

Daniel Navarro

David Llerena

Rachel Roig

Eduardo Cortes

Daniel Chevez

Start time: 10:00 AM

End time: 10:30 AM

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked over the code

- What is planned to be done until the next scrum meeting?

  - Keep looking over to see that everything is working properly

- What are the hurdles?

  - None right now

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started to work on the project poster for the final deliverable

- What is planned to be done until the next scrum meeting?

  - Finalize my personal project poster

- What are the hurdles?

  - None

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Prepared for final deliverable

- What is planned to be done until the next scrum meeting?

  - Continue to prepare for the final deliverable

- What are the hurdles?

  - None so far

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Starting to work on the poster

- What is planned to be done until the next scrum meeting?

  - Continue work on final deliverables

- What are the hurdles?

  - None as of now

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - I looked over documentation folder

- What is planned to be done until the next scrum meeting?

  - Work on documentation

- What are the hurdles?

  - None

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Began working on final deliverable documentation

- What is planned to be done until the next scrum meeting?

  - Work on documentation

- What are the hurdles?

  - No hurdles

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Finishing the button for the alternative map style.

- What is planned to be done until the next scrum meeting?

  - Continue working in the button menu for the map coloring alternative option and work in the documentation.

- What are the hurdles?

  - none

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.5  hours

- What was done since the last scrum meeting?

  - Worked on final documentation for the project.

- What is planned to be done until the next scrum meeting?

  - Continue work on poster and final deliverable.

- What are the hurdles?

  - None.

Daniel Chevez

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Mapbox and review code.

- What is planned to be done until the next scrum meeting?

  - Mapbox, review code and documentation.

- What are the hurdles?

  - Currently none.

11/19/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

Julian Gasteli

David Llerena

Daniel Chevez

Eduardo Cortes

Joshua Fernandez

Rachel Roig

Daniel Navarro

Start time: 10:00 AM

End time: 10:30 AM

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked over the code to make sure everything was functioning properly

- What is planned to be done until the next scrum meeting?

  - A final check

- What are the hurdles?

  - None

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Did more research and prepared for final deliverable

- What is planned to be done until the next scrum meeting?

  - Continue to prepare to work on final deliverable

- What are the hurdles?

  - None so far

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on diagrams

- What is planned to be done until the next scrum meeting?

  - Continue work on diagrams

- What are the hurdles?

  - No hurdles

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Worked on final documentation (software/hardware requirements, use cases).

- What is planned to be done until the next scrum meeting?

  - Continue work on final documentation and poster.

- What are the hurdles?

  - None.

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued to work on the poster and began creating a script for the videos

- What is planned to be done until the next scrum meeting?

  - Finalize script and begin production of videos

- What are the hurdles?

  - None

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Mapbox map styles change.

- What is planned to be done until the next scrum meeting?

  - Mapbox map styles change and documentation.

- What are the hurdles?

  - Currently none.

Rachel Roig:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Finalize the button selection for the different map styles.

- What is planned to be done until the next scrum meeting?

  - Work on the documentation

- What are the hurdles?

  - None

<Enter Team Member 5th's Name>:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daniel Navarro :

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Figuring out the poster and checking requirements

- What is planned to be done until the next scrum meeting?

  - Work on Capstone 1 poster

- What are the hurdles?

None as of now

11/22/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

Julian Gasteli

Rachel Roig

Joshua Fernandez

Daniel Chevez

Eduardo Cortes

Anthony Castillo

Daniel Navarro

David Llerena

Start time: 11:00 AM

End time: 11:30 AM

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked over the code

- What is planned to be done until the next scrum meeting?

  - Change the background picture

- What are the hurdles?

  - None right now

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked at deliverable

- What is planned to be done until the next scrum meeting?

  - Work on deliverable

- What are the hurdles?

  - None so far

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on the documentation.

- What is planned to be done until the next scrum meeting?

  - Continue working on the documentation.

- What are the hurdles?

  - None

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on final poster

- What is planned to be done until the next scrum meeting?

  - Finalize poster

- What are the hurdles?

  - None

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.5 hours.

- What was done since the last scrum meeting?

  - Worked on final documentation and posters.

- What is planned to be done until the next scrum meeting?

  - Continue working on the final version of the website, posters, and documentation.

- What are the hurdles?

  - None.

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Review final report and map style change.

- What is planned to be done until the next scrum meeting?

  - Review final report and map style change.

- What are the hurdles?

  - Currently none.

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Work on deliverable

- What is planned to be done until the next scrum meeting?

  - Review final report and work on social media section

- What are the hurdles?

  - None as of now

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Look through documentation

- What is planned to be done until the next scrum meeting?

  - Work on documentation

- What are the hurdles?

  - None

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on diagrams

- What is planned to be done until the next scrum meeting?

  - Continue working on diagrams

- What are the hurdles?

  - None

11/23/2021

Daily Scrum Meeting Minutes:

Attendees:

Anthony Castillo

Eduardo Cortes

Julian Gasteli

Rachel Roig

Joshua Fernandez

Jorge Leon

Daniel Chevez

Daniel Navarro

Start time: 10:00 A.M.

End time: 10:30 A.M.

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued to work on final deliverables

- What is planned to be done until the next scrum meeting?

  - Finalize individual poster

- What are the hurdles?

  - None

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Look at different color schemes and work on deliverables

- What is planned to be done until the next scrum meeting?

  - Continue working on the deliverable and color scheme

- What are the hurdles?

  - None

Eduardo Cortes:

- How many hours did I work since the last meeting?

  - 1.5 hours.

- What was done since the last scrum meeting?

  - Worked on final documentation, reviewed code, and worked on the capstone I poster.

- What is planned to be done until the next scrum meeting?

  - Continue work on final deliverables.

- What are the hurdles?

  - None.

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed final documentation

- What is planned to be done until the next scrum meeting?

  - Work on final deliverables

- What are the hurdles?

  - None so far

Rachel Roig:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Finish the button creation hav bar for alternative map styles.

- What is planned to be done until the next scrum meeting?

  - Finish the documentations.

- What are the hurdles?

  - None

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on implementing the background video

- What is planned to be done until the next scrum meeting?

  - Keep trying to implement the background video

- What are the hurdles?

  - No

<Enter Team Member 1st's Name>:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Worked on reviewing code and deliverables

- What is planned to be done until the next scrum meeting?

  - Planning on doing the Capstone 1 poster

- What are the hurdles?

  - None as of now

<Enter Team Member 1st's Name>:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Mapbox change map styles and final documentation.

- What is planned to be done until the next scrum meeting?

  - Mapbox change map styles and final documentation

- What are the hurdles?

  - Currently none.

11/24/2021

Daily Scrum Meeting Minutes:

Attendees:

Julian Gasteli

Daniel Navarro

Anthony Castillo

Jorge Leon

Eduardo Cortes

Rachel Roig

Daniel Chevez

David Llerena

Start time: 8:30 P.M.

End time: 9:00 P.M.

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on the final deliverables

- What is planned to be done until the next scrum meeting?

  - Will work on the poster for the deliverable

- What are the hurdles?

  - None so far

Rachel Roig:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on the deliverable and Mac bar.

- What is planned to be done until the next scrum meeting?

  - Continue working on the deliverables.

- What are the hurdles?

  - None

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Reviewing code and deliverable documentation

- What is planned to be done until the next scrum meeting?

  - Work on Capstone 1 poster

- What are the hurdles?

  - None as of now

Eduardo Cortes:

- How many hours did I work since the last meeting?

  - 1.5 hours.

- What was done since the last scrum meeting?

  - Worked on final deliverable and Cap I poster.

- What is planned to be done until the next scrum meeting?

  - Continue working on the documentation and poster.

- What are the hurdles?

  - None.

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on documentation and poster

- What is planned to be done until the next scrum meeting?

  - Continue working on deliverables

- What are the hurdles?

- None

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Working on implementing the video on the website

- What is planned to be done until the next scrum meeting?

  - Keep working on the video for the website

- What are the hurdles?

  - None right now

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Map style change and final report.

- What is planned to be done until the next scrum meeting?

  - Map style change and final report.

- What are the hurdles?

  - Currently none

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on final deliverable documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on final deliverable documentation

- What are the hurdles?

  - No hurdles

11/29/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

David Llerena

Daniel Navarro

Anthony Castillo

Julian Gasteli

Rachel Roig

Daniel Chevez

Eduardo Cortes

Start time: 11:00 am

End time: 11:30 am

Jorge Leon:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Removed map button from title, added buttons to the social media page

- What is planned to be done until the next scrum meeting?

  - Show the new buttons to the product owner for approval

- What are the hurdles?

  - None Right now

David Llerena:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Helped complete poster and diagrams for final deliverable

- What is planned to be done until the next scrum meeting?

  - Work on other documentation for final deliverable

- What are the hurdles?

  - No hurdles

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Worked on final documentation

- What is planned to be done until the next scrum meeting?

  - Get ready to attend virtual showcase and wrap up remaining things

- What are the hurdles?

  - None as of now

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on final deliverables

- What is planned to be done until the next scrum meeting?

  - Continue working on final deliverables and final code

- What are the hurdles?

  - None

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on final deliverables

- What is planned to be done until the next scrum meeting?

  - Continue working on final deliverables

- What are the hurdles?

  - None so far

Rachel Roig:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Working on the deliverables at this point.

- What is planned to be done until the next scrum meeting?

  - Be finishing up the deliverables

- What are the hurdles?

  - None so far

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 3 hour, weekend

- What was done since the last scrum meeting?

  - Worked on the poster.

- What is planned to be done until the next scrum meeting?

  - Finish up on the webpage.

- What are the hurdles?

  - Currently none.

Eduardo Cortes:

- How many hours did I work since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Worked on the final poster for capstone I.

- What is planned to be done until the next scrum meeting?

  - Finalize code and fix any remaining bugs.

- What are the hurdles?

  - None.

11/30/2021

Daily Scrum Meeting Minutes:

Attendees:

Anthony Castillo

Julian Gasteli

Jorge Leon

Joshua Fernandez

Eduardo Cortes

Rachel Roig

Daniel Chevez

David Llerena

Start time: 10:00 AM

End time: 10:30 AM

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on deliverables

- What is planned to be done until the next scrum meeting?

  - Work on deliverables

- What are the hurdles?

  - None so far

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on final deliverables

- What is planned to be done until the next scrum meeting?

  - Continue working on the final deliverables

- What are the hurdles?

  - None

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked over the code

- What is planned to be done until the next scrum meeting?

  - Get feedback from the product owner

- What are the hurdles?

  - None right now

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on the power point presentation for the virtual showcase and the videos for the final deliverable

- What is planned to be done until the next scrum meeting?

  - Finalize those items

- What are the hurdles?

  - None

Eduardo Cortes:

- How many hours did I work since the last meeting?

  - 1.5 hours.

- What was done since the last scrum meeting?

  - Worked on final documentation and reviewed current issues with the code.

- What is planned to be done until the next scrum meeting?

  - Cleanup the latest version of our code, and finish documentation.

- What are the hurdles?

  - None.

Rachel Roig:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on the final deliverables.

- What is planned to be done until the next scrum meeting?

  - Finishing documentation and deliverables.

- What are the hurdles?

  - None

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on the final report.

- What is planned to be done until the next scrum meeting?

  - Work on the final report..

- What are the hurdles?

  - Currently none.

David Llerena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on final deliverable.

- What is planned to be done until the next scrum meeting?

  - Continue working on final deliverable

- What are the hurdles?

  - No hurdles.

12/1/2021

Daily Scrum Meeting Minutes:

Attendees:

Daniel Navarro

Jorge Leon

Anthony Castillo

Julian Gasteli

Daniel Chevez

Rachel Roig

Joshua Fernandez

Eduardo Cortes

Start time: 8:30 pm

End time: 8:45 pm

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Kept up with the final documentation and made sure my parts were done

- What is planned to be done until the next scrum meeting?

  - Attend showcase and keep up with documentation shared by seniors

- What are the hurdles?

  - None as of now

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked over the code, made modifications and sent a picture of the site to the product owner

- What is planned to be done until the next scrum meeting?

  - Look over code and work on documentation

- What are the hurdles?

  - None right now

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on final deliverables

- What is planned to be done until the next scrum meeting?

  - Continue on working on final deliverables

- What are the hurdles?

  - None

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on deliverables

- What is planned to be done until the next scrum meeting?

  - Work on deliverables

- What are the hurdles?

  - None so far

Rachel Roig:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Finish the deliverables

- What is planned to be done until the next scrum meeting?

  - Work on the project plan.

- What are the hurdles?

  - None

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on the final report

- What is planned to be done until the next scrum meeting?

  - Work on the final report

- What are the hurdles?

  - Currently none.

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Created and published intro video for final deliverable. Created powerpoint slides for final deliverable. Wrote abstract and introduction

- What is planned to be done until the next scrum meeting?

  - Create and publish demo video for final deliverable.

- What are the hurdles?

  - None

Eduardo Cortes:

- How many hours did I work since the last meeting?

  - 1.3 hours.

- What was done since the last scrum meeting?

  - Reviewed code and worked on the final deliverable.

- What is planned to be done until the next scrum meeting?

  - Continue working on the final version of requirements documentation.

- What are the hurdles?

  - None.

12/2/2021

Daily Scrum Meeting Minutes:

Attendees:

Jorge Leon

Daniel Navarro

Rachel Roig

Julian Gasteli

Anthony Castillo

David Llerena

Eduardo Cortes

Joshua Fernandez

Start time: 10:00 AM

End time: 10:30 AM

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked over the code

- What is planned to be done until the next scrum meeting?

  - Make sure everything is working correctly and wait for feedback from the product owner

- What are the hurdles?

  - None right now

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Attended all my assigned virtual showcase rehearsals and

- What is planned to be done until the next scrum meeting?

  - Getting ready to attend real rehearsals tomorrow

- What are the hurdles?

  - None as of now

Rachel Roig:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked at the deliverables and checked for tomorrow's schedule.

- What is planned to be done until the next scrum meeting?

  - Showup to the rehearsals and finish the documentations.

- What are the hurdles?

  - None

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended the rehearsal

- What is planned to be done until the next scrum meeting?

  - Attend the presentations tomorrow

- What are the hurdles?

  - None so far

David Llerena:

- How many hours did I work since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Attended rehearsals

- What is planned to be done until the next scrum meeting?

  - Attend tomorrow's presentations and finish final deliverable

- What are the hurdles?

  - No hurdles

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.3 hours

- What was done since the last scrum meeting?

  - Worked on final deliverable.

- What is planned to be done until the next scrum meeting?

  - Finish the final deliverable and review existing issues in our code.

- What are the hurdles?

  - None.

Anthony Castillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on final deliverables.

- What is planned to be done until the next scrum meeting?

  - Keep working on final deliverables

- What are the hurdles?

  - None

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3 hour

- What was done since the last scrum meeting?

  - Worked on final deliverables. Presented during the rehearsal

- What is planned to be done until the next scrum meeting?

  - Keep working on final deliverables

- What are the hurdles?

  - None

12/3/2021

Daily Scrum Meeting Minutes:

Attendees:

David Llerena

Daniel Chevez

Eduardo Cortes

Jorge Leon

Julian Gasteli

Daniel Navarro

Joshua Fernandez

Rachel Roig

Start time: 9:00 A.M.

End time: 9:45 A.M.

David Llerena:

- How many hours did I work since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Attend presentations

- What is planned to be done until the next scrum meeting?

  - Finish final deliverable

- What are the hurdles?

  - No hurdles

Jorge Leon:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Looked over the code and documentation

- What is planned to be done until the next scrum meeting?

  - Add comments to the code so that it is easier for people to understand

- What are the hurdles?

  - None right now

Julian Gasteli:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended rehearsal

- What is planned to be done until the next scrum meeting?

  - Attended several different presentations

- What are the hurdles?

  - None so far

Daniel Navarro:

- How many hours did I work since the last meeting?

  - 1 hour worked

- What was done since the last scrum meeting?

  - Went to the rehearsal and provided feedback

- What is planned to be done until the next scrum meeting?

  - Continue to stay updated with team

- What are the hurdles?

  - None as of now

Eduardo Cortes

- How many hours did I work since the last meeting?

  - 1.3 hours.

- What was done since the last scrum meeting?

  - Worked on the final deliverables.

- What is planned to be done until the next scrum meeting?

  - Continue and finish work on the final documentation.

- What are the hurdles?

  - None.

Daniel Chevez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Project presentation.

- What is planned to be done until the next scrum meeting?

  - Continue with final report.

- What are the hurdles?

  - Currently none.

Joshua Fernandez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Presented work at virtual showcase

- What is planned to be done until the next scrum meeting?

  - Continue with final deliverable

- What are the hurdles?

  - None

Rachel Roig:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the deliverables.

- What is planned to be done until the next scrum meeting?

  - Finishing the deliverables.

- What are the hurdles?

  - None