Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title: Combo Counter

Team Members:

Capstone Two Members: Nathan Hilk, Justin Carasa, John Edgar Kelly, Juan Nelson, Chun Tat

Sham

Capstone One Members:: Rachel Quijano, Harshit Singh, Artur Vorojeykin, Aris Duani Rojas,       Rohan Shanbhag

Product Owner(s):

Michael H. Bucar

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of Combo Counter. Combo Counter is a Java application that allows users to engage in a fun cardio boxing program by implementing various game modes. In the current version of the application, all game modes were made functional and a database and database framework have been established. All game mode activity can be saved into MySQL database, and activities from the database can display in the interface if users need them.

Table of Contents

Introduction …………………………………………………………………………………………….....6

Current System ……….…………………………………………………………………………………………………..6

Purpose of New System  …………………………………………………..……………………………. 7

User Stories

Implemented User Stories  ………………………………………….…………………………………..8

Pending User Stories  …………………………………………………………………...………………………………..….. 8

Project Plan

Hardware and Software Resources  ……………………………………………………………….… 9

Sprints Plan  ……………………………………………………………..………………………………………………………. 10

Sprint 1  …………………………………………………………………………………………………………………………... 10

Sprint 2  …………………………………………………………………………………………………………………………... 12

Sprint 3  …………………………………………………………………………………………………………………………... 15

Sprint 4  …………………………………………………………………………………………………………………………... 18

Sprint 5  …………………………………………………………………………………………………………………………... 21

Sprint 6  …………………………………………………………………………………………………………………………... 23

Sprint 7  …………………………………………………………………………………………………………………………... 26

System Design

Architectural Patterns  …………………………………………………………………………………………………..  30

System and Subsystem Decomposition  …………………………………………………………………………….…	31

Deployment Diagram  …………………………………………………………………………………………………….…...	33

System Validation  …………………………………………………………………………………………………………………….	34

Glossary  ………………………………………………………………………………………………………………………………….	45

Appendix  ………………………………………………………………………………………………………………………………….	46

Appendix A - UML Diagrams  ……………………………………………………………………………………………….	46

Class UML Diagrams  ……………………………………………………………………………………………………….	46

Dynamic UML Diagrams  …………………………………………………………………………………………………..	48

Appendix B - User Interface Design  …………………………………………………………………………….…...	49

Appendix C - Sprint Review Reports  …………………………………………………………………………...……	52

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….……………	58

References ……………………………………………………………………………………………………………………...………...	63

# Introduction

This project focuses on delivering a product that will offer both a fun and efficient way of getting in shape via a cardio-boxing centric product called Combo Counter. Combo Counter approaches cardio-boxing by offering its users a fun and distinct way that not only focuses on just their health, but how they improve as a boxer or an athlete. By offering a variety of unique game modes, combo counter is able to offer its user various approaches to improve themselves in speed, hitting force, and all around boxing attributes.

Combo Counter is a program that appeals to a large audience, ranging from the average Joe who has never worked out before, to the upper echelons of pro boxing who only desire to see how to improve their metrics for what makes a boxer successful in the ring. This large range of users means that Combo Counter is designed to accommodate both extremes in the way its game modes function. Combo Counter is a product for those who want to get in shape, stay inshape, or improve their striking by using Combo Counter’s tracking and recording software.

## Current System

The previous version of Combo Counter lacked two of its five game modes nonfunctional. This included combo mode and punch challenge mode. Additionally the frames given for combo mode did not meet the aesthetic nor the resolution parameters set by the other game modes. Combo Counter also did not have a dedicated database used to store user parameters. Anything stored was to be handled by the local instance of the programming running, which meant no data could be transferred over from one session to another, nor could a user’s profile act in the same way.

## Purpose of New System

In the new edition of Combo Counter, our team managed to get the rest of the set up pages functional, the rest of the game pages functional, and establish, as well as implement, a database system that does not leave data storage dependent on the previous system of per-game data/stat saving.

More specifically, the combo mode game page was redone along with its setup page. The setup page was rebuilt to implement the product owner’s desired specifications for a force and time goal. The combo mode game page itself was rebuilt from the ground up to meet Combo Counter’s aesthetic appeal as well as defined resolution size, while being completely functional and easily able to be further developed to support various modules relating to the hardware.

The punch challenge set up and game pages were previously inaccessible and nonfunctional. They both now work as intended and have been integrated with the activities saving system.

The database system was implemented using a JDBC connection to a MySQL database. This allowed users to create an account, login to their account, and record their activities. Each game mode individually has separate, specific implementations depending on the type of data from the game that needs to be stored.

The new database system allows users to display their past activity. In each of the current mode pages or panel setup page, users can access the history page to see all their past activities. Users can display all previously stored activities. Users will not need to worry about all the history lost since data is stored in a database now compared to storing in a local instance of the programming running. Therefore, users can reuse their past activity to check their process.

# User Stories

Implemented User Stories

- Combo Mode: The user is able to access the game page from the setup page, with the game page being fully functional

- Punch Challenge Mode: The user is able to access the game page from the setup page, with the game page being fully functional

- Combo Mode Setup: Ensure the user can set up the combo mode game page with the correct game parameters determined on the setup page

- Punch Challenge Setup: Ensure the user can set up the punch challenge mode game page with the correct game parameters determined on the setup page

- Create Account: Enable the user to create an account to enable the application to store their games/workouts

- Login: Enable the user to login to their account

- Save activities: Allows the user to save their games/workouts for later use

- Display previous activities: Gives the user the ability to view past activities/games/workouts and analyze the data

Pending User Stories

- Sanitize user input: The user can currently enter values that do not align with the database value types, and could perform SQL injection

- Activity Score Calculation: A user may not want to analyze the data and instead be presented with a calculated score, to determine performance

- Profile Page: A user may want to change information on their profile

- Logout Page: A user will want to logout of the system, without closing it

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

| Component | Minimum Recommended Requirement |
| --- | --- |
| CPU | Pentium Dual-Core or newer |
| RAM | 4 GB |
| Storage | 1 GB |
| OS | Windows 10 |
| Software Stack | - Apache Netbeans - MySQL - Server - Workbench - Java - JFrames |

## Sprints Plan

### Sprint 1

Sprint 1 Planning Meeting Minutes:

Attendees:

Capstone 2: Nathan Hilk, Justin Carasa, John Edgar Kelly, Juan Nelson, Chun Tat Sham

Capstone 1: Rachel Quijano, Harshit Singh, Artur Vorojeykin, Aris Duani Rojas, Rohan Shanbhag

Start Time: 9/2/2021 - 07:00pm

End Time: 9/2/2021 - 08:30pm

The team members indicated their willingness to work on the following user stories.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- US-1 Add a function that gives users split times for their combos

- US-2 Add a function that gives users the ability to set a handicap for the competition mode

- US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- US-4 Security: Implement stricter security requirements for the user login information

- US-5 UX/UI: Improve UX/UI design for the login screen

- Capstone 1 team will continue to familiarize themselves with the software, score calculation formulas, and brainstorm any improvements that could be made to the product.

Capstone 2 team will begin implementing the user stories above and continue to brainstorm ways the project could be improved.

- Cap 1 teams can start to pick a group or parts that he or she is willing to focus on.

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

The team members indicated their willingness to work on the following user stories.

- <Hilk,Nathan>

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Carasa,Justin >

  - US-4 Security: Implement stricter security requirements for the user login information

  - US-5 UX/UI: Improve UX/UI design for the login screen

- < Edgar Kelly,John>

  - US-1 Add a function that gives users split times for their combos

  - US-2 Add a function that gives users the ability to set a handicamp for the competition mode

- < Nelson, Juan >

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Tat Sham, Chun>

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Quijano, Rachel>

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Harshit, Singh>

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Vorojeykin, Artur>

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

- < Duani Rojas, Aris>

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

- < Shanbhag, Rohan>

  - Login: Improving both the login UI and login security.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

### Sprint 2

Sprint 2 Planning Meeting Minutes:

Attendees:

Capstone 2: Nathan Hilk, Justin Carasa, John Edgar Kelly, Juan Nelson, Chun Tat Sham

Capstone 1: Rachel Quijano, Harshit Singh, Artur Vorojeykin, Aris Duani Rojas, Rohan Shanbhag

Start Time: 9/13/2021 - 07:00pm

End Time: 9/13/2021 - 08:30pm

The team members indicated their willingness to work on the following user stories.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- US-1 Add a function that gives users split times for their combos

- US-2 Add a function that gives users the ability to set a handicap for the competition mode

- US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- US-4 Security: Implement stricter security requirements for the user login information

- US-5 UX/UI: Improve UX/UI design for the login screen

- Capstone 1 team will continue to familiarize themselves with the software, score calculation formulas, and brainstorm any improvements that could be made to the product.

Capstone 2 team will begin implementing the user stories above and continue to brainstorm ways the project could be improved.

- Cap 1 teams can start to pick a group or parts that he or she is willing to focus on.

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

The team members indicated their willingness to work on the following user stories.

- <Hilk,Nathan>

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Carasa,Justin >

  - US-4 Security: Implement stricter security requirements for the user login information

  - US-5 UX/UI: Improve UX/UI design for the login screen

- < Edgar Kelly,John>

  - US-1 Add a function that gives users split times for their combos

  - US-2 Add a function that gives users the ability to set a handicamp for the competition mode

- < Nelson, Juan >

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Tat Sham, Chun>

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Quijano, Rachel>

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Harshit, Singh>

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Vorojeykin, Artur>

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

- < Duani Rojas, Aris>

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

- < Shanbhag, Rohan>

  - Login: Improving both the login UI and login security.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

### Sprint 3

Sprint 3 Planning Meeting Minutes:

Attendees:

Capstone 2: Nathan Hilk, Justin Carasa, John Edgar Kelly, Juan Nelson, Chun Tat Sham

Capstone 1: Rachel Quijano, Harshit Singh, Artur Vorojeykin, Aris Duani Rojas, Rohan Shanbhag

Start Time: 9/27/2021 - 07:00pm

End Time: 9/27/2021 - 08:30pm

The team members indicated their willingness to work on the following user stories.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- US-1 Add a function that gives users split times for their combos

- US-2 Add a function that gives users the ability to set a handicap for the competition mode

- US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- US-4 Security: Implement stricter security requirements for the user login information

- US-5 UX/UI: Improve UX/UI design for the login screen

- Capstone 1 team will continue to familiarize themselves with the software, score calculation formulas, and brainstorm any improvements that could be made to the product.

Capstone 2 team will begin implementing the user stories above and continue to brainstorm ways the project could be improved.

- Cap 1 teams can start to pick a group or parts that he or she is willing to focus on.

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

The team members indicated their willingness to work on the following user stories.

- <Hilk,Nathan>

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Carasa,Justin >

  - US-4 Security: Implement stricter security requirements for the user login information

  - US-5 UX/UI: Improve UX/UI design for the login screen

- < Edgar Kelly,John>

  - US-1 Add a function that gives users split times for their combos

  - US-2 Add a function that gives users the ability to set a handicamp for the competition mode

- < Nelson, Juan >

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Tat Sham, Chun>

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Quijano, Rachel>

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Harshit, Singh>

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Vorojeykin, Artur>

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

- < Duani Rojas, Aris>

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

- < Shanbhag, Rohan>

  - Login: Improving both the login UI and login security.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

### Sprint 4

Sprint 4 Planning Meeting Minutes:

Attendees:

Capstone 2: Nathan Hilk, Justin Carasa, John Edgar Kelly, Juan Nelson, Chun Tat Sham

Capstone 1: Rachel Quijano, Harshit Singh, Artur Vorojeykin, Aris Duani Rojas, Rohan Shanbhag

Start Time: 10/11/2021 - 07:00pm

End Time: 10/11/2021 - 08:30pm

The team members indicated their willingness to work on the following user stories.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- US-1 Add a function that gives users split times for their combos

- US-2 Add a function that gives users the ability to set a handicap for the competition mode

- US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- US-4 Security: Implement stricter security requirements for the user login information

- US-5 UX/UI: Improve UX/UI design for the login screen

- Capstone 1 team will continue to familiarize themselves with the software, score calculation formulas, and brainstorm any improvements that could be made to the product.

Capstone 2 team will begin implementing the user stories above and continue to brainstorm ways the project could be improved.

- Cap 1 teams can start to pick a group or parts that he or she is willing to focus on.

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

The team members indicated their willingness to work on the following user stories.

- <Hilk,Nathan>

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Carasa,Justin >

  - US-4 Security: Implement stricter security requirements for the user login information

  - US-5 UX/UI: Improve UX/UI design for the login screen

- < Edgar Kelly,John>

  - US-1 Add a function that gives users split times for their combos

  - US-2 Add a function that gives users the ability to set a handicamp for the competition mode

- < Nelson, Juan >

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Tat Sham, Chun>

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Quijano, Rachel>

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Harshit, Singh>

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Vorojeykin, Artur>

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

- < Duani Rojas, Aris>

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

- < Shanbhag, Rohan>

  - Login: Improving both the login UI and login security.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

### Sprint 5

Sprint 5 Planning Meeting Minutes:

Attendees:

Capstone 2: Nathan Hilk, Justin Carasa, John Edgar Kelly, Juan Nelson, Chun Tat Sham

Capstone 1: Rachel Quijano, Harshit Singh, Artur Vorojeykin, Aris Duani Rojas, Rohan Shanbhag

Start Time: 10/25/2021 - 07:00pm

End Time: 10/25/2021 - 08:30pm

The team members indicated their willingness to work on the following user stories.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- US-1 Add the product owners specific UI design to the combo counter mode

- US-2 Add a function that gives users the ability to set a handicap for the competition mode

- US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- US-4 Punch Challenge: Implement a punch challenge mode as the final game mode

- US-5 UX/UI: Add a slider to the settings that will interact with the formula

- Capstone 1 team will continue to familiarize themselves with the software, score calculation formulas, and brainstorm any improvements that could be made to the product.

Capstone 2 team will begin implementing the user stories above and continue to brainstorm ways the project could be improved.

- Cap 1 teams can start to pick a group or parts that he or she is willing to focus on.

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

The team members indicated their willingness to work on the following user stories.

- <Hilk,Nathan>

  - US-1 Add the product owners specific UI design to the combo counter mode

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Carasa,Justin >

  - US-4 Security: Implement stricter security requirements for the user login information

  - US-5 UX/UI: Improve UX/UI design for the login screen

- < Edgar Kelly,John>

  - US-1 Add the product owners specific UI design to the combo counter mode

  - US-2 Add a function that gives users the ability to set a handicamp for the competition mode

- < Nelson, Juan >

  - US-1 Add the product owners specific UI design to the combo counter mode

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Tat Sham, Chun>

  - US-1 Add the product owners specific UI design to the combo counter mode

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Quijano, Rachel>

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Harshit, Singh>

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Vorojeykin, Artur>

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

- < Duani Rojas, Aris>

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

- < Shanbhag, Rohan>

  - Login: Improving both the login UI and login security.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

### Sprint 6

Sprint 6 Planning Meeting Minutes:

Attendees:

Capstone 2: Nathan Hilk, Justin Carasa, John Edgar Kelly, Juan Nelson, Chun Tat Sham

Capstone 1: Rachel Quijano, Harshit Singh, Artur Vorojeykin, Aris Duani Rojas, Rohan Shanbhag

Start Time: 11/08/2021 - 07:00pm

End Time: 11/08/2021 - 08:30pm

The team members indicated their willingness to work on the following user stories.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- US-1 Add the product owners specific UI design to the combo counter mode

- US-2 Add a function that gives users the ability to set a handicap for the competition mode

- US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- US-4 Punch Challenge: Implement a punch challenge mode as the final game mode

- US-5 UX/UI: Add a slider to the settings that will interact with the formula

- Capstone 1 team will continue to familiarize themselves with the software, score calculation formulas, and brainstorm any improvements that could be made to the product.

Capstone 2 team will begin implementing the user stories above and continue to brainstorm ways the project could be improved.

- Cap 1 teams can start to pick a group or parts that he or she is willing to focus on.

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

The team members indicated their willingness to work on the following user stories.

- <Hilk,Nathan>

  - US-1 Add the product owners specific UI design to the combo counter mode

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Carasa,Justin >

  - US-4 Security: Implement stricter security requirements for the user login information

  - US-5 UX/UI: Improve UX/UI design for the login screen

- < Edgar Kelly,John>

  - US-1 Add the product owners specific UI design to the combo counter mode

  - US-2 Add a function that gives users the ability to set a handicamp for the competition mode

- < Nelson, Juan >

  - US-1 Add the product owners specific UI design to the combo counter mode

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Tat Sham, Chun>

  - US-1 Add the product owners specific UI design to the combo counter mode

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Quijano, Rachel>

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Harshit, Singh>

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Vorojeykin, Artur>

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

- < Duani Rojas, Aris>

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

- < Shanbhag, Rohan>

  - Login: Improving both the login UI and login security.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

### Sprint 7

Sprint 7 Planning Meeting Minutes:

Attendees:

Capstone 2: Nathan Hilk, Justin Carasa, John Edgar Kelly, Juan Nelson, Chun Tat Sham

Capstone 1: Rachel Quijano, Harshit Singh, Artur Vorojeykin, Aris Duani Rojas, Rohan Shanbhag

Start Time: 11/22/2021 - 07:00pm

End Time: 11/22/2021 - 08:30pm

The team members indicated their willingness to work on the following user stories.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- US-1 Finalize the punch challenge setup as well as the game panel

- US-2 Continue to remove any bugs on the bug list

- US-3 Connect the activities panel to the database

- US-4 Punch Challenge: Implement a punch challenge mode as the final game mode

- US-5 Continue to polish functional panels

- Capstone 1 team will continue to familiarize themselves with the software, score calculation formulas, and brainstorm any improvements that could be made to the product.

Capstone 2 team will begin implementing the user stories above and continue to brainstorm ways the project could be improved.

- Cap 1 teams can start to pick a group or parts that he or she is willing to focus on.

  - Setup panels: Finalizing the setup panels

  - Database tables: Improving the tables and their links to game variables

  - Punch challenge: Finalizing the punch challenge game panel

  - Activities Panel: Finalizing the activities panels

The team members indicated their willingness to work on the following user stories.

- <Hilk,Nathan>

  - US-1 Add the product owners specific UI design to the combo counter mode

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Carasa,Justin >

  - US-4 Security: Implement stricter security requirements for the user login information

  - US-5 UX/UI: Improve UX/UI design for the login screen

- < Edgar Kelly,John>

  - US-1 Finalize the punch challenge setup as well as the game panel

  - US-4 Punch Challenge: Implement a punch challenge mode as the final game mode

- < Nelson, Juan >

  - US-1 Add the product owners specific UI design to the combo counter mode

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Tat Sham, Chun>

  - US-1 Add the product owners specific UI design to the combo counter mode

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Quijano, Rachel>

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Harshit, Singh>

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Vorojeykin, Artur>

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

- < Duani Rojas, Aris>

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

- < Shanbhag, Rohan>

  - Login: Improving both the login UI and login security.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

# System Design

## System and Subsystem Decomposition

Above is the system decomposition diagram for Combo Mode’s UI and how the layout of Combo Mode functions.

## Subsystem Decomposition - Combo Mode

Subsystem Decomposition - Punch Challenge

## Deployment Diagram

# System Validation

| System Test Case #01 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Combo Mode |  |
| Purpose: User is able to play Combo Mode |  |
| Pre-Conditions: | Navigate to the combo mode setup page and select training and then hit start |
| Expected Results: | The game mode is accessible and runs when the play button is selected |
| Actual Results: | Users is taken to the combo mode panel and the game runs |
| Status: | Pass |

| System Test Case #02 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Combo Mode Reset Button |  |
| Purpose: User plays Combo Mode and then hits the reset button |  |
| Pre-Conditions: | Navigate to the combo mode setup page and select training and then hit start, after the game finishes the user then hits the reset button |
| Expected Results: | The game page is cleared of any game boxes and the game resets. |
| Actual Results: | The combo mode game panel is cleared and the game is reset |
| Status: | Pass |

| System Test Case #03 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Combo Mode Setup |  |
| Purpose: User sets their desired game parameters and then runs the game which incorporates these game parameters. |  |
| Pre-Conditions: | Login in to Combo Counter and navigate to the combo mode setup page |
| Expected Results: | The setup page parameters are set and successfully utilized in the combo mode game page |
| Actual Results: | The setup page parameters are set and successfully utilized in the combo mode game page |
| Status: | Pass |

| System Test Case #04 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Combo Mode Setup Navigations |  |
| Purpose: The user can successfully navigate to the other four game pages from the combo mode setup |  |
| Pre-Conditions: | Login in to Combo Counter and navigate to the combo mode setup page |
| Expected Results: | From the combo mode setup the user can navigate to the timed mode setup, the force mode setup, the strength mode setup, and the punch challenge setup |
| Actual Results: | The user can reach every other setup page |
| Status: | Pass |

| System Test Case #05 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Combo Mode Saved Activities |  |
| Purpose: The user can successfully save their performance data to the activities page |  |
| Pre-Conditions: | Login in to Combo Counter and navigate to the combo mode setup page and then hit start |
| Expected Results: | The user plays the combo mode game and once the game is over the user can save their data. From their they can navigate to the activities page to see their game data saved. |
| Actual Results: | The user’s data is saved to the activities page and is viewable to them whenever they want to see it. |
| Status: | Pass |

| System Test Case #06 |  |
| --- | --- |
| System Test Case : Login |  |
| User Story: Combo Mode Login |  |
| Purpose: The user can successfully login to their Combo Counter account |  |
| Pre-Conditions: | The user has already registered an account with Combo Counter, and a database holding the user’s information is connected. |
| Expected Results: | The user inputs their registered email and password and is able to successfully login and access Combo Counter. |
| Actual Results: | The user logged in successfully and had full access to Combo Counter |
| Status: | Pass |

| System Test Case #07 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Combo Counter Registration |  |
| Purpose: The user can successfully sign up for Combo Counter |  |
| Pre-Conditions: | The application can be accessed and the user has a device to input their information with |
| Expected Results: | The user opens up Combo Counter, navigates to the registration page, and is successfully able to register an account with Combo Counter |
| Actual Results: | The user was able to navigate to the registration page and successfully register an account. |
| Status: | Pass |

| System Test Case #08 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Punch Challenge Mode Setup Navigations |  |
| Purpose: The user can successfully navigate to the other four game pages from the combo mode setup |  |
| Pre-Conditions: | Login in to Combo Counter and navigate to the punch challenge mode setup page |
| Expected Results: | From the punch challenge setup the user can navigate to the timed mode setup, the force mode setup, the strength mode setup, and the combo counter mode setup |
| Actual Results: | The user can reach every other setup page |
| Status: | Pass |

| System Test Case #09 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Combo Mode Activities |  |
| Purpose: The user can successfully save their combo mode results to the activities page |  |
| Pre-Conditions: | Login in to Combo Counter and navigate to the combo mode setup page. Set the game parameters on the setup page and then play the game. |
| Expected Results: | From the combo mode game screen the user will hit the save button and their game results and data will be saved to the combo mode activities page. |
| Actual Results: | The user’s data was saved to the combo mode activities page |
| Status: | Pass |

| System Test Case #10 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Strength Mode Activities |  |
| Purpose: The user can successfully save their strength mode results to the activities page |  |
| Pre-Conditions: | Login in to Combo Counter and navigate to the strength mode setup page. Set the game parameters on the setup page and then play the game. |
| Expected Results: | From the strength mode game screen the user will hit the save button and their game results and data will be saved to the strength mode activities page. |
| Actual Results: | The user’s data was saved to the strength mode activities page |
| Status: | Pass |

| System Test Case #11 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Force Mode Activities |  |
| Purpose: The user can successfully save their force mode results to the activities page |  |
| Pre-Conditions: | Login in to Combo Counter and navigate to the force mode setup page. Set the game parameters on the setup page and then play the game. |
| Expected Results: | From the force mode game screen the user will hit the save button and their game results and data will be saved to the force mode activities page. |
| Actual Results: | The user’s data was saved to the force mode activities page |
| Status: | Pass |

| System Test Case #12 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Timed Mode Activities |  |
| Purpose: The user can successfully save their timed mode results to the activities page |  |
| Pre-Conditions: | Login in to Combo Counter and navigate to the timed mode setup page. Set the game parameters on the setup page and then play the game. |
| Expected Results: | From the timed mode game screen the user will hit the save button and their game results and data will be saved to the timed mode activities page. |
| Actual Results: | The user’s data was saved to the timed mode activities page |
| Status: | Pass |

| System Test Case #13 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Punch Challenge Mode Activities |  |
| Purpose: The user can successfully save their punch challenge mode results to the activities page |  |
| Pre-Conditions: | Login in to Combo Counter and navigate to the timed mode setup page. Set the game parameters on the setup page and then play the game. |
| Expected Results: | From the punch challenge mode game screen the user will hit the save button and their game results and data will be saved to the punch challenge mode activities page. |
| Actual Results: | The user’s data was saved to the punch challenge mode activities page |
| Status: | Pass |

| System Test Case #14 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Every Mode’s Activities |  |
| Purpose: The user can successfully view their results from every mode on one page |  |
| Pre-Conditions: | Login in to Combo Counter and navigate to the settings bar in the top right. Open the settings bar and go to the activities page |
| Expected Results: | From the activities page the user can click a button to view their total activities across every game mode on one page |
| Actual Results: | The user’s data was viewable on the total activities page |
| Status: | Pass |

| System Test Case #15 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Punch Challenge Mode |  |
| Purpose: The user can successfully play the punch challenge game mode |  |
| Pre-Conditions: | Login in to Combo Counter and navigate to the punch challenge setup page. From their the user will hit play. |
| Expected Results: | The user was successfully able to access the punch challenge game mode and play the game |
| Actual Results: | The user was able to play the punch challenge game mode. |
| Status: | Pass |

# Glossary

| Term | Definition |
| --- | --- |
| SQL | A programming language used to implement databases by defining how and what data will be permanently stored. |
| Activity | Also known as game mode, these are the different ways of using Combo Counter (ComboMode, ForceMode, ...) |
| UML | Unified Modeling Language; Set of standards to define the creation of diagrams describing the system implementation |
| JFrame | Java implementation of UI development through components |
| UI/UX | User interface, User Experience. Refers to how the use will interact with the system; the system is designed |
| Java | A general-purpose, class-based, object-oriented programming language |
| Netbeans | Integrated development environment used to edit and create Combo Mode’s JFrames and code |
| JDBC | Java DataBase Connectivity is the JavaSoft API that allows Java applications to communicate with database management systems |

# Appendix

## Appendix A - UML Diagrams

## Class Diagram -  Combo Mode

The four other game modes within Combo Counter follow an extremely similar structure and method signature to the Combo Mode diagram above. The small changes between modes is within the parameters of each class depending on what information is saved to the database.

Minimum Class Diagram

## Dynamic UML Diagrams

Login

Save ForceMode Sequence

## Appendix B - User Interface Design

## Appendix C - Sprint Review Reports

Sprint Review Meeting Minutes #1

Capstone 2: Nathan Hilk, Justin Carasa, John Edgar Kelly, Juan Nelson, Chun Tat Sham

Capstone 1: Rachel Quijano, Harshit Singh, Artur Vorojeykin, Aris Duani Rojas, Rohan Shanbhag

Start time: 11:00am, 09/12/2021

End time: 12:00pm, 09/12/2021

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- Implementation and improvement of the login UI and security

- Implement of a new game mode based on number of punches thrown

- Adding a handicap to competition mode

- Refining the score calculations to consider user’s physical characteristics

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Allowing users to change aspect ratio

Sprint Review Meeting Minutes #2

Capstone 2: Nathan Hilk, Justin Carasa, John Edgar Kelly, Juan Nelson, Chun Tat Sham

Capstone 1: Rachel Quijano, Harshit Singh, Artur Vorojeykin, Aris Duani Rojas, Rohan Shanbhag

Start time: 11:00am, 09/25/2021

End time: 12:00pm, 09/25/2021

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- Implementation and improvement of the login UI and security

- Implement of a new game mode based on number of punches thrown

- Adding a handicap to competition mode

- Refining the score calculations to consider user’s physical characteristics

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- No stories were rejected this sprint.

Sprint Review Meeting Minutes #3

Capstone 2: Nathan Hilk, Justin Carasa, John Edgar Kelly, Juan Nelson, Chun Tat Sham

Capstone 1: Rachel Quijano, Harshit Singh, Artur Vorojeykin, Aris Duani Rojas, Rohan Shanbhag

Start time: 7:30pm, 10/09/2021

End time: 8:00pm, 10/09/2021

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- Implementation and improvement of the login UI and security

- Continue implementation of a new game mode based on number of punches thrown

- Adding a handicap to competition mode

- Refining the score calculations to consider user’s physical characteristics

- Finish setting up database connections

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- No stories were rejected this sprint.

Sprint Review Meeting Minutes #4

Capstone 2: Nathan Hilk, Justin Carasa, John Edgar Kelly, Juan Nelson, Chun Tat Sham

Capstone 1: Rachel Quijano, Harshit Singh, Artur Vorojeykin, Aris Duani Rojas, Rohan Shanbhag

Start time: 7:30pm, 10/23/2021

End time: 8:00pm, 10/23/2021

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- Implementation and improvement of the combo mode.

- Continue implementation of a new game mode based on number of punches thrown and if those punches meet a force requirement

- Adding a handicap to competition mode

- Refining the score calculations to consider user’s physical characteristics

- Finish setting up database connections

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- No stories were rejected this sprint.

Sprint Review Meeting Minutes #5

Capstone 2: Nathan Hilk, Justin Carasa, John Edgar Kelly, Juan Nelson, Chun Tat Sham

Capstone 1: Rachel Quijano, Harshit Singh, Artur Vorojeykin, Aris Duani Rojas, Rohan Shanbhag

Start time: 7:30pm, 11/07/2021

End time: 8:00pm, 11/07/2021

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- Finalizing the combo mode UI

- Continue implementation of a new game mode based on number of punches thrown and if those punches meet a force requirement

- Adding a handicap to competition mode

- Refining the score calculations to consider user’s physical characteristics

- Implement a working version of the punch challenge

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- No stories were rejected this sprint.

Sprint Review Meeting Minutes #6

Capstone 2: Nathan Hilk, Justin Carasa, John Edgar Kelly, Juan Nelson, Chun Tat Sham

Capstone 1: Rachel Quijano, Harshit Singh, Artur Vorojeykin, Aris Duani Rojas, Rohan Shanbhag

Start time: 7:30pm, 11/20/2021

End time: 8:00pm, 11/20/2021

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- Finalizing the punch challenge

- Finalize and begin testing the punch challenge setup panel

- Finalize and begin testing the activities page

- Finalize setting the tables in the database used for each game mode

- Bug cleanup for working and finalized modes

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- No stories were rejected this sprint.

Sprint Review Meeting Minutes #7

Capstone 2: Nathan Hilk, Justin Carasa, John Edgar Kelly, Juan Nelson, Chun Tat Sham

Capstone 1: Rachel Quijano, Harshit Singh, Artur Vorojeykin, Aris Duani Rojas, Rohan Shanbhag

Start time: 7:30pm, 11/28/2021

End time: 8:00pm, 11/28/2021

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- Create necessary components for presentation and deliverable

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- No stories were rejected this sprint.

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

# User Manual

- Open Combo Counter

  - If new user: select Get Started

    - Input the required information and select Sign Up

  - If returning user select: Login

- After logging in, the user will be taken to the timed mode set up page and will have access to the other game mode set up pages.

- If timed mode is the desired game mode the user can choose to change the time for the game. The user can then choose to train or compete against other players. After these decisions are made the user will hit start, and be taken to the game page itself.

  - After playing through the game, the user can choose to either restart the game or save their last game’s statistics and score.

- If force mode is the desired game mode the user can choose to change the force goal for the game. The user can then choose to train or compete against other players. After these decisions are made the user will hit start, and be taken to the game page itself.

  - After playing through the game, the user can choose to either restart the game or save their last game’s statistics and score.

- If combo mode is the desired game mode the user can choose to change the number of punches in the combo, the force goal for each punch, and the time goal for each punch. The user can then choose to train or compete against other players. After these decisions are made the user will hit start, and be taken to the game page itself.

  - After playing through the game, the user can choose to either restart the game or save their last game’s statistics and score.

- If strength mode is the desired game mode the user can choose to change the timer and the force goal for the game. The user can then choose to train or compete against other players. After these decisions are made the user will hit start, and be taken to the game page itself.

  - After playing through the game, the user can choose to either restart the game or save their last game’s statistics and score.

- If the punch challenge mode is the desired game mode the user can choose to change the threshold force and the timer’s settings. The user can then choose to train or compete against other players. After these decisions are made the user will hit start, and be taken to the game page itself.

  - After playing through the game, the user can choose to either restart the game or save their last game’s statistics and score.

- Navigate to the menu bar in the top right to select the following options

  - Settings

  - Profile

  - Activity

  - Feedback

  - About

- To shutdown the Combo Counter, just exit out of the window.

Installation Guide

Each developer will need to follow all steps, don’t skip reading the text.

- Download the code, Apache netbeans, and MySQL community installer (you will need an oracle account, you can use FIU’s address and details if asked)

  - https://dev.mysql.com/downloads/installer/

- Install the 3 necessary MySQL components by running the MySQL community installer

  - Click “Add” on the right hand side, and search for each of the products listed above

  - When installing the MySQL Server product you will be asked to configure the server. Everything should be left as is, however the root account password needs to be set as one password for the entire team, that password needs to be assigned in the database.java file.

  - In Netbeans you’ll need to add the necessary libraries to enable the database (mysql-connector), aspects of JFrames (absolutelayout) and your JDK(we used 16)

    - The only one that you will definitely need to add is the mysql-connector. The others should already come with the code.

      - right click on the libraries folder in netbeans, add Jar

      - navigate to your MySQL folder (usually in Program Files on windows) and choose the correct .jar file

  - MySQL workbench should have been installed, using this you can build the necessary tables. Workbench should auto connect to the server running on your machine, and ask you for the password you set above. If it does not, use the wrench icon to connect.

  - Double click the server listed under MySQL Connections.

  - Click the circled button above and navigate to the database folder in the project. Individually execute each of the sql files in that folder to build the database’s tables.

  - If the above fails, you can build a table by right clicking Tables under “sys” and create a new table, you can view the necessary columns by editing the sql files in a text editor.

# Wishlist

- Add a proper logout page. Right now the only way to exit the game is to exit out of the window.

- Add pages for the following menu options:

  - Profile

  - Feedback

  - About

- Finalize a score calculator for each mode. The project currently uses a random number generator for force and score calculations.

- Implement a handicap feature based on weight and/or experience for the game modes.

- Add a sliding scale to the settings page that adjusts the above mentioned score calculations systems.

- “Sanitize” and verify user input when creating an a new account

  - Max number of characters entered for password, user, etc. Something like regex would achieve this and guard against SQL injection attacks

  - Check that the user isn’t already in the database

- Refactor the database to be relational

# References

“Diagrams.Net - Free Flowchart Maker and Diagrams Online.” Flowchart Maker & Online Diagram Software, www.draw.io/.

“Logo Maker.” Free Logo Maker - Create Your Own Logo in Minutes!, logomakr.com/.

“Apache Netbeans 12.6.”  Netbeans IDE, https://netbeans.apache.org/.

“MySQL Community Installer.” MySql Community Installer and Workbench,  https://dev.mysql.com/.