Sprint Planning Meeting Minutes

Sprint 1 Planning Meeting Minutes:

Attendees:

Capstone 2: Nathan Hilk, Justin Carasa, John Edgar Kelly, Juan Nelson, Chun Tat Sham

Capstone 1: Rachel Quijano, Harshit Singh, Artur Vorojeykin, Aris Duani Rojas, Rohan Shanbhag

Start Time: 9/2/2021 - 07:00pm

End Time: 9/2/2021 - 08:30pm

The team members indicated their willingness to work on the following user stories.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- US-1 Add a function that gives users split times for their combos

- US-2 Add a function that gives users the ability to set a handicap for the competition mode

- US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- US-4 Security: Implement stricter security requirements for the user login information

- US-5 UX/UI: Improve UX/UI design for the login screen

- Capstone 1 team will continue to familiarize themselves with the software, score calculation formulas, and brainstorm any improvements that could be made to the product.

Capstone 2 team will begin implementing the user stories above and continue to brainstorm ways the project could be improved.

- Cap 1 teams can start to pick a group or parts that he or she is willing to focus on.

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

The team members indicated their willingness to work on the following user stories.

- <Hilk,Nathan>

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

# < Carasa,Justin >

  - US-4 Security: Implement stricter security requirements for the user login information

  - US-5 UX/UI: Improve UX/UI design for the login screen

# < Edgar Kelly,John>

  - US-1 Add a function that gives users split times for their combos

  - US-2 Add a function that gives users the ability to set a handicamp for the competition mode

# < Nelson, Juan >

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Tat Sham, Chun>

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Quijano, Rachel>

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Harshit, Singh>

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Vorojeykin, Artur>

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

- < Duani Rojas, Aris>

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

- < Shanbhag, Rohan>

  - Login: Improving both the login UI and login security.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

Sprint 2 Planning Meeting Minutes:

Attendees:

Capstone 2: Nathan Hilk, Justin Carasa, John Edgar Kelly, Juan Nelson, Chun Tat Sham

Capstone 1: Rachel Quijano, Harshit Singh, Artur Vorojeykin, Aris Duani Rojas, Rohan Shanbhag

Start Time: 9/13/2021 - 07:00pm

End Time: 9/13/2021 - 08:30pm

The team members indicated their willingness to work on the following user stories.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- US-1 Add a function that gives users split times for their combos

- US-2 Add a function that gives users the ability to set a handicap for the competition mode

- US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- US-4 Security: Implement stricter security requirements for the user login information

- US-5 UX/UI: Improve UX/UI design for the login screen

- Capstone 1 team will continue to familiarize themselves with the software, score calculation formulas, and brainstorm any improvements that could be made to the product.

Capstone 2 team will begin implementing the user stories above and continue to brainstorm ways the project could be improved.

- Cap 1 teams can start to pick a group or parts that he or she is willing to focus on.

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

The team members indicated their willingness to work on the following user stories.

- <Hilk,Nathan>

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

# < Carasa,Justin >

  - US-4 Security: Implement stricter security requirements for the user login information

  - US-5 UX/UI: Improve UX/UI design for the login screen

# < Edgar Kelly,John>

  - US-1 Add a function that gives users split times for their combos

  - US-2 Add a function that gives users the ability to set a handicamp for the competition mode

# < Nelson, Juan >

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Tat Sham, Chun>

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Quijano, Rachel>

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Harshit, Singh>

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Vorojeykin, Artur>

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

- < Duani Rojas, Aris>

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

- < Shanbhag, Rohan>

  - Login: Improving both the login UI and login security.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

Sprint 3 Planning Meeting Minutes:

Attendees:

Capstone 2: Nathan Hilk, Justin Carasa, John Edgar Kelly, Juan Nelson, Chun Tat Sham

Capstone 1: Rachel Quijano, Harshit Singh, Artur Vorojeykin, Aris Duani Rojas, Rohan Shanbhag

Start Time: 9/27/2021 - 07:00pm

End Time: 9/27/2021 - 08:30pm

The team members indicated their willingness to work on the following user stories.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- US-1 Add a function that gives users split times for their combos

- US-2 Add a function that gives users the ability to set a handicap for the competition mode

- US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- US-4 Security: Implement stricter security requirements for the user login information

- US-5 UX/UI: Improve UX/UI design for the login screen

- Capstone 1 team will continue to familiarize themselves with the software, score calculation formulas, and brainstorm any improvements that could be made to the product.

Capstone 2 team will begin implementing the user stories above and continue to brainstorm ways the project could be improved.

- Cap 1 teams can start to pick a group or parts that he or she is willing to focus on.

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

The team members indicated their willingness to work on the following user stories.

- <Hilk,Nathan>

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

# < Carasa,Justin >

  - US-4 Security: Implement stricter security requirements for the user login information

  - US-5 UX/UI: Improve UX/UI design for the login screen

# < Edgar Kelly,John>

  - US-1 Add a function that gives users split times for their combos

  - US-2 Add a function that gives users the ability to set a handicamp for the competition mode

# < Nelson, Juan >

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Tat Sham, Chun>

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Quijano, Rachel>

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Harshit, Singh>

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Vorojeykin, Artur>

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

- < Duani Rojas, Aris>

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

- < Shanbhag, Rohan>

  - Login: Improving both the login UI and login security.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

Sprint 4 Planning Meeting Minutes:

Attendees:

Capstone 2: Nathan Hilk, Justin Carasa, John Edgar Kelly, Juan Nelson, Chun Tat Sham

Capstone 1: Rachel Quijano, Harshit Singh, Artur Vorojeykin, Aris Duani Rojas, Rohan Shanbhag

Start Time: 10/11/2021 - 07:00pm

End Time: 10/11/2021 - 08:30pm

The team members indicated their willingness to work on the following user stories.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- US-1 Add a function that gives users split times for their combos

- US-2 Add a function that gives users the ability to set a handicap for the competition mode

- US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- US-4 Security: Implement stricter security requirements for the user login information

- US-5 UX/UI: Improve UX/UI design for the login screen

- Capstone 1 team will continue to familiarize themselves with the software, score calculation formulas, and brainstorm any improvements that could be made to the product.

Capstone 2 team will begin implementing the user stories above and continue to brainstorm ways the project could be improved.

- Cap 1 teams can start to pick a group or parts that he or she is willing to focus on.

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

The team members indicated their willingness to work on the following user stories.

- <Hilk,Nathan>

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

# < Carasa,Justin >

  - US-4 Security: Implement stricter security requirements for the user login information

  - US-5 UX/UI: Improve UX/UI design for the login screen

# < Edgar Kelly,John>

  - US-1 Add a function that gives users split times for their combos

  - US-2 Add a function that gives users the ability to set a handicamp for the competition mode

# < Nelson, Juan >

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Tat Sham, Chun>

  - US-1 Add a function that gives users split times for their combos

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Quijano, Rachel>

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Harshit, Singh>

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Vorojeykin, Artur>

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

- < Duani Rojas, Aris>

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

- < Shanbhag, Rohan>

  - Login: Improving both the login UI and login security.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

Sprint 5 Planning Meeting Minutes:

Attendees:

Capstone 2: Nathan Hilk, Justin Carasa, John Edgar Kelly, Juan Nelson, Chun Tat Sham

Capstone 1: Rachel Quijano, Harshit Singh, Artur Vorojeykin, Aris Duani Rojas, Rohan Shanbhag

Start Time: 10/25/2021 - 07:00pm

End Time: 10/25/2021 - 08:30pm

The team members indicated their willingness to work on the following user stories.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- US-1 Add the product owners specific UI design to the combo counter mode

- US-2 Add a function that gives users the ability to set a handicap for the competition mode

- US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- US-4 Punch Challenge: Implement a punch challenge mode as the final game mode

- US-5 UX/UI: Add a slider to the settings that will interact with the formula

- Capstone 1 team will continue to familiarize themselves with the software, score calculation formulas, and brainstorm any improvements that could be made to the product.

Capstone 2 team will begin implementing the user stories above and continue to brainstorm ways the project could be improved.

- Cap 1 teams can start to pick a group or parts that he or she is willing to focus on.

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

The team members indicated their willingness to work on the following user stories.

- <Hilk,Nathan>

  - US-1 Add the product owners specific UI design to the combo counter mode

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

# < Carasa,Justin >

  - US-4 Security: Implement stricter security requirements for the user login information

  - US-5 UX/UI: Improve UX/UI design for the login screen

# < Edgar Kelly,John>

  - US-1 Add the product owners specific UI design to the combo counter mode

  - US-2 Add a function that gives users the ability to set a handicamp for the competition mode

# < Nelson, Juan >

  - US-1 Add the product owners specific UI design to the combo counter mode

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Tat Sham, Chun>

  - US-1 Add the product owners specific UI design to the combo counter mode

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Quijano, Rachel>

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Harshit, Singh>

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Vorojeykin, Artur>

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

- < Duani Rojas, Aris>

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

- < Shanbhag, Rohan>

  - Login: Improving both the login UI and login security.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

Sprint 6 Planning Meeting Minutes:

Attendees:

Capstone 2: Nathan Hilk, Justin Carasa, John Edgar Kelly, Juan Nelson, Chun Tat Sham

Capstone 1: Rachel Quijano, Harshit Singh, Artur Vorojeykin, Aris Duani Rojas, Rohan Shanbhag

Start Time: 11/08/2021 - 07:00pm

End Time: 11/08/2021 - 08:30pm

The team members indicated their willingness to work on the following user stories.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- US-1 Add the product owners specific UI design to the combo counter mode

- US-2 Add a function that gives users the ability to set a handicap for the competition mode

- US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- US-4 Punch Challenge: Implement a punch challenge mode as the final game mode

- US-5 UX/UI: Add a slider to the settings that will interact with the formula

- Capstone 1 team will continue to familiarize themselves with the software, score calculation formulas, and brainstorm any improvements that could be made to the product.

Capstone 2 team will begin implementing the user stories above and continue to brainstorm ways the project could be improved.

- Cap 1 teams can start to pick a group or parts that he or she is willing to focus on.

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

The team members indicated their willingness to work on the following user stories.

- <Hilk,Nathan>

  - US-1 Add the product owners specific UI design to the combo counter mode

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

# < Carasa,Justin >

  - US-4 Security: Implement stricter security requirements for the user login information

  - US-5 UX/UI: Improve UX/UI design for the login screen

# < Edgar Kelly,John>

  - US-1 Add the product owners specific UI design to the combo counter mode

  - US-2 Add a function that gives users the ability to set a handicamp for the competition mode

# < Nelson, Juan >

  - US-1 Add the product owners specific UI design to the combo counter mode

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Tat Sham, Chun>

  - US-1 Add the product owners specific UI design to the combo counter mode

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Quijano, Rachel>

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Harshit, Singh>

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Vorojeykin, Artur>

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

- < Duani Rojas, Aris>

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

- < Shanbhag, Rohan>

  - Login: Improving both the login UI and login security.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

Sprint 7 Planning Meeting Minutes:

Attendees:

Capstone 2: Nathan Hilk, Justin Carasa, John Edgar Kelly, Juan Nelson, Chun Tat Sham

Capstone 1: Rachel Quijano, Harshit Singh, Artur Vorojeykin, Aris Duani Rojas, Rohan Shanbhag

Start Time: 11/22/2021 - 07:00pm

End Time: 11/22/2021 - 08:30pm

The team members indicated their willingness to work on the following user stories.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- US-1 Finalize the punch challenge setup as well as the game panel

- US-2 Continue to remove any bugs on the bug list

- US-3 Connect the activities panel to the database

- US-4 Punch Challenge: Implement a punch challenge mode as the final game mode

- US-5 Continue to polish functional panels

- Capstone 1 team will continue to familiarize themselves with the software, score calculation formulas, and brainstorm any improvements that could be made to the product.

Capstone 2 team will begin implementing the user stories above and continue to brainstorm ways the project could be improved.

- Cap 1 teams can start to pick a group or parts that he or she is willing to focus on.

  - Setup panels: Finalizing the setup panels

  - Database tables: Improving the tables and their links to game variables

  - Punch challenge: Finializng the punch challenge game panel

  - Activities Panel: Finalizing the activities panels

The team members indicated their willingness to work on the following user stories.

- <Hilk,Nathan>

  - US-1 Add the product owners specific UI design to the combo counter mode

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

# < Carasa,Justin >

  - US-4 Security: Implement stricter security requirements for the user login information

  - US-5 UX/UI: Improve UX/UI design for the login screen

# < Edgar Kelly,John>

  - US-1 Finalize the punch challenge setup as well as the game panel

  - US-4 Punch Challenge: Implement a punch challenge mode as the final game mode

# < Nelson, Juan >

  - US-1 Add the product owners specific UI design to the combo counter mode

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Tat Sham, Chun>

  - US-1 Add the product owners specific UI design to the combo counter mode

  - US-3 Weight Classes: Add on the current existing score calculation formula to take into account user’s weight when calculating the final score

- < Quijano, Rachel>

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Harshit, Singh>

  - Combo Splits: Creating a mode that is based on a set number of punches thrown by a user rather than by setting an end time

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration

- < Vorojeykin, Artur>

  - Login: Improving both the login UI and login security

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score

- < Duani Rojas, Aris>

  - Calculating Score: Improving the score calculator (the current method of calculating does not take weight classes into consideration.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.

- < Shanbhag, Rohan>

  - Login: Improving both the login UI and login security.

  - Handicaps: Determining the score adjustment to be made in calculating the user’s final score.