Sprint #1

Backlog Grooming

Project: Data Labeling by Active Learning

Date: 9/5/2021

Start Time: 8:00 PM

End Time: 8:30 PM

Attendees:

Product Owners:

- Tisa Islam Erana

Developers:

- Capstone 2

  - Manuel Garcia (MG)

  - Simarjeet Chhabra (SC)

  - Carlos Cordero (CC)

  - Eric Tu (ET)

- Capstone 1

  - Jordy Araujo (JA)

  - Katalina Keyser (KK)

  - Josercarlos Lusbel (JL)

  - Samuel Muvdi (SM)

  - Freddy Somarriba (FS)

  - Luis Gil (LG)

The following user stories were refined, weighted, and prioritized, ready for being scheduled in the following sprints:

- User Story 8 -

  - Description - As a developer, I want to learn about Python to complete this project

  - Assigned to - JA, KK, JL, SM, FS, LG

- User Story 9 -

  - Description - As a developer, I want to understand the documentation, code, and get an idea of how the previous project was made so that I can work with the project efficiently

  - Assigned to - MG, SC, CC, ET, JA, KK, JL, SM, FS, LG

- User Story 10 -

  - Description - As a developer, I want to discuss deployment of the project so that the team has an idea of how to do so next Sprint

  - Assigned to - MG, SC, CC, ET, JA, KK, JL, SM, FS, LG