Sprint # 1

Daily Scrum meeting Meeting Minutes:

Project: Data Labeling by Active Learning

| Student Name | Standup Questions - How many hours did I work since the last meeting? - What was done since the last scrum meeting? - What is planned to be done until the next scrum meeting? - What are the hurdles? |
| --- | --- |

Monday, August 30th

| Manuel Garcia | 1) 2 hours 2) Had the meeting with the Product Owner, Review initial documents and started installation 3) Finish installation and get familiar with the code 4) None |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Reviewed the repository from the previous semester 3) Continue setting up the current project files 4) None |
| Carlos Cordero | 1) 2 hours 2) Began setting up project files and reading past documentation. 3) Continue working on setting up files and review languages used. 4) None. |
| Eric Tu | 1) 2 hours 2) Worked on setting up and reviewing older material given to us by PO 3) Continue working on setting up/reviewing information/previous project before working on it 4) None |
| Jordy Araujo | 1) 2 hours 2) Reviewed previous semester code + set up the front-end locally. 3) Continue setting up the back-end and review project information. 4) None. |
| Katalina Keyser | 1) 2 hours 2) Reviewed the previous semester’s code and set up the front end app to deploy locally. 3) Continue reading documentation and research into the different technologies. 4) None |
| Josecarlos Lusbel | 1)2 hours 2)Started getting everything set up and reading the documentation. 3)Learn more about Javascript and machine learning in Python. 4)Difficulties setting up the backend. |
| Samuel Muvdi | 1)2 hours 2) set up all github files in my vscode, npm , read documentation 3)learning javascript to be able to edit future code 4)Problems starting up backend |
| Freddy Somarriba | 1) 2 hours 2) Reviewed github codes 3) Learning about JavaScript, Node.js, express , and React 4) Setting up the front and back-end. |
| Luis A Gil | 1)2 hours 2)Reviewed repository 3)set up on github/review more information on the project 4) need to learn more about node.js and react. |

Tuesday, August 31st

| Manuel Garcia | 1)2 hours 2)setting up the project, studied the project 3) Finish installation and get familiar with the code 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Downloaded project dependencies and set up the files 3) Practiced javascript with tutorials 4) None |
| Carlos Cordero | 1) 2 hours. 2) Continued project setup and shared resources with cap one students. 3) Start to fix application backend and continue to assist cap one members. 4) None. |
| Eric Tu | 1) 2 hours 2) Continued setting up project, downloaded applications needed for project, and read documentation 3) Need to fix errors for setup, learn about React/Node 4) None |
| Jordy Araujo | 1) 2 hours 2) Continued reviewing the code and attempted to set up the back-end. 3) Learn about React/Node/Express. 4) Could not start up the back-end. |
| Katalina Keyser | 1) 1.5 hours 2) Started freecodeacademy course on JS 3) Learn about React/JS 4) None |
| Josecarlos Lusbel | 1)1 hour 2)Began learning the basics of JavaScript. 3)Continue learning about JavaScript and the libraries used. 4)None |
| Samuel Muvdi | 1)2 hours 2) continued learning javascript and express to be able to connect back end 3)attempt to fix all backend errors to have app working 4)errors encountered in the back end |
| Freddy Somarriba | 1) 2 hours 2) Review gitHub code 3) Studying on Javascript, node.js. And react 4)None |
| Luis A Gil | 1)1 hour 2)finished repository review 3)set up github 4)watch more tutorials on node. |

Wednesday, September 1st

| Manuel Garcia | - 2 hours - Kept working on running the project for the first time 3) Try to study all the current features 4) None |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Learned about React and worked on setting up project files 3) Keep working on project setup 4) None |
| Carlos Cordero | 1) 2 hours. 2) Began working on fixing application back end and continued to give cap one students resources. 3) Begin reviewing react. 4) None. |
| Eric Tu | 1) 2 hours 2) Fixed some bugs for setup; learned about React 3) Continue working on getting back-end to work/Fixing bugs 4) None |
| Jordy Araujo | 1) 1 hours 2) Continued working on the back-end and learned about Node.Js. 3) Review Node.Js and start learning Express. 4)Cannot start up the back-end. |
| Katalina Keyser | 1) 1 hour 2) Continued work on learning JS 3) Finish up with JS and continue with Express 4) None |
| Josecarlos Lusbel | 1)1 hour 2)Continued learning about JavaScript. Briefly looked at some documentation on modAL for Python as well. 3)Learn more about Express.js and React.js 4)None |
| Samuel Muvdi | 1)1.5 hours 2)continued on my javascript modules on freecodecamp 3)finish javascript soon to move into express or react 4)none |
| Freddy Somarriba | 1) 1 hour 2) Understanding how to work front and back end development 3)learning Javascript, node.js., express and react 4)one |
| Luis A Gil | 1)1 hour 2)working on running the project. 3)learn more about the features. Watch more videos on react and node.js 4)none |

Thursday, September 2nd

| Manuel Garcia | 1)2 hours 2) working on the installation process 3) figure out the deployment process 4) the database connection |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Attended meeting with the product owner 3) Keep learning how the existing code functions 4) None |
| Carlos Cordero | 1) 2 hours 2) Had a meeting with Product Owner. 3) Begin reviewing react and other resources. 4)None |
| Eric Tu | 1) 2 hours 2)Discussed with Product Owner; figure out how to work with the backend 3)Continue working on accessing the backend and understand how it is figure works 4) None |
| Jordy Araujo | 1)2 hours 2)Met with the product owner; discussed backend/VM for the project. 3)Learn about Express and MongoDB. 4)None. |
| Katalina Keyser | 1) 1.5 hours 2) Looked over documentation and read summary on what the product owner discussed 3) Start looking more into the backend 4) None |
| Josecarlos Lusbel | 1)1 hour 2)Met with the product owner and learned about Express.js. 3)Learn about MongoDB and Express.js 4)None. |
| Samuel Muvdi | 1)2 hours 2)met with product owner and discussed next steps for project. Studied mongoDB data 3)continue to work on fixing the backend and have everything working with mongoDB 4)none |
| Freddy Somarriba | 1)2 hours 2)Meeting with product owner 3)Learning MongoDB 4) None |
| Luis A Gil | 1)1 hour 2)Had a meeting with the product owner. 3)Learning Express. 4)having some trouble running the project. |

Friday, September 3rd

| Manuel Garcia | 1)2 hours 2)finished the installation 3) figure out the deployment 4) the database connection |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Learned about Express and React 3) Keep reviewing the frameworks 4) None |
| Carlos Cordero | 1) 2 hours 2) Continued reviewing react and mongodb. 3) Continue reviewing Node. 4) None. |
| Eric Tu | 1) 2 hours 2) Continue learning about React and Node libraries/fundamentals 3) Finish learning about React/Node 4) None |
| Jordy Araujo | 1) 1.5 hours 2) Learned about Express and MongoDB. 3) Finish learning about Express and MongoDB. 4) None. |
| Katalina Keyser | 1) 2 hours 2) Finished up learning Javascript and started brushing up on MongoDB and Python. 3) Finish brushing up on MongoDB and Python and start working with the backend. 4) None |
| Josecarlos Lusbel | 1)1 hour 2)Continued learning about Express. 3)Continue learning about the MERN stack. 4)None |
| Samuel Muvdi | 1)2 hours 2)looked at some mongoDB tutorials including compass 3)finish learning mongoDB in order to get backend working 4)none |
| Freddy Somarriba | 1) 2 hours 2)Learning the basics of JavaScript, node.js and express. 3) Continue learning on JavaScript, node.js and express to help understand the current project at hand. 4)None |
| Luis A Gil | 1)1 hour 2)finished doing some tutorials of express and learning mongodb 3)run the project 4)still having some troubles running the project |

Tuesday, September 7th

| Manuel Garcia | 1)2 hours 2)studied the code a bit 3) review the python stuff 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Learned more about React 3) Review React and MongoDB 4) None |
| Carlos Cordero | 1) 2 hours. 2) Reviewed node and react.js. 3) Continue reviewing react. 4) None. |
| Eric Tu | 1) 2 hours 2) Made notes and caught up to learning React 3) Learn about Express/MongoDB for database 4) None |
| Jordy Araujo | 1) 2.5 hours 2) Learned about python and finished learning MongoDB Nd Express. 3) Refresh javascript knowledge / review project code. 4) None. |
| Katalina Keyser | 1) 1 hour 2) Reviewed and refreshed knowledge on Python and looked through backend code a little bit 3) Finish up reviewing python and continuing reading through the code 4) None |
| Josecarlos Lusbel | 1)1 hour 2)Learned about Node and React. 3)Continue to become familiar with MERN. 4)None |
| Samuel Muvdi | 1)1.5 hours 2)Moving into ES6 to learn about more modern JS 3)Master bootstrap or react 4)none |
| Freddy Somarriba | 1) 2) 3) 4) |
| Luis A Gil | 1)1 hour 2)Learned mongodb, need to watch more on express. 3)run the project and learn express functions properly. 4)issues running the project. |

Wednesday, September 8th

| Manuel Garcia | 1)2 hours 2) studied the python portion 3) trying to read on machine learning 4) idk anything about ML |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Reviewed React 3) Continue reviewing React 4) None |
| Carlos Cordero | 1) 2 hour. 2) Continued reviewing react. 3) Continue reviewing react and fix project files for deployment. 4) None. |
| Eric Tu | 1) 2 hours 2) Began learning about MongoDB and Express 3) Continue learning about MongoDB and Express 4) None |
| Jordy Araujo | 1) 1 hour 2) Refreshed JavaScript knowledge + reviewed code. 3) Continue learning about Node.js and Express. 4) None |
| Katalina Keyser | 1) 1 hour 2) finished reviewing python and started playing around with different libraries used in project 3) Start seeing if I can get anything to work on the backend 4) None |
| Josecarlos Lusbel | 1)1 hour 2)Finishing up with Node, looking to finish learning about Express and focusing on Python’s modAL ActiveLearning. 3)Hopefully learn enough to start looking at the code and so that I can understand it more. 4)None |
| Samuel Muvdi | 1)2 hours 2)finished ES5 and started ES6, looked into fetching from API’s to work on .json 3)Finish ES6 4)none |
| Freddy Somarriba | 1) 2) 3) 4) |
| Luis A Gil | 1)1 hour 2)finished learning express, looking into some more node.js practice and react. 3)learn react 4)none |

Thursday, September 9th

| Manuel Garcia | 1)2 hours 2) kept working on studying the project 3) learning the ml stuff 4) don’t have any specific task about the project |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Met with the product owner and learned about React 3) Keep working on learning React and MongoDB 4) None |
| Carlos Cordero | 1) 2 hours. 2) Met with Product owner and continued reviewing react and fix project files for deployment. 3) Continue working on project deployment. 4) None. |
| Eric Tu | 1) 2 hours 2) Continued learning about Express and MongoDB 3) Continue/finish learning about MongoDB and Express 4) None |
| Jordy Araujo | 1) 1 hour 2) Learned about Node.js and Express. 3) Continue learning about Node.js and Express. 4) None |
| Katalina Keyser | 1) 1 hour 2) Looked through the code more 3) Get familiar with the code and DB 4) None |
| Josecarlos Lusbel | 1)1 hour 2)Continued learning about Express 3)Get familiar with the software used for accessing the code. 4)None |
| Samuel Muvdi | 1)4 hours 2)worked with fetching data, tried out TigerVNC to connect to USPTO server. Worked with ES6 3)finish ES6 and learn more about usung VNC 4)none |
| Freddy Somarriba | 1)1 hour 2)Learning Javascript, express and react 3)Understanding code of the project 4)None |
| Luis A Gil | 1)1 hour 2)learned react, started to look through the code of our program. 3)run the project and start working on what needs to be done. 4)none. |

Friday, September 10th

| Manuel Garcia | 1)2 hours 2)Studied the code more 3) Start working on asks specific to the development goals 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Worked on setting up the database 3) Keep working on fixing code issues and setting up database 4) None |
| Carlos Cordero | 1) 2 hours. 2) Continued working project deployment. 3) Work on fixing backend code and database issues. 4) None. |
| Eric Tu | 1) 2 hours 2) Finalize learning applications; get database starting 3) Continue to get the database starting 4) None |
| Jordy Araujo | 1) 3 hours 2) Successfully started the database and backend + learned some express 3) Continue learning about express and node.js. 4) Frontend and backend use different encryption schemes. |
| Katalina Keyser | 1) 2) 3) 4) |
| Josecarlos Lusbel | 1)1 hour 2)Continued learning about Express. 3)Look through the code and start working on the goals. 4)None |
| Samuel Muvdi | 1)1 hour 2)i focused mostly on learning Jquery to understand how elements are selected in order for the search to work 3)mastery of Jquery 4)none |
| Freddy Somarriba | 1) 2 hour 2) Reviewing class project code on github 3)Learning MongoDB 4)None |
| Luis A Gil | 1)1 hour 2)ran the project on my end 3)keep reviewing project code and start working on goals. 4)none |