Sprint #1

Retrospective Meeting

Project: Data Labeling by Active Learning

Date: 9/10/2021

Start Time: 8:00 PM

End Time: 8:30 PM

Attendees:

Product Owners:

- Tisa Islam Erana

Developers:

- Capstone 2

  - Manuel Garcia (MG)

  - Simarjeet Chhabra (SC)

  - Carlos Cordero (CC)

  - Eric Tu (ET)

- Capstone 1

  - Jordy Araujo (JA)

  - Katalina Keyser (KK)

  - Josercarlos Lusbel (JL)

  - Samuel Muvdi (SM)

  - Freddy Somarriba (FS)

  - Luis Gil (LG)

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, we did a good job estimating the team’s velocity

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, we did a good job at estimating points for the user stories

- Did each team member work as scheduled?

  - Yes, each team member worked as scheduled

What went right?

- Everyone was cooperative with each other and was able to help one another with user stories by providing resources and advice on learning new applications.

How to address the issues in the next sprint?

- How to improve the process?

  - Finding the best time to meet up with team members as everyone has entirely different schedules. At times, it would be difficult to be present for meetings as schedules tend to be different every week whether it be due to work schedules or classes. So, finding a day to have everyone attend meetings every week at a scheduled time is needed for the next Sprint.

- How to improve the product?

  - To be able to deploy the application online and have it usable