Sprint #2

Daily Scrum meeting Meeting Minutes:

Project: Data Labeling by Active Learning

| Student Name | Standup Questions - How many hours did I work since the last meeting? - What was done since the last scrum meeting? - What is planned to be done until the next scrum meeting? - What are the hurdles? |
| --- | --- |

Monday, September 13th

| Manuel Garcia | 1)2 hours 2)had sprint planning meeting 3) started the deployment process 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Had Sprint Planning meeting with the team and reviewed the code 3) Work on deploying the project 4) None |
| Carlos Cordero | 1) 2 hours. 2) Met with team members to plan sprint 2. 3) Work on fixing bugs in database. 4) None. |
| Eric Tu | 1) 2 hours 2) Met with team and reviewed the database 3) Continue on working on deploying the project 4) None |
| Jordy Araujo | 1) 2 hours 2) Reviewed server setup and code. 3) Continue working on deploying the project successfully. 4) Frontend and backend use different encryption schemes. |
| Katalina Keyser | 1) 2) 3) 4) |
| Josecarlos Lusbel | 1)1 hour 2)Had the sprint planning meeting. 3)Focus on deploying the project. 4)None |
| Samuel Muvdi | 1) 1 Hour 2)Focused on fixing issue with https on the server backend 3)Fix the frontend URL issues 4)HTTP to HTTPS security url issues |
| Freddy Somarriba | 1) 2 hours 2) Reviewing source code and sprint 2 meeting 3)Learning javascript, express and nodes 4) None |
| Luis Gil | 1)1 hour 2)attended meeting, also reviewed project code 3)continue working on project goals. 4)none |

Tuesday, September 14th

| Manuel Garcia | 1)2 hours 2)reviewed heroku for the deployment 3) continue to work on that 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Troubleshooted the sign in issues 3) Keep working on the sign in issue 4) None |
| Carlos Cordero | 1) 2 hours 2) Figure out port connection and log in. 3) Continue working on fixing bugs in database and log in page. 4) None. |
| Eric Tu | 1) 2 hours 2) Try to figure out sign-in/login problems with https/http 3) Continue trying to figure out the problem 4) None |
| Jordy Araujo | 1) 2 hours 2) Worked on fixing login/sign-up issues. 3) Continue fixing login/sign-up problems. 4) None. |
| Katalina Keyser | 1) 1 hour 2) Reviewing source code and looking into login issue 3) Look more into log in issue 4) None |
| Josecarlos Lusbel | 1)1 hour 2)Installed TigerVNC and started looking at the code. 3)Focus on figuring out how to fix the project to get it running. 4)None |
| Samuel Muvdi | 1)2 hours 2)reviewed code and try to figure out way to fix log in situation, kept going with javascript. 3) fix the error with logging in 4)none |
| Freddy Somarriba | 1) 2) 3) 4) |
| Luis Gil | 1)1 hour 2)focusing on goals of the project 3)figure out the issue with the database 4)none |

Wednesday, September 15th

| Manuel Garcia | 1)2 hours 2) talked about making our own github repo 3) started the deployment process 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Worked on login issues 3) Keep working on the sign in issue 4) None |
| Carlos Cordero | 1) 2 hours 2) Continue working on fixing bugs in database and log in page. 3) Continue working on log in page. 4) None |
| Eric Tu | 1) 2 hours 2) Reviewed solutions from resources for https/http fixes; keep attempting those fixes 3) Continue to work on those fixes 4) None |
| Jordy Araujo | 1) 3 hours 2) Fixed backend and frontend encryption inconsistency. 3) Continue fixing login/registration issues. 4) None. |
| Katalina Keyser | 1) 1 hour 2) Read up on documentation about possible solution to login issue 3) Continue reading up and trying to find solution 4) None |
| Josecarlos Lusbel | 1)1 hour 2)Looked through the frontend code. Tried to look at possible solutions for login issues. 3)Continue to look through code and try to fix to the login issues. 4)None |
| Samuel Muvdi | 1)1 hour 2)kept looking through the backend and frontend code. Started looking into tensorFlow and machine learning 3)learn some more machine learning 4)none |
| Freddy Somarriba | 1) 2) 3) 4) |
| Luis Gil | 1)1 hour 2)looked at frontend code and backend, talked about setting up a github. 3)keep working on fixing current issues 4)none |

Thursday, September 16th

| Manuel Garcia | 1)2 hours 2) reviewing heroku to deploy the site there. 3) started the deployment process 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Met with the product owner and discussed solutions with teammates 3) Keep working on the login problems 4) None |
| Carlos Cordero | 1) 2 hour 2) Continue working on sign up page. 3) Continue working on sign up page. 4) None. |
| Eric Tu | 1) 2 hours 2) Met the Product Owner and discussed 3) Continue working on signin/login issues 4) None |
| Jordy Araujo | 1) 1 hour 2) Worked on fixing login/registration issues. 3) Continue fixing login/registration issues. 4) None. |
| Katalina Keyser | 1) 1 hour 2) Worked on fixing login/registration issues. 3) Continue fixing login/registration issues. 4) None. |
| Josecarlos Lusbel | 1)1 hour 2)Looked at issues with the login. 3)Continue to look at the login issues and try to fix them. 4)None |
| Samuel Muvdi | 1)1 hour 2)continued working on issues with login 3)fix the issues with the login to upload site 4)none |
| Freddy Somarriba | 1) 1 hour 2) Learning about React 3) Continue studying the issue with login 4)None |
| Luis Gil | 1)1 hour 2)attended this weeks meeting with the product owner. 3)continue looking at issues with login. 4)none |

Friday, September 17th

| Manuel Garcia | 1)2 hours 2)working on transferring the content from the vm to my machine 3) start working on the actual stories 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Worked on the login problem 3) Keep working on the login issue 4) None |
| Carlos Cordero | 1) 2 hours. 2) Continued working on the login/ signup page. 3) Continue finishing login page. 4) None. |
| Eric Tu | 1) 2 hours 2) Worked on fixing the login issues 3) Finish with the login issues 4) None |
| Jordy Araujo | 1) 1 hour 2) Worked on fixing login/registration issues and added an admin account. 3) Continue fixing login/registration issues. 4) None. |
| Katalina Keyser | 1) 1 hour 2) Continued working on the login page and registration issues 3) Continue looking into login issue more 4) None. |
| Josecarlos Lusbel | 1)1 hour 2)Conitnued working on the login issues 3)Keep working on resolving all the login issues. 4)None |
| Samuel Muvdi | 1)1 hour 2)looked into situation with login issues 3)keep working on or fix login issues 4)none |
| Freddy Somarriba | 1)1 hour 2) Contine understanding the login issue 3) Learning React and Node. 4) None |
| Luis Gil | 1)1 hour 2)Working on issues with login. 3)continue looking at issues with login. 4)none |

Monday, September 20th

| Manuel Garcia | 1)2hours 2) Downloaded the database locally 3) work on the actual stories 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Discussed solutions with the team and worked on sign in problem 3) Work on the login problem 4) None |
| Carlos Cordero | 1) 2 hours 2) Worked on login page solution. 3) Continue working on fixing login page. 4) None. |
| Eric Tu | 1) 2 hours 2) Continue working on login issues; talked with Cap 2 about solutions 3) Continue/Finish working on those login issues 4) None |
| Jordy Araujo | 1) 2 hours 2) Worked on fixing login/registration issues and created a GitHub repo. 3) Continue fixing login/registration issues. 4) None. |
| Katalina Keyser | 1) 1 hour 2) Looked into login issues 3) start looking into how to implement search feature 4) none |
| Josecarlos Lusbel | 1)1 hour 2)Continued looking at the login issues. 3)Continue working on fixing the login issues. 4)None |
| Samuel Muvdi | 1)1 hour 2)tried fixing problems with login 3)start a new framework for js 4)none |
| Freddy Somarriba | 1) 1 hour 2) understanding login issue 3)Learning javascript, and react 4)None |
| Luis Gil | 1)1 hour 2)looking into logging issues with the project 3)continue working on logging issues. 4)none |

Tuesday, September 21st

| Manuel Garcia | 1)2 hours 2)got the database to work locally 3) solve issues with the database on the dm 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Discussed the search page with team members and worked on login issues 3) Work on login issues 4) None |
| Carlos Cordero | 1) 2 hours 2) Continued working on login page. 3) Continue working on logo page. 4) None. |
| Eric Tu | 1) 2 hours 2) Talked about the patent search page with Cap 2; continue on login issues 3) Finish login issues before deadline on Thursday 4) None |
| Jordy Araujo | 1) 1 hour 2) Worked on fixing login/registration issues. 3) Continue fixing login/registration issues. 4) None. |
| Katalina Keyser | 1) 1 hour 2) Looked into implementing search feature 3) Continue looking into implementing search feature 4) None |
| Josecarlos Lusbel | 1)1 hour 2)Continued working on solving the login issues. 3)Continue to work on the login issues. 4)None |
| Samuel Muvdi | 1)1 hour 2)worked on login issues 3)continue working on login issues or fix them 4)none |
| Freddy Somarriba | 1)1 hour 2) Research solutions for logging issue 3)Understanding logging issue 4)None |
| Luis Gil | 1)1 hour 2)looking into logging issues with the project 3)continue working on logging issues. 4)none |

Wednesday, September 22nd

| Manuel Garcia | 1)2 hours 2) worked on getting the patent features to work in the deployment 3) investigate the AI stuff 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Worked on login issues 3) Work on annotation issue 4) None |
| Carlos Cordero | 1) 2 hours 2) Continued working on login issues. 3) Work on annotation issues. 4) None |
| Eric Tu | 1) 2 hours 2) Finalize fixing issues; double checked everything works for Thursday’s meeting 3) Meet with PO and group members to discuss next Sprint 4) None |
| Jordy Araujo | 1) 4 hours 2) Fixed login/logout 404 issues, worked on fixing annotation issues. 3) Work on fixing patent annotation feature. 4) None. |
| Katalina Keyser | 1) 2) 3) 4) |
| Josecarlos Lusbel | 1)1 hour 2)Worked on login issues. 3)Start working on the annotations. 4)None |
| Samuel Muvdi | 1)1 hour 2)worked on backend and annotation issues 3)fix any issues left 4)none |
| Freddy Somarriba | 1) 2) 3) 4) |
| Luis Gil | 1)1 hour 2)looking into logging issues 3)look into other issues in the project 4)none |

Thursday, September 23rd

| Manuel Garcia | 1)2 hours 2) looking into the AI 3) learn more about the AI 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Met with product owner and discussed solutions with the team 3) Work on patent loading issues 4) None |
| Carlos Cordero | 1) 2 hours. 2) Met with product owner to discuss database bulk data task. 3) Continue working on loading patents properly. 4) None. |
| Eric Tu | 1) 2 hours 2) Spoke with PO and team about upcoming Sprint 3) Work on the issues regarding loading patents 4) None |
| Jordy Araujo | 1) 4 hours 2) Loaded patents into database and fixed patent label submissions. 3) Fix patents pdf display issues. 4) None. |
| Katalina Keyser | 1) 1 hour 2) worked on loading patents into database 3) fix the patents 4) none |
| Josecarlos Lusbel | 1) 2) 3) 4) |
| Samuel Muvdi | 1)1 hour 2)worked on fixing loading patents into database 3)fix all patent issues 4)none |
| Freddy Somarriba | 1) 2) 3) 4) |
| Luis Gil | 1)1 hour 2)had a meeting with the product owner. 3)work on issues with patentify display. 4)none |

Friday, September 24th

| Manuel Garcia | 1)2 hours 2)looking into the local dev 3) looking into the other stories 4) none |
| --- | --- |
| Simarjeet Chhabra | 1) 2 hours 2) Discussed the next Sprint with the team and worked on the patent issue 3) Keep working on the patent loading issue 4) None |
| Carlos Cordero | 1) 2 hours 2) Work on patent loading issue. 3) Continue working on patent loading issue. 4) None |
| Eric Tu | 1) 2 hours 2) Talked with team on upcoming Sprint; worked on patents not loading on the site 3) Continue to work on that issue 4) None |
| Jordy Araujo | 1) 1 hour 2) Worked on fixing patent pdf display issues. 3) Continue working on fixing patent pdf display issues. 4) None. |
| Katalina Keyser | 1) 1 hour 2) Researched materials for search feature 3) Continue trying to implement search feature 4) None |
| Josecarlos Lusbel | 1)1 hour 2)Focused on the issue regarding the patents not loading properly. 3)Continue working the patent display issue. 4)None |
| Samuel Muvdi | 1)1 hour 2)Worked on issues in regards to patents 3)continue or fix patent issue 4)none |
| Freddy Somarriba | 1) 2) 3) 4) |
| Luis Gil | 1)1 hour 2)looking into patent display bug. 3)continue working on fixing display bug. 4)none |